## Slide 1: 5GSAT_ARCH @SA2 rel17 Intermediate status for preparation Call Conf 2021-02-03

## Slide 2: Report to SA#90e (Dec20)
Progress since SA#89-e:
  SA2#141-e: 5 draft CRs approved, 2 LS out to RAN.
  SA2#142-e: 3 draft CRs approved, 2 LS response from RAN, 1 LS out to RAN, 1 LS out to CT1.
RAN impacts or dependencies:
  Implementation of Sol#1 and Sol#13 almost completed (need CT1 LS response to be able to close).
  No more work on RAN regarding SAT backauhling: need SA2 status and decision for Rel17.
  5G QoS: 1 LS out to RAN1,2.
Next steps:
  Continue normative work.
  Complete functional descriptions, procedures, policy frameworks of solutions selected in study TR in specifications TS23.501, TS 23.502, TS 23.503.
WI Code | Work Item Title | WP | Target Date | WID#
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | 10% -> 50% | Jun, 21 | SP-200445
reminder

## Slide 3: SA2 5GSAT_ARCH Work Item progress (1/2) objective: June21, 3 meetings remaining
Identified key issues | Identified solution | (Spec/meeting) Agreed Tdocs | Comments on normative progress | 
#1 Mobility Mgt. with large coverage areas. | Sol#1: Position-based and fixed TA Satellite Access | (Discussion/e141) S2-2007690 (LS to RAN3/e141) S2-2008307 | Main aspects of the solution agreed. (NGCI fix on earth, minimize CN impacts) Open points: may depend on RAN2 Possible CN impacts depending on furter RAN2 (moving cells), RAN3 (fix cells) work. | 75%
#2 Mobility Mgt. with moving coverage areas. |  |  |  | 
#6 RAN mobility with NGSO regenerative-based satellite access. |  |  |  | 
#3 Delay in satellite. | Sol#2 RAT type + Sol#10: Addressing delay in satellite | For RAT type see below. For Delay, see comments. | Delay in satellite: NAS timer for GEO extension depends on CT1 study (5GSAT_ARCH_CT) Possible way forward to be discussed during 03/02 CC | 25% Wait CT1
#4 QoS with satellite access. | Sol#2: Addition of new values to RAT type IE | (23.502/e140) S2-2006590 (23.501/e140) S2-2006591 (23.501/e140) S2-2006592 (23.501/e141) S2-2008310 (LS to RAN1,2/e142) S2-2009225 | New RAT type IE are agreed - NR(LEO), NR(MEO), NR(GEO) and NR(OTHERSAT) Existing 23.501 procedures could be used for handling the new RAT types. RAN3 Tdocs to update NG and Xn interface Open points: Take into account RAN1,2 LS response. | 75%
#5 QoS with satellite backhaul. | Sol#11: Backhaul QoS handling based on AMF and UPF information | (LS toRAN3/e141) S2-2008308 (23.503/e142) S2-2009487 | No consensus on basic assumptions for rel17. Possible way forward to be discussed during 03/02 CC See doc 5GSAT_ARCH: QoS with satellite backhaul (Discussing the way forward in Rel-17) | 25% Standby

## Slide 4: SA2 5GSAT_ARCH Work Item progress (2/2) objective: June21, 3 meetings remaining
Identified key issues | Identified solution | (Spec/meeting) Agreed Tdocs | Comments on normative progress | 
#7 Multi connectivity with satellite access | No |  | Only alignment to RAN (if any) is needed in normative phase. | NA
#8 The role of satellite link in content distribution towards the edge | Sol#6 |  | No normative work. | NA
#9 Multi connectivity with hybrid satellite/terrestrial backhaul | FFS |  | No normative work. | NA
#10 Regulatory services with super-national satellite ground station | Sol#13 Country specific PLMN selection | (23.501/e142) S2-2009486 (23.502/e141) S2-2008312 (23.501/e141) S2-2008309 (23.502/e142) S2-2009484 (LS to CT1/e142)S2-2009485 | Main aspects of the solution agreed. Open points: Take into account CT1 LS response. Which location check after registration? | 75%