3GPP TSG-SA3 Meeting #111	S3-233430

Berlin, Germany, 22 - 26 May 2023

Source:	CATT (to be SA3)

Title:	Rel-18 Work Item Exception for 5G_ProSe_Ph2

Document for:	Approval

Agenda Item:	4.25

3GPP™ Work Item Exception

Title : 		Security Aspects of Proximity-based Services in 5GS Phase 2

Acronym  : 	5G_ProSe_Ph2

Unique Identifier :	990045

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: Don’t know | ME: X | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | Sept., 2023, SA#101 |  |  |  |  |
| Service(s) impacted: | ProSe services |  |  |  |  |
| Specification(s) affected: | TS 33.503 |  |  |  |  |
| Task(s) within work which are not complete: | - There are Editor’s Notes for 5G ProSe UE-to-UE Relay Discovery that need to be addressed. - There Editor’s Notes for Security for emergency service from 5G ProSe Remote UE via 5G ProSe UE-to-Network Relay that need to be addressed. - There are Editor’s Note for Security of 5G ProSe PC5 Communication for 5G ProSe Layer-3 UE-to-UE Relay with network assistance that need to be addressed. - There is no content for Selection between mechanisms with or without network assistance. - There is no content for Identity privacy for communication for 5G ProSe Layer-3 UE-to-UE Relay. - There is no content for Security procedure for 5G ProSe Layer-2 UE-to-UE Relay. - There is no content for Security for 5G ProSe UE-to-UE Relay Communication with integrated Discovery. |  |  |  |  |
| Consequences if not included in Release 18: | - There is no security mechanism for 5G ProSe UE-to-UE relay and emergency service for 5G ProSe UE-to-Network relay. |  |  |  |  |

Abstract of document:

Exception sheet for Security Aspects of Proximity-based Services in 5GS Phase 2.

Contentious Issues:

-	Selection between mechanisms with or without network assistance.

-	Security for 5G ProSe UE-to-UE Relay Communication with integrated Discovery.