## Slide 1: SA WG3 Status report for ACME_SBA
Charles Eckel
Cisco Systems

## Slide 2
TUs planned: 3
In SA3#117 meeting:
  Updated and added solutions and evaluations
In SA3#118 meeting:
  Address last remaining key issue, update existing solutions and evaluations, and add conclusions
In SA3#119 meeting:
  Complete study and begin normative work
In SA3#120 meeting:
  Complete normative work
Overall plan
ACME_SBA overall plan

## Slide 3
General
  At least one solution for all but one key issues
Dependencies
  None
Contentious issues
  None
Focus for next meeting
  Address last remaining key issue, update existing solutions and evaluations, and add conclusions
Risks
  Potential challenge merging solutions for same key issue
ACME SBA status after SA3#116
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1020040 | Study of Automatic Certificate Management Environment (ACME) for the Service Based Architecture (SBA) | FS_ACME_SBA | Rel-19 | S3 | Mar 2025 | 45% | 55% | 

## Slide 4
Pending issues
  None
Dependencies:
  None
TUs consumed
  1.5
TUs remaining
  1.5
Plan for completion
  SA3#120
ACME_SBA pending work and plan for completion