## Slide 1: SA WG3 Status report for ACME_SBA
Charles Eckel
Cisco Systems

## Slide 2
TUs planned: 3
In SA3#117 meeting:
  Updated and added solutions and evaluations
In SA3#118 meeting:
  Addressed last remaining key issue, updated existing solutions and evaluations, and added conclusions
In SA3#119 meeting:
  Completed study and approved corresponding work item to address conclusions
  Send study for information and approval at SA#106
  Send corresponding work item for approval at SA#106
In SA3#120 meeting:
  Begin normative work, establish outline of changes to TS 33.310
In SA3#121 meeting
  Reach agreement on majority of the content, completion of normative work as a stretch goal
In SA3#122 meeting
  Complete normative work (if not completed at SA3#121)
Overall plan
ACME_SBA overall plan

## Slide 3
General
  Benefited from time on agenda at two meetings, SA3#118 and SA#119
  At least one solution and conclusion for all key issues
Dependencies
  None
Contentious issues
  Differences of opinion if existing initial trust solution is sufficient
Focus for next meeting
  Agree to outline of changes to TS 33.310 and begin work on content
Risks
  May need to revisit or expand initial trust solution and corresponding conclusion
ACME SBA status after SA3#119
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1020040 | Study of Automatic Certificate Management Environment (ACME) for the Service Based Architecture (SBA) | FS_ACME_SBA | Rel-19 | S3 | Dec 2024 | 55% | 100% | Completed study, send for information and approval.

## Slide 4
Pending issues
  Differences of opinion if existing initial trust solution is sufficient
Dependencies:
  None
TUs consumed
  3.0 (0.5 TU at SA3#114, SA3#115, SA3#116, SA3#117, SA3#118, SA3#119)
TUs remaining
  0
Plan for completion
  SA3#119
ACME_SBA pending work and plan for completion