## Slide 1: SA WG3 Status report for ‘FS_CAPIF_Ph3-sec’
Henry Leung
Xiaomi
Niraj Rathod
Ericsson

## Slide 2
TUs planned: 2.5
In SA3#117 meeting
  Get KIs agreed
In SA3#118 meeting
  Add solutions, evaluation
In SA3#119 meeting
  Add/update solution, add/update evaluation and conclusions
  Last meeting to add KIs
  WID proposal
In SA3#120 meeting
  Add/update solution, add/update evaluation and conclusions
  Send TR for approval
  WID work
In SA3#121 meeting
  Review/revise WID work
In SA3#122 meeting
  Finalise the WID work
Overall plan
’ FS_CAPIF_Ph3-sec’ overall plan

## Slide 3
General
  TR 33.700-22 v0.3.0 contains 6 key issues, 32 solutions, and 4 conclusions.
Dependencies:
  Finer granularity authorization depends on SA6 requirements.
Contentious Issue:
  None
Risks:
  None
‘FS_CAPIF_Ph3-sec’ status after SA3#119
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1040025 | Study on security aspects of CAPIF Phase3 | FS_CAPIF_Ph3-sec | Rel-19 | S3 | Nov-2024 | 20% | 60% | TR 33.700-22 0.3.0 is updated

## Slide 4
Pending issues
  None
Dependencies:
  None
TUs consumed
  SA3#117- 1 TU
  SA3#118- 1 TU
  SA3#119- 2 TUs
TUs remaining
  NA
Plan for completion
  SA3#120 Send TR for approval
  SA3#122 Finalise WID work
‘FS_CAPIF_Ph3-sec’ pending work and plan for completion