## Slide 1: SA WG3 Status report for FS_UIA_Sec
Samir Ferdi
Interdigital

## Slide 2
TUs planned: 6
In SA3#115-adhoc-e meeting:
  Get KIs agreed
In SA3#116 meeting:
  Add solutions
  Last meeting to add KIs
In SA3#117 meeting :
  Clear ENs in solutions
  Add solution evaluations
  Last meeting to add solutions
In SA3#118 meeting :
  Add conclusions and complete evaluations
  Initial WID proposal
In SA3#119 meeting :
  Complete conclusions
  Send TR for information & approval
  WID proposal
Overall plan
FS_UIA_Sec overall plan

## Slide 3
General
  TR 33.700-32 V0.5.0 contains 3 Key Issues (all concluded), 27 solutions.
Dependencies:
  SA2 study FS_UIA_ARC conclusions.
Contentious Issue:
  None.
Risks:
  None identified.
FS_UIA_Sec status after SA3#117
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1030032 | Study on security aspects of User Identities and Authentication | FS_UIA_Sec | Rel-19 | S3 | Nov-2024 | 65% | 100% | TR 33.700-32 V0.5.0

## Slide 4
Pending issues
  None.
Dependencies:
  SA2 study FS_UIA_ARC (TR 23.700-32).
TUs consumed
  SA3#115-adhoc-e: 0.5
  SA3#116 : 1
  SA3#117 : 2
  SA3#118 : 1
  SA3#119 : 0.5
  Total : 5
TUs remaining
  N/A
Plan for completion
  N/A (No normative work needed for the 3 Key Issues)
FS_UIA_Sec pending work and plan for completion