## Slide 1: SA WG3 Status report for Milenage_256
Mireille PAULIAC
Thales

## Slide 2
TUs planned
  2 TUs
In SA3#115 meeting
  Skeleton for each document of MILENAGE-256 algorithm set
In SA3#117 meeting
  Selection of version of Milenage-256 algorithm to specify
  Content for each specification of MILENAGE-256 algorithm set
In SA3#119 meeting
  Finalization of the different specifications and technical report of MILENAGE-256 algorithm set
Overall plan
Milenage_256 overall plan

## Slide 3
General
  TSs contain normative text according to the selected version of Milenage-256 algorithm
  TR contains summary and evaluation text according to the selected version of Milenage-256 algorithm
Dependencies:
  Work based on ETSI SAGE outcomes
Contentious Issue:
  None
Risks:
  None identified
Milenage_256 status after SA3#119
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1020036 | Addition of Milenage-256 algorithm | Milenage_256 | Rel-19 | S3 | Dec-2024 | 65% | 100% | 

## Slide 4
Pending issues
  None
Dependencies:
  Work based on ETSI SAGE outcomes
TUs consumed
  SA3#115- 0.5 TU
  SA3#115AdHoc-e- 0 TU
  SA3#116- 0 TU
  SA3#117- 0,5 TU
  SA3#118- 0 TU
  SA3#119- 0.5 TU
  Total : 1,5 TU
Plan for completion
  NA (work is finalized)
Milenage_256 pending work and plan for completion