## Slide 1: SA WG3 Status report for SCAS_5G_Maint
Rong Wu, Huawei

## Slide 2
SCAS_5G_Maint overall plan
Meeting | Plans | WID TU
SA3#115 (February), finished | WID approved | 
SA3#116 (May), finished | Living CR for TS 33.117; Living CR for TS 33.514 | 0.25
SA3#117 (August) | New Living CRs for other Network Functions, e.g. TS 33.511~TS 33.530 New Living CR for TR 33.926 | 0.5
SA3#118 (October) | Last meeting for New Living CRs Convert part of living CR to normal CR, e.g. TS 33.514, TS 33.511 | 0.5
SA3#119 (November) | Convert all left living CRs to normal CR | 0.25
SA#106 (December) | Send CRs to SA for approval Plan to finalize it this year, leave more time to all other R19 SIDs/WIDs (~0.5 TU) | 

## Slide 3
General
  Generated living CRs to TR 33.926, TS 33.117, TS 33.511 at SA3 #117 meeting, convert 3 living CRs to normal CRs at SA3 #119 meeting
  One CR to TS 33.514 is approved at SA3 #119 meeting
Dependencies:
  NULL
Contentious Issue:
  NULL
Risks:
  NULL
SCAS_5G_Maint status after SA3#117
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1030029 | Security Assurance Specification for maintenance of 5G features | SCAS_5G_Maint | Rel-19 | S3 | Dec-2024 | 15% | 100% | CRs

## Slide 4
Pending issues
  NULL
Dependencies:
  NULL
TUs consumed
  SA3#117 – 0.25
  SA3#118 – 0.5
  SA3#119 – 0.25
TUs remaining
  NULL
Plan for completion
  SA#106 Send the CRs for approval
SCAS_5G_Maint pending work and plan for completion