## Slide 1: SA WG3 Status report for FS_NG_RTC_SEC_Ph2 Study on the security support for the Next Generation Real Time Communication services phase 2
Vlasios Tsiatsis, Ericsson
Xiaoting Huang, China Mobile

## Slide 2
6 TUs planned for both the study and the normative work
SA#119-e-Ad Hoc (January 2025)?
  If this meeting is agreed and the FS_NG_RTC_SEC_Ph2 study/normative is in the scope of the meeting then the work below will be split into this and the face-to-face SA3#120 meeting
SA3#120 (February) meeting
  Study
    Conclusions for Key Issue #2: Security of IMS based Avatar Communication
    Conclusions for Key Issue #3: Security and privacy aspects of IMS DC capability exposure
    TR 33.790 cleanup
    Draft TR 33.790 sent for approval
  Normative work
    Normative work (draft CRs) for KI#1: Third party specific identities with Rel-18 key issue formulation.
    Potential draftCRs to CR conversion for KI#1 normative work
      KI#1 conclusion does not have a lot of normative work and normative work is not expected to impact stage 3 groups
    Update of the WID to include KI#2 and KI#3 conclusions and WID agreement
    draftCRs for KI#2, KI#3 for discussion and early consideration
    Potential exception sheet for the work on KI#2, KI#3
Overall plan
FS_NG_RTC_SEC_Ph2 overall plan

## Slide 3
General
  TR 33.790 v0.3.0 contains the scope, assumptions clauses, 3 key issues:
    Key Issue #1: Third party specific identities with Rel-18 key issue formulation, Editor’s Note for SA2 progress
      Concluded and included in the WID
    Key Issue #2: Security of IMS based Avatar Communication
    Key Issue #3: Security and privacy aspects of IMS DC capability exposure
  All key issues depend on the progress of the corresponding SA2 study
  The TR includes 12 solutions, 4 for KI#1, 5 for KI#2 and 3 for KI#3, some solutions most solutions have Editor’s Notes stating the dependency of the SA3 study on the SA2 study.
  .
Dependencies:
  SA2 study documented in TR 23.700-77 and SA3 concluded solutions depend heavily on concluded SA2 solutions and SA2 normative work
  SA2 and SA3 meetings are overlapping.
Contentious Issue:
  None
Risks:
  Normative work takes more time due to dependencies and overlapping SA2 and SA3 meetings.
FS_NG_RTC_SEC_Ph2 status after SA3#119
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1020038 | Study on the security support for the Next Generation Real Time Communication services phase 2 | FS_NG_RTC_SEC_Ph2 | Rel-19 | S3 | Mar-2025 | 60% | 80% | TR 33.790

## Slide 4
Pending issues
  SA2 study dependency
Dependencies:
  All SA3 concluded solutions depend on the SA2 concluded solutions and normative work
TUs consumed
  SA3#115: 0.5 TU
  SA3#115Adhoc-e: 0.5 TU
  SA3#116: 0.5 TU
  SA3#117: 0.5 TU
  SA3#118: 0.5 TU
  SA3#119: 0.5 TU
TUs remaining
  SA3#120 (2025): 3.0 TUs for this study item and the work item corresponding to the study
  There may be an additional e-meeting scheduled in Jan 2025 which may include the study and/or normative work this topic. However, there are enough TUs to spend for this potential meeting.
Plan for completion
  See earlier slide 2
FS_NG_RTC_SEC_Ph2 pending work and plan for completion