## Slide 1: SA WG3 Status report for MCXSec4
Tim Woodward
Motorola Solutions, Inc

## Slide 2
TUs planned
  0.3
In SA3#119 meeting -
  Finalize security architecture for MC Logging
  Finalize security architecture for MC Gateway UE
Overall plan
MCXSec4 overall plan

## Slide 3
General
  Feature is progressing according to plan.
  Fundamental security for MC Gateway and MC Logging features have been specified.
  Maintenance CRs may be required if additional security requirements are identified following conclusion of SA6#64.
Dependencies:
  SA6 MC Logging Architecture
  SA6 MC Gateway Architecture
Contentious Issue:
  None
Risks:
  None identified
MCXSec4 status after SA3#119
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1020035 | Mission Critical security enhancements phase 4 | MCXSec4 | Rel-19 | S3 | Jun -2025 | 50 | 90 | TS 33.180

## Slide 4
Pending issues
  NONE
TUs consumed
  SA3#119 – 0.25
TUs remaining
  SA3#119 - 0.05
Plan for completion
  TSG#106
MCXSec4 pending work and plan for completion