## Slide 1: SA WG3 Status report for ‘PLMNNPN_SEC’
Jun Shen
China Telecom
Yuze Liu
ZTE

## Slide 2
TUs planned: 3
In SA3#115 meeting
  Get KIs agreed
In SA3#115-adhoc-e meeting
  Add solutions
  Last meeting to add KIs
In SA3#116 meeting
  Add solution evaluation and conclusions
  Last meeting to add solutions
In SA3#117 meeting
  Add conclusions and solution evaluation
In SA3#118 meeting
  Add conclusions and solution evaluation
In SA3#119 meeting
  Complete conclusions and solution evaluation
  WID proposal
Overall plan
‘PLMNNPN_SEC’ overall plan
In SA3#120 meeting
  Send TR for information and approval
  WID work
In SA3#121 meeting
  WID work
In SA3#122 meeting
  Finalise the WID work

## Slide 3
General
  TR 33.757 v0.6.0 contains 3 key issues, 20 Solutions and 3 conclusions.
  KI2 will be concluded in the next meeting.
Dependencies:
  None
Contentious Issue:
  none
Risks:
  none
‘PLMNNPN_SEC’ status after SA3#119
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1020039 | Study on security for PLMN hosting a NPN | PLMNNPN_SEC | Rel-19 | S3 | Sep-2024 | 75% | 95% | TR 33.757 V0.6.0 is updated

## Slide 4
Pending issues
  Further conclusion for KI#2 is FFS
Dependencies:
  None
TUs consumed
  SA3#115 - 0.5TU
  SA3#115-adhoc-e - 0.5TU
  SA3#116 - 1.5TU
  SA3#117- 1.5TU
  SA3#118-0.5 TU
  SA3#119-0.5TU
TUs remaining
  NA
Plan for completion
  SA3#120 Send TR for information and approval
  SA3#122 Finalise the WID
‘PLMNNPN_SEC’ pending work and plan for completion