## Slide 1: SA WG3 Status Report for Crypto Inventory
Stawros Orkopoulos
Nokia

## Slide 2
TUs planned
  4x 1 TUs (total)
In SA3#119 meeting
  SID definition and agreement. Preparation for SA approval.
In SA3#120 meeting
  Agreement on Skeleton of TR 33.938.
  Agreement on the structure and framework for the technical content.
  Agreement on initial content.
In SA3#121 meeting
  Finalizing the Detailed protocol list.
  Agreement on initial table content.
In SA3#122 meeting
  Finalizing the table content on crypto inventory.
  Finalizing the TR 33.938 and preparation for SA approval.
Overall plan
Crypto Inventory Overall Plan

## Slide 3
General
  The SID proposal has been approved at SA3#119.
  The TR 33.938 template, the structure, and the framework has been agreed at SA3#120.
  The details content has been discussed and agreed at SA3#121.
  The tables content has been discussed and agreed at SA3#122.
  The TR 33.938 v1.0.0 has bee agreed at SA3#122.
Dependencies:
  None.
Contentious Issue:
  None.
Risks:
  None identified.
Crypto Inventory Status after SA3#122
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1060056 | Study on 3GPP Cryptographic Inventory | FS_CryptoInv | Rel-19 | S3 | Jun-2025 | 25% | 100% | 

## Slide 4
Pending issues
  None.
Dependencies:
  None.
TUs consumed
  SA3#119 -> consumed ½ TU
  SA3#120 -> consumed ½ TU
  SA3#121 -> consumed 1 TU (presentation and discussion of protocol details)
  SA3#122 -> consumed 1 TU (presentation and discussion of protocol tables)
Plan for completion
  Completed at SA3#122.
Crypto Inventory Pending Work and Plan for Completion