## Slide 1: SA WG3 Status report for ‘CAPIF_Ph3_sec’
Henry Leung
Xiaomi
Niraj Rathod
Ericsson

## Slide 2
TUs planned: 1
In SA3#120 meeting
  Work Item exception was approved in S3-251031 (to be completed by June SA#108 plenary).
  WID was revised to add new Work Tasks based on concluded key issues (S3-251130)
  WID work started
In SA3#121 meeting
  Review/revise WID work
In SA3#122 meeting
  Finalize the WID work
Overall plan
’ CAPIF_Ph3_sec’ overall plan

## Slide 3
General
  CRs for TS 33.122
Dependencies:
  None
Contentious Issue:
  None
Risks:
  None
‘CAPIF_Ph3_sec’ status after SA3#122
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1060061 | Security aspects of CAPIF Phase3 | CAPIF_Ph3_sec | Rel-19 | S3 | June-2025 | 30% | 100% | CRs for TS 33.122

## Slide 4
Pending issues
  None
Dependencies:
  None
TUs consumed
  SA3#120 - 1 TU
  SA3#121 - 1 TU
  SA3#122 - 2 TUs
TUs remaining
  NA
Plan for completion
  Normative work is done.
‘CAPIF_Ph3_sec’ pending work and plan for completion