3GPP TSG SA WG5 Meeting 141-e rapporteur call		TDoc S5-abcd

electronic meeting,

- Source:	Moderator (SA5 Vice Chair)

- Title:	S5-abcd post-SA5#141e OAM rapporteur call agenda and notes

- Document for:	information

Agenda Item:

  - 1. Rapporteur calls plan before SA5#142e

Topics:

- Check Rel-17 actions

- Discussion on the Rel-17 leftovers (if needed)

(Exception) Enhancement of QoE Measurement Collection		eQoE (90%)

(Exception) Access control on management service			MSAC(60%)

(Exception) Intent driven management service for mobile networks	IDMS_MN(95%)

(Exception) Enhanced Closed loop SLS Assurance			eCOSLA(90%)

(Exception) Enhancements of Management Data Analytics Service	eMDAS(65%)

(Exception) Management data collection control and discovery	MADCOL(45%)

(Exception) Network slice provisioning enhancement		eNETSLICE_PRO(50%)

  - 2. Schedule for rapporteur calls:

| Rapporteur calls | Date Time | Potential Topics |
| --- | --- | --- |
| #141e.1 | Feb.17th 14:00 CET~16:00 CET | - Check Rel-17 Actions (S5-221004) - Preparation of 3GPP-TMF call (S5-221493) - eNETSLICE_PRO - S5-221262 Rel-17 CR 28.541 Network slice subnet capability IOC (Samsung Electronics Benelux BV) (Deepanshu Gautam) - S5-221150 Rel-17 CR TS 28.541 Add feasibility check NRM fragment (Huawei,China Unicom, Deutsche Telekom,China Mobile) (Ruiyue Xu) |
| #141e.2 | Mar.3rd 14:00 CET~16:00 CET | - MSAC (Sean) (45min) - WoP for SA5#142e discussion - MADCOL (Olaf) |
| #141e.3 | Mar.31st 14:00 CET~16:00 CET | - IDMS_MN (Xu Ruiyue) (60min) - Open for topics |

  - 3. Other potential topics for rapporteur calls:

Leftover from SA5#139e:

Nokia proposal for topics of common interest:

1. Asynchronous interaction patterns:

We have now a couple of use cases that have asynchronous nature: slice allocation, slice deallocation, feasibility check, file download and also the edge computing related one, not sure what exactly this is about.

It seems this point is already taken up by Thomas.

2. Object creation with id generation by the MnS producer:

This is becoming an evergreen. We all know that this is not supported by NETCONF. But limitations of NETCONF should not block progress. NETCONF is made for plain CM of network elements and not for complex interaction patterns or HATEOS like designs. We should accept that, and I remember f2f meetings where many companies shared this view. What we should do though is to find ways so that the standard does not allow both options (id creation by the server and id creation by the client) everywhere to not impair interoperability.

3. Enhancement of the NRM template in 32.160

We need to introduce presence qualifiers in the template as discussed so many times already. In addition, we should add a new clause for procedures.

4.Common data type definitions

The same data types are defined in many places. We need one place where we define data types that are used by many modules. Nokia made a first attempt in S5-215351. However, we do see this as common concern and would appreciate a working mode where people contribute real content rather than saying Nokia what to do just because we took the initiative and submitted a contribution.

5. Scheduling function:

Scheduling functions are proposed for many jobs. Nokia proposes to come up with one function hat can be re-used by all jobs.