3GPP TSG-SA5 Meeting #155 rapporteur calls 	S5-24xxxx

Electronic meetings

- Source:	Moderator (SA5 vice-chair)

- Title:	S5-abcd post-SA5#155 OAM rapporteur call agenda and notes

- Document for:	Information

Agenda Item:

# 1	Decision/action requested.

Please take the information included in the present document into account

# 2	References

[1]	3GPP FTP server folder for all rapporteur call documents after SA5#155 - https://www.3gpp.org/ftp/Email_Discussions/SA5/OAM%20rapporteur%20calls/Rapporteur%20call%20%23155

[2]

# 3	Rapporteur calls plan after SA5#155

Proposed topics:

-	20 June 13:00UTC~15:00UTC

-	check the Rel-19 topics status on the progress

-	way forward for stage2/stage3 mapping

-	SBMA TS structure

-	Living document

-	Review of potential pCR for TR 28.914 on Add comparison between network slice based and intent based solution (triggered by S5-242612).

-	25 July 13:00UTC~15:00UTC

-	CMO

-	ES cost index

-	NDT

-	AIML

Please upload your draft documents for discussion to [1].

# 4	Schedule for rapporteur calls

| Rapporteur call | Date/Time | Potential topics |
| --- | --- | --- |
| SA5#155.1 | Thursday, June 20th, 2024 13:00 - 15:00 UTC / 15:00 - 17:00 CEST / 21:00 - 23:00 China | - Living document - check the Rel-19 topics status on the progress - way forward for stage2/stage3 mapping |
| SA5#155.2 | Thursday, July 25th, 2024 13:00 - 15:00 UTC / 15:00 - 17:00 CEST / 21:00 - 23:00 China | - way forward for stage2/stage3 mapping - SBMA TS structure - Review of potential pCR for TR 28.914 on Add comparison between network slice based and intent based solution (triggered by S5-242612). - CMO - ES cost index - NDT - AIML |

# 5	Draft agenda

-	TBD...

# 6	Minutes

SA5 #155.1

-	Living document

Thomas presented the 3 proposals and propose to continue with email discussion.

S: clarify on option 3. Do not prefer for option2.

E: option3 may also introduce more administrative efforts.

HW: option3 may not be good option. Do not like Option2 as it’s mandate the two solutions.

Option1 can be done at end of every release to check and make sure we have fill the gap.

N: share same opinion as HW on op2 and op3.

Op4: suggest author to have a dedicate wifi page for the submitted CR to share the workload.

E: do not document is not good.

NEC: only providing 1 solution is not quality issue. If 1 solution is provided, could be enough.

C: suggest to use NWM to trigger the email discussion.

-	check the Rel-19 topics status on the progress

|  |  | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | AIML | Study on AI/ML management - phase 2 | FS_AIML_MGT_Ph2 | 6/9/2024 | 0% | SP-231780 | 19% |
| 2 | MDA | Study on Management Data Analytics (MDA) Phase 3 | FS_eMDAS_Ph3 | 6/9/2024 | 0% | SP-231726 | 70% |
| 3 | IDM | Study on intent driven management services for mobile network phase 3 | FS_IDMS_MN_Ph3 | 6/9/2024 | 5% | SP-231737 | 70% |
| 4 | CCL | Study on closed control loop management | FS_CCLM | 6/9/2024 | 5% | SP-231735 | 40% |
| 5 | NDT | Study on management aspects of Network Digital Twin | FS_NDT | 6/9/2024 | 5% | SP-231727 | 65% |
| 6 | CMO | Study on Cloud Aspects of Management and Orchestration | FS_Cloud_OAM | 6/9/2024 | 2% | SP-231781 | 40% |
| 7 | MSEC | Study on Enablers for Security Monitoring | FS_SECM | 6/9/2024 | 0% | SP-231736 | 0% |
| 8 | SBMA | Study on Service Based Management Architecture enhancement phase 3 | FS_SBMA_Ph3 | 6/9/2024 | 0% | SP-231725 | 45% |
| 9 | PTM | Study on Management of planned configurations | FS_PlanM | 9/9/2024 | 0% | SP-231721 | 60% |
| 10 | MADCOL | Data management phase 2 | MADCOL_Ph2 | 5/6/2025 | 0% | SP-231746 | 50% |
| 11 | SEPM | Study on data management regarding subscriptions and reporting | FS_Data_SREP | 6/9/2024 | 0% | SP-231732 | 60% |
| 12 | PM | 5G performance measurements and KPIs phase 4 | PM_KPI_5G_Ph4 | 5/6/2025 | 0% | SP-231747 | 20% |
| 13 | AdNRM | 5G Advanced NRM features phase 3 | AdNRM_Ph3 | 5/6/2025 | 0% | SP-231745 | 15% |
| 14 | TMQ | Subscriber and Equipment Trace and QoE collection management | TraceQoE_OAM | 5/6/2025 | 0% | SP-231748 | 20% |
| 15 | NTNM | Study on Management Aspects of NTN Phase 2 | FS_NTN_OAM_Ph2 | 6/9/2024 | 0% | SP-231733 | 65% |
| 16 | IABM | Study on management of IAB nodes | FS_NR_mobile_IAB_OAM | 13/12/2024 | 0% | SP-231729 | 40% |
| 17 | RedcapM | Study on management aspects of RedCap feature | FS_NR_RedCap_OAM | 6/9/2024 | 0% | SP-231734 | 50% |
| 18 | NWDAFM | Study on Enhancement of Management Aspects related to NWDAF Phase 2 | FS_NWDAF_OAM_Ph2 | 6/9/2024 | 0% | SP-231724 | 75% |
| 19 | NSM | Study on Management of Network Sharing Phase3 | FS_NetShare_OAM_Ph3 | 6/9/2024 | 0% | SP-231731 | 50% |
| 20 | EE | Study on energy efficiency and energy saving aspects of 5G networks and services | FS_Energy_OAM_Ph3 | 9/9/2024 | 10% | SP-231723 | 25% |
| 21 | Mexpo | Study on Enhanced OAM for management exposure to external consumers | FS_MExpo | 6/9/2024 | 5% | SP-231728 | 50% |

3. Inputs from IDMS_MN_ph3 rapporteur (Huawei/Ericsson)

Summary: Good progress for WT-1,WT-2,WT-3 and WT-4.  Potential risk for the completion of WT-5 and WT-6.

|  | WT-1 | WT-2 | WT-3 | WT-4 | WT-5 | WT-6 | Total tdoc num |
| --- | --- | --- | --- | --- | --- | --- | --- |
| SA5#153 | 0 tdoc submitted | 2 tdoc submitted | 6tdoc submitted | 0 tdoc submitted | 1 tdoc submitted | 0 tdoc submitted | 12 tdoc submitted 3 tdoc approved |
| SA5#154 | 0 tdoc submitted | 5 tdoc submitted 3 tdoc approved: S5-241974 S5-241975 S5-241979 | 12 tdoc submitted 2 tdoc approved S5-241976 S5-241980 | 0 tdoc submitted | 1 tdoc submitted | 1 tdoc submitted 1 tdoc approved: S5-242121 | 19 tdoc submitted 6 tdoc approved |
| SA5#155 | 1 tdoc submitted 1 tdoc approved: S5-243148 | 3 tdoc submitted 3 tdoc approved: S5-243149 S5-243150 S5-243151 | 12 tdoc submitted 9 tdoc approved S5-243152 S5-243154 S5-243155 S5-243156 S5-243157 S5-243158 S5-243159 S5-243160 S5-243161 | 2 tdoc submitted 2 tdoc approved S5-243162 S5-243163 | 1 tdoc submitted | 0 tdoc submitted | 19 tdoc submitted 15 tdoc approved |
| Current progress | 70% | 95% | 70% | 60% | 30% | 30% | 50 tdoc submitted 24 tdoc approved |

Following are some guidelines  from Rapporteur for the next two meeting to complete the Study (SA5#156 and SA5#157):

- 17 use cases have already been captured in TR 28.914, suggest to focus on the solution, evaluation and conclusion for the existing use case in next two meetings, new use case is not encouraged.

- Encourage to submit the solution and conclusion for existing use cases in SA5#156 meeting.

- Target to finish the SI in SA5#157 meeting. SA5#157 mainly focus on the completion of the study. The use cases without conclusion in SA5#157 needs to postpone to future release for further study.

C: Target date -> Sep.2024 for information, Dec.2024 for approval.

suggest to consider rapporteur suggestion for contribution to #156.

7. Inputs from MSEC rapporteur (Nokia)

Plan to complete this SI at SA5#156. No normative work is foreseen with the approved scope.

C: companies who are interested in this topic to consider contirbute to this topic.

8. Inputs from SBMA rapporteur (Huawei):

Based on my observation, see "Study on Service Based Management Architecture enhancement phase 3 (FS_SBMA_Ph3) - SA5 Status table" as below:

- Four WTs (i.e. WT-1/2/3/4) were discussed in SA5#154 and SA5#155, progress is pretty good

- However, contributions on "WT-5 ~ WT-10" are needed to fulfil the objectives of SI

- IF still no contributions on "WT-5 ~ WT-10" in SA5#156, the rapporteur may submit revised SID to SA5#157 to remove those WTs on which no contributions submitted at all to fit the group TR phase time plan.

|  | WT-1 | WT-2 | WT-3 | WT-4 | WT-5 | WT-6 | WT-7 | WT-8 | WT-9 | WT-10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SA5#154 | S5-241379 S5-241380 S5-241381 S5-241415 S5-241588 | S5-241797 | S5-241129 | S5-241414 |  |  |  |  |  |  |
| SA5#155 | S5-242654 S5-242655 S5-242657 S5-242897 S5-242901 S5-242902 | S5-242871 S5-242873 | S5-242936 S5-242978 | S5-242430 S5-242431 S5-242656 |  |  |  |  |  |  |

contributions for SA5#156, especially on WT-5~WT-10 (https://forge.3gpp.org/rep/sa5/MnS/-/wikis/SA5/Rel-19-Studies/FS_SBMA_Ph3), are welcome.

E: Ericsson plan to provide tdocs for WT3.2 and WT10.

N: plan to provide tdocs for WT6 , WT7 and WT8. WT-9 is done already in adNRM.

C: Target date -> Sep.2024 for information, Dec.2024 for approval.

15. Inputs from NTNM (China Unicom) :

For OAM_NTN_Ph2, after checking the progress per-WT in S5-242310, and TU planning table, we plan to allocate 1TU for 156 and 0.5TU for 157(left 1.5 TU on total for SI).

Now the progress is 65%, looks good and I think we can finish on SA5#157. Meanwhile, we will submit corresponding WI of NTN_Ph2 in SA5#157 or 158 for discussion.

CU: there are 4 use cases of ntn, most of them have requirements, we will provide solutionsand conclusions in next 2 meetings and submit normative wid

C: Target date -> Sep.2024 for information, Dec.2024 for approval.

Suggest rapporteur to check the current status and provide contribution recommendations for #156/#157

19. Inputs from NSM rapporteur (China Unicom)

WT#1 %: 50% (Use case, requirements for Trace job and collection requirements for POPs has been discussed and agreed)

WT#2 %: 40% (Use case, requirements for enhancements and scenarios for SBMA to support MOCN and access-rights-related scenarios has been discussed and agreed.)

WT#3 %: 30% (Update of scope and concepts and use case, requirements for S-RAN management of Indirect network sharing have been discussed and agreed.)

Next step for 156 meeting:

For WT-1, solution and conclusion for Trace job and collection requirements for POPs will be studied.

For WT-2, solution and conclusion for enhancements and scenarios for SBMA to support MOCN and access-rights-related scenarios will be studied.

For WT-3, the progress of SA2 related to Indirect Network Sharing will be kept attention and solution for S-RAN management of Indirect network sharing will be studied. Other enhancements will be further investigated.

C: target date needs to be checked.

21. Inputs from MExpo (Nokia)

There has been very good interest and progress for WT-1 from several companies.

For WT-2 and WT-3 there has been less contributions and progress.

If there are no contributions or use cases not agreed for WT-2 and WT-3 by SA5#156, a revised SID may be proposed in SA5#157 from the rapporteur to update the SID to remove/align these 2 WTs with the TR.

Further information on the SI:

Progress of the SID: (https://forge.3gpp.org/rep/sa5/MnS/-/wikis/SA5/SA5-155-active-work-items-and-study-items)

| UID | Agenda | Name | Acronym | Target Date | % at SA5#153 | % at SA5#154 | % at SA5#155 | WID |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1020022 | 6.19.21 | Study on Enhanced OAM for management exposure to external consumers | FS_MExpo | SA#105 (Sept. 2024) | 5% | 10% | 50% | SP-231728 |

Below is the progress information per WT:

Overall WI progress: 50%

Progress per Work Task:

- WT-1: 60%

- WT-2: 0%

- WT-3: 0%

Following has been the pCR information for each WT for this SI:

| FS_Mexpo | WT-1 | WT-2 | WT-3 |  |
| --- | --- | --- | --- | --- |
| SA5#153 | Total pCRs: 0 Agreed pCRs: 0 | Total pCRs: 0 Agreed pCRs: 0 | Total pCRs: 0 Agreed pCRs: 0 | Note: Only TR skeleton was agreed |
| SA5#154 | Total pCRs: 8 Agreed pCRs: 4 | Total pCRs: 1 Agreed pCRs: 0 | Total pCRs: 1 Agreed pCRs: 0 |  |
| SA5#155 | Total pCRs: 13 Agreed pCRs: 8 | Total pCRs: 2 Agreed pCRs: 0 | Total pCRs: 0 Agreed pCRs: 0 |  |

N: encourage contribution to WT2 and WT3 in #156.

C: Target date -> Sep.2024 for information, Dec.2024 for approval.

suggest to consider rapporteur suggestion for contribution to #156.

The following recommendations for preparation of August meeting should be given online.

- AIML

NEC: WT1/4/5 were discussed. Need more time for the study.

C: ask rapporteurs to consider downscoping and plan for the R19 and future release work.

- MDA

HW: plan to complete the study in #156. Totally 18 use cases in R19, 6 usecases are missing solutions. Rapporteur suggest to consider input contribution on the missing solutions in #156.

WT5 has no contributions, may need to be removed in #156.

C: Target date -> Sep.2024 for information and approval.

- CCL

S: 12 use cases in the study. No solutions provided yet.

WT5 may need contributions.

S: new use case should come with solutions.

C: Target date -> Sep.2024 for information, Dec.2024 for approval.

- NDT

CMCC: 9 use cases agreed. NDT Terms/background/Scope are agreed. 6 usecases have solutions, 3 usecases are missing solutions.

Suggest to provide solutions/conclusion in #156.

Rapporteur suggest #156 is the last meeting to accept new use cases.

C: Target date -> Sep.2024 for information, Dec.2024 for approval.

6	CMO

CMCC: 8 use cases agreed. WT-1 no solutions. WT-3 no solutions.

Rapporteur suggest #156 is the last meeting to accept new use cases.

From #157, will focus mainly on solution and conclusion.

C: Target date -> Sep.2024 for information, Dec.2024 for approval.

9	PTM

N: good progress so far. plan to complete in #156.

C: Target date -> Sep.2024 for information and approval.

10	MADCOL

N: good progress on schedule.

11	SREP

E: 60% percent. #156 will focus on recommendation and conclusion.

C: Target date -> Sep.2024 for information and approval.

12	PM

13	AdNRM

14	TMQ

16	IABM

50% completion. #156 plan for WT-3 and WT-4.

#157 plan to conclude the study and prepare the WID.

C: Target date -> Sep.2024 for information, Dec.2024 for approval.

17	RedcapM

A: 7 use cases agreed. 4 use cases are missing solutions.

#156 focus on solutions/conclusions for existing use cases.

C: Target date -> Sep.2024 for information, Dec.2024 for approval.

18	NWDAFM

75% complete. 3 use cases agreed.

#156 will focus on solutions/conclusions.

C: Target date -> Sep.2024 for information and approval.

20	EE

25% complete. 7 use cases agreed. 6 use cases have no solutions.

#156 will focus on solutions/conclusions for existing solutions.

C: Target date -> Sep.2024 for information, Dec.2024 for approval.

Chair recommendation on Rel-19

0: new use case should come with solutions.

- Summary example:

The following topics are submitted for discussion:

AI/ML LCM related

ML model training

    - ML model training feasibility check

    - ML model confidence

    - Training Data sample selection criteria

    - Assurance of AIML input data quality

    - Synthetic data

    - Performance monitoring of ML models trained by NWDAF

ML Model loading

AI/ML inference emulation

AI/ML inference management

    - ML Model selection for inference

AIML sustainability

    - AIML energy consumption and energy efficiency

Training technique concepts

Generative AI (Pre-Training, Fine-Tuning)

Distributed training

Federated Learning

Reinforcement Learning

ML knowledge transfer

Joint Training

Re-training

- If the topic is related with other WGs, the related WI/SI information and key depandancy should be indicated.

3. Chair recommendation on Rel-19 normative work plan:

For the Rel-19 normative work plan, WID proposals are welcome to be submitted to SA5#157 and #158, we will target to finalize all the Rel-19 OAM WIDs no later than SA5#158. This will leave 6 to 9 months for Rel-19 normative work.

-	way forward for stage2/stage3 mapping

https://www.3gpp.org/ftp/Email_Discussions/SA5/OAM%20rapporteur%20calls/Rapporteur%20call%20%23155/Discussion%20-%20Way%20forward%20for%20stage2%20and%20stage3%20mapping.pptx

E suggested to postpone to next call.

N: 32.160 has mapping of stage 2 and stage3 mapping description.

Whether we need to define 3GPP specific schema?

HW: need to provide mapping, which release should consider such change?

S: like to be involved into offline.

C: suggest to discuss offline and come back with options. Will revisit this topic again in #155.2.

-	SBMA TS structure

Postponed to #155.2

-	Review of potential pCR for TR 28.914 on Add comparison between network slice based and intent based solution (triggered by S5-242612).

Ericsson have uploaded draft in https://www.3gpp.org/ftp/Email_Discussions/SA5/OAM%20rapporteur%20calls/Rapporteur%20call%20%23155/S5-24XXXX%20pCR%20TR%2028.914%20Add%20comparison%20between%20network%20slice%20based%20and%20intent%20based%20solution%20-%20draft.docx  and welcome offline comments.

Postponed to #155.2。