3GPP TSG-CT Meeting #109	CP-252122

# Beijing, P.R. China; 15th – 16th September 2025

Source:	CT1

Title:	Rel-19 Work Item Exception for XRM_Ph2_APP

Document for:	Approval

Agenda Item:	19.1

3GPP™ Work Item Exception

# Title : 		CT aspects of Application enablement for XRM Services Phase 2

## Acronym  : 	XRM_Ph2_App

## Unique Identifier :	1080021

Release 19 Submission form

| Feature / Item: | XRM_Ph2_App |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: x | AN: | CN: x | Others (specify): |
| Expected Completion Date: | TSG CT#110 (December 2025) |  |  |  |  |
| Service(s) impacted: | multi-modal service over tethered UE(s) |  |  |  |  |
| Specification(s) affected: | 3GPP TS 24.543, 3GPP TS 24.548 |  |  |  |  |
| Task(s) within work which are not complete: | The following tasks are not complete: - Enhancement to support tethered link measurement in SEALDD support the multi-modal service over tethered UE(s) - Protocol Implementation for Mobile Metaservice Connectivity |  |  |  |  |
| Consequences if not included in Release 19: | Tethered UE will not support for application enabler for XR services. XRM_Ph2_App device procedures and protocol implementation are not aligned with stage 2 requirements. |  |  |  |  |

Abstract of document:

Exception sheet for Rel-19 work item on CT aspects of Application enablement for XRM Services Phase 2.

Contentious Issues:

None.