**3GPP TSG-CT WG6 Meeting #123C6-250abc**

**Goteborg, Sweden; 26th – 29th August 2025**

**Source: China Telecom**

**Title: Rel-19 Work Item Exception for MINT\_Ph2**

**Document for: Approval**

**Agenda Item: 19.3**

3GPP™ Work Item Exception

# Title : CT aspects of MINT support in EPS for 5G-only national roaming UE

## Acronym : MINT\_Ph2

## Unique Identifier : 1080037

**Release 19 Submission form**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Feature / Item:** |  | | | | |
| **Affects:** | **UICC apps: Yes** | **ME:**  **Yes** | **AN:**  **No** | **CN:**  **Yes** | **Others (specify):**  **No** |
| **Expected Completion Date:** | December 2025 | | | | |
| **Service(s) impacted:** | Disaster roaming service provided by EPS | | | | |
| **Specification(s) affected:** | TS 31.102 | | | | |
| **Task(s) within work which are not complete:** | Updates to add parameters required for disaster roaming services to be pre-configured in USIM | | | | |
| **Consequences if not included in Release 19:** | MINT\_Ph2 is not supported in Release 19. | | | | |

**Abstract of document:**

WID on CT aspects of MINT support in EPS for 5G-only national roaming UE was approved in CT#108. CRs on its CT4 impacts are expected to be submitted in CT4#131 (October 2025), and therefore an extension to complete the work by December 2025 is requested.

**Contentious Issues:**

None.