## Slide 1: Status Report RAN WG4
3GPP RAN WG4 Chair: Yang Tang
3GPP TSG RAN Meeting #110
Baltimore, USA, December 8-11, 2025
RP-252978

## Slide 2: Summary
In Q4 2025, RAN4 had 2 face to face meetings, i.e., RAN4#116bis in Prague and RAN4#117 in Dallas.
  Three parallel sessions (Main, RRM/demod/OTA, and RF/NTN) + one ad hoc session were scheduled for both meetings.
  NWM tool is used to handle the maintenance topics, which improves the meeting efficiency.
  2-way GTW is used to accommodate the delegates who cannot travel to the meeting.
RAN4 #116bis Prague
  518 registered (457 face-to-face, 61 online) - 380 attended (380 face-to-face)
  Around 20 people online for Main Session
  1873 Tdocs reserved for the meeting, 1820 Tdocs treated, 0 formal CR agreed
RAN4 #117 Dallas
  545 registered (466 face-to-face, 79 online) - 363 attended (363 face-to-face, 0 online)
  Around 30 people online for Main Session, 2~3 delegates made online comments
  2896 Tdocs reserved for the meeting, 2734 treated, 936 of them are reserved as CR
  In total 504 CR agreed
Rel-15/16/17/18 and Rel-19 closed items maintenance
  In RAN4#117, there were totally 982 contributions (34% )for Rel-15/16/17/18/19 maintenance.
Rel-19 WI/SI
  In Q4 2025, RAN4 has shifted the focus to Rel-19 performance part and the discussion on scope of 6G study.
  The completed non-spectrum-related items or RAN4 work are listed in slide#3.
  The completed spectrum-related items are listed in slide#3.

## Slide 3: Summary: Rel-19 Core part
Rel-19 SI and WI core part with RAN4 impacts (total 55 items: 55 closed)
  Red color: to be extended. Green color: to be completed/stopped. Black color: on-going.
RAN1~3 led WI/SI (RAN4 core. part)（13/13）
RAN4 non-spectrum WI/SI(core)（16/16）
RAN4 led spectrum WI/SI（26/26）
NR_FDD_1400MHz
NR_bands_n87_n88
NR_band_n68
NR_NTN_Sband
NR_NTN_combinedLband
NR_NTN_Ku_bands
NR_bands_xFeature_R19-Core
NR_HAPS_bands
DC_R19_xBLTE_yBNR-Core
NR_CADC_SUL_R19-Core
LTE_NR_R19_Simult_RxTx-Core
DL_intrpt_combos_TxSW_R19-Core
HPUE_DC_LTE_NR_R19-Core
HPUE_NR_CADC_SUL_R19-Core
NR_PC2_RedCap_UE-Core
HPUE_NR_FR1_bands_R19-Core
NR_n28_PC2_40MHz_CBW-Core
NR_bands_CA_ENDC_R19_BWs-Core
NR_mmWave_protect
NR_FR1_7MHz_BW
LTE_FDD_1800_1830MHz_CAN
FS_NR_demod_SCM
FS_NR_FR2_OTA_Ph3
FS_NR_FR1_DL_Frag_Carrier
NR_ENDC_RF_Ph4
NR_BS_RF_req_evo
NR_RRM_Ph5
NR_FR1_lessthan_5MHz_BW_Ph2
NonCol_intraB_ENDC_NR_CA_Ph2
NR_ATG_enh
NR_SL_intraB_CA_ITS-Core
TRP_TRS_MIMO_OTA_Ph3
NR_IoT_NTN_req_test_enh
NR_demod_Ph5
NR_LBCA_Sw
LTE_terr_bcast_Ph2
FS_Ambient_IoT_solutions
FS_NR_AIML_air_Ph2
FS_NR_AIML_Mob
NR_MIMO_Ph5
NR_duplex_evo
NR_AIML_air
NR_LPWUS
Netw_Energy_NR_enh
Ambient_IoT_Solutions
NR_Mob_Ph4
NR_NTN_Ph3
NR_XR_Ph3
IoT_NTN_Ph3
IoT_NTN_FDD_S_band
HPUE_LTE_bands_R19-Core
LTE_CA_R19_xBDL_yBUL-Core
IoT_NTN_TDD
LTE_terr_bcast_bands_sub_108-Core

## Slide 4: Statistics
Meeting | Date | Location | Host | Delegates registered/attendees | Documents
RAN4#116bis | 13-17, Oct 2025 | Prague, CZ | ETSI | 518/380 | 1873
RAN4#117 | 17-21, Nov 2025 | Dallas, US | ATIS | 545/363 | 2896
Chart: 
| #106bis-e | #107 | #108 | #108bis | #109 | #110 | #110bis | #111 | #112 | #112bis | #113 | #114 | #114bis | #115 | #116 | #116bis | #117
Uploaded Contributions | 2084 | 2816 | 3464 | 2451 | 3533 | 2854 | 2348 | 3368 | 2877 | 1869 | 2603 | 2524 | 1831 | 3034 | 3176 | 1873 | 2896
Chart: 
| #105 | #106 | #108 | #108bis | #109 | #110 | #110bis | #111 | #112 | #112bis | #113 | #114 | #114bis | #115 | #116 | #116bis | #117
Attendees | 457 | 466 | 574 | 427 | 421 | 383 | 301 | 457 | 443 | 443 | 448 | 537 | 539 | 487 | 306 | 380 | 363

## Slide 5: Status of RAN4 6G Study
New topics: 6G study item FS_6G_Radio
  System parameters (R4-2522450)
  General RF and UE RF (R4-2522451)
  BS RF and coexistence (R4-2522454)
  Spectrum (R4-2522463)
  RRM (R4-2522442)
  Demodulation (R4-2522426)
  AI (R4-2522458)
  Spectrum sharing (R4-2522455)
  Sensing
  Testability and OTA (R4-2522459)
  RAN4 operation efficiency (R4-2522460)
RAN4 6G study focus in Q4/25 and Q1/26:
  Scope and priority for each topic
  Interim milestone related topics

## Slide 6: Rel-20 Basket WI
RAN4 WF on Rel-20 basket WI was agreed in R4-2522422
Discontinued R19 basket WI
  HPUE_LTE_bands_R19 due to limited new proposals
R20 basket WI
Index | Name | Proposed scopes (high level) | Draft WID | Relevant Rel-19 WI | Note
1 | LTE_CA _xBDL_yBUL_R20 | R19 scope as basis | RP-253511 | LTE_CA_R19_xBDL_yBUL | 
2 | NR _Bands_Features_R20 | UL MIMO, 4Rx, 6Rx, 8Rx | RP-253606 | NR_bands_xFeature_R19 | 
3 | NR_LTE_Combos_Features_R20 | Simultaneous Rx/Tx DL interruption R19 LB-LB CA via switching | RP-253873 | LTE_NR_R19_Simult_RxTx DL_intrpt_combos_TxSW_R19 | Consolidate the features related to switching and interruption
4 | HPUE_NR_FR1_Bands_CA_ENDC _BWs_R20 | Single CC HPUE Additional CBW for existing NR bands PC2 FDD bands for TN RedCap UE | RP-253521 | HPUE_NR_FR1_bands_R19 NR_bands_CA_ENDC_R19_BWs NR_PC2_RedCap_UE | Consolidate HPUE in single basket
5 | DC _xBLTE_yBNR_R20 | R19 scope as basis HPUE EN-DC combos | RP-253531 | DC_R19_xBLTE_yBNR | Consolidate ENDC related in a single basket
6 | NR_CADC_SUL_R20 | R19 scope as basis HPUE NR CA/DC/SUL combos | RP-253403 | NR_CADC_SUL_R19 | Consolidate NR CA/DC/SUL related in a single basket
7 | NTN_Bands_Features_R20 | HPUE (PC2 and PC1) for NR NTN bands HPUE (PC2 and PC1) for IoT NTN bands 3MHz CBW for NR NTN bands (e)RedCap UE for NR NTN bands | RP-253707 | N/A | Consolidate all NTN related proposals in single basket

## Slide 7: RAN4 new spectrum WI proposals (Rel-20)
Tdoc Number | Title | Source Company
RP-253405 | New WID: Ku Band for NR NTN Phase 2 | SES S.A.
RP-253407 | New SID on upper C band for NR-NTN and IoT-NTN | SES S.A.
RP-253496 | New WID: Introduction of a new band for 1.5GHz Japanese allocation | KDDI, NTT DOCOMO, SoftBank, Apple, Ericsson, Fujitsu, HiSilicon, Huawei, Kyocera, Murata, NEC, Nokia, OPPO, Qualcomm, Samsung, Sharp, Skyworks Solutions Inc., Sony, Xiaomi
RP-253609 | New WID: Introduction of NR-NTN band for Australia | Telstra Limited,T-Mobile USA, KDDI, SpaceX, Apple, Mediatek, Qualcomm, Ericsson, Samsung, BMW, Rogers, Toyota ITC, Sony, Fraunhofer, Cohere
RP-253700 | New WID: Introduction of NR-NTN PCS band | T-Mobile USA, Rogers, Telstra, Ericsson, Qualcomm, Samsung
RP-253760 | New WID: Introduction of EESS protection and PC1 for 40GHz | NTT DOCOMO, INC., KDDI, SoftBank, Rakuten mobile

## Slide 8: Selected RAN4 Issues in RAN#110
Principle of release independence related to 6Rx
  RAN4 seeks for RAN guidance on the principle to introduce release independent non-spectrum features is needed.
    Case 1: legacy feature with new requirement without introducing new signaling
    Care 2: new feature with new requirement and new signaling
TEI Proposals
  RP-253611 Switching period for 1T-1T band combination switching in Rel-16
  RP-253620 On CA with HPUE and 4Tx

## Slide 9: RAN Task on framework simplification for co-location/co-existence requirement

## Slide 10: Status Summary: Rel-19/20 Spectrum WI/SI
UID | Name | WI/SI Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | SR Tdoc number | Revised WID/SID if any
1040134 | Introduction of new NR NTN bands to support the Extended L-band (UL 1668-1675MHz, DL 1518-1525MHz) and the combined MSS L-band and Extended L-band ranges (UL 1626.5-1660.5 MHz and 1668-1675 MHz, DL 1518-1559 MHz) | NR_NTN_combinedLband | Mar. 2025 |  | RP-241856 |  |  | 
1041134 | Core part: Introduction of new NR NTN bands to support the Extended L-band (UL 1668-1675MHz, DL 1518-1525MHz) and the combined MSS L-band and Extended L-band ranges (UL 1626.5-1660.5 MHz and 1668-1675 MHz, DL 1518-1559 MHz) | NR_NTN_combinedLband-Core | Mar. 2025 |  |  |  |  | 
1042134 | Perf. part: Introduction of new NR NTN bands to support the Extended L-band (UL 1668-1675MHz, DL 1518-1525MHz) and the combined MSS L-band and Extended L-band ranges (UL 1626.5-1660.5 MHz and 1668-1675 MHz, DL 1518-1559 MHz) | NR_NTN_combinedLband-Perf | Jun. 2025 |  |  |  |  | 
1040135 | Introduction of Ku bands for NR NTN | NR_NTN_Ku_bands | Sep. 2025 | ongoing | RP-243314 |  |  | 
1041135 | Core part: Introduction of Ku bands for NR NTN | NR_NTN_Ku_bands-Core | Sep. 2025 |  |  |  |  | 
1042135 | Perf. part: Introduction of Ku bands for NR NTN | NR_NTN_Ku_bands-Perf | Mar. 2026 |  |  |  |  | 
1040121 | Core part: Additional NR bands for NR features in Rel-19 | NR_bands_xFeature_R19-Core | Sep. 2025 | ongoing | RP-242572 | 100.00% | RP-253208 | RP-253207
1050127 | Introduction of additional operating NR bands for HAPS | NR_HAPS_bands-Core | Mar. 2025 |  | RP-242891 |  |  | 
1040119 | Core part: Rel-19 Dual connectivity (DC) of x LTE band(s), y NR band(s) (x<=6) and single or two NR Supplementary Uplink (SUL) bands | DC_R19_xBLTE_yBNR-Core | Sep. 2025 | ongoing | RP-243257 | 100.00% | RP-253519 | RP-253520
1040120 | Core part: Rel-19 NR Carrier Aggregation (CA)/Dual Connectivity (DC) for x bands DL with y bands UL (x<7, y<3) and Supplementary Uplink (SUL) band combinations/CA band combinations with a single SUL or two SUL cells | NR_CADC_SUL_R19-Core | Sep. 2025 | ongoing | RP-251806 | 100.00% | RP-253400 | RP-253401
1040125 | Core part: Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-19 | LTE_NR_R19_Simult_RxTx-Core | Sep. 2025 | ongoing | RP-243015 | 100.00% | RP-253507 | RP-253508
1040118 | Core part: Rel-19 downlink interruption for NR and EN-DC band combinations at dynamic Tx Switching in Uplink | DL_intrpt_combos_TxSW_R19-Core | Sep. 2025 |  | RP-241672 |  |  | 
1041122 | Core part: Rel-19 High power UE (power class 1.5 or 2) for Dual Connectivity (DC) combinations of LTE band(s) and NR band(s) | HPUE_DC_LTE_NR_R19-Core | Dec. 2025 | 80.00% | RP-252336 | 100.00% | RP-253529 | RP-253530
1040123 | Core part: Rel-19 High power UE (power class 1.5 or 2) for NR intra-band Carrier Aggregation (CA) or NR inter-band CA/Dual connectivity (DC) band combinations with/without NR SUL (supplementary uplink) | HPUE_NR_CADC_SUL_R19 | Sep. 2025 | 85.00% | RP-252540 | 100.00% | RP-253460 | RP-253459
1040133 | Core part: NR power class 2 RedCap (Reduced Capability) UE in FR1 | NR_PC2_RedCap_UE-Core | Jun. 2025 |  | RP-243267 |  |  | 
1040124 | Core part: Rel-19 High power UE (power class 1.5 and 2) for NR FR1 TDD/FDD single band, and high power UE operation (power class 1) for fixed-wireless/vehicle-mounted use cases in a single NR band | HPUE_NR_FR1_bands_R19-Core | Sep. 2025 |  | RP-243321 | 100.00% | RP-253480 | RP-253479
1041126 | Core part: Adding channel bandwidth(s) support to existing NR bands and CA/ENDC combinations in REL-19 | NR_bands_CA_ENDC_R19_BWs-Core | Sep. 2025 |  | RP-242604 |  |  | 
1060083 | 7MHz Channel Bandwidth for n26 and n5 | NR_FR1_7MHz_BW | Sep. 2025 |  | RP-251453 |  |  | 
1061083 | Core part: 7MHz Channel Bandwidth for n26 and n5 | NR_FR1_7MHz_BW-Core | Sep. 2025 |  |  |  |  | 
1062083 | Perf. part: 7MHz Channel Bandwidth for n26 and n5 | NR_FR1_7MHz_BW-Perf | Mar. 2026 | 80.00% | RP-251453 | 100.00% | RP-253462 | RP-253461
1040116 | Core part: Rel-19 High power UE (power class 2) and high power operation (power class 1) for fixed-wireless/vehicle-mounted use cases in a single LTE band | HPUE_LTE_bands_R19-Core | Sep. 2025 | ongoing | RP-241681 |  |  | 
1040115 | Core part: Rel-19 LTE-Advanced Carrier Aggregation for x bands (1<=x<= 6) DL with y bands (y=1, 2) UL | LTE_CA_R19_xBDL_yBUL-Core | Sep. 2025 | ongoing | RP-243014 | 100.00% | RP-253505 | RP-253506
1050123 | Introduction of IoT-NTN TDD mode | IoT_NTN_TDD | Sep. 2025 | ongoing | RP-252935 |  | RP-251175 | 
1051123 | Core part:Introduction of IoT-NTN TDD mode | IoT_NTN_TDD-Core | Sep. 2025 | 100.00% |  | 100.00% |  | 
1052123 | Perf. part:Introduction of IoT-NTN TDD mode | IoT_NTN_TDD-Perf | Mar. 2026 | 0.00% |  | 67.00% |  | 
1061080 | Core part: New bands for LTE based 5G terrestrial broadcast for early deployments | LTE_terr_bcast_bands_sub_108-Core | Jun. 2025 |  | RP-250793 |  |  | 
1080093 | Core part: NR_4.9GHz_US_operation | NR_TDD_band_4900MHz_US | Dec. 2025 |  | RP-251887 |  |  | 
1070064 | New LTE band for 5G broadcast for region 3 utilizing a geosynchronous satellite | LTE_band_5G_bcast_GSO |  |  | RP-251419 |  | RP-253391 | RP-253395
1071064 | Core part: New LTE band for 5G broadcast for region 3 utilizing a geosynchronous | LTE_band_5G_bcast_GSO-Core | Sep. 2025 | 100.00% |  | 100.00% |  | 
1072064 | Perf. part: New LTE band for 5G broadcast for region 3 utilizing a geosynchronous | LTE_band_5G_bcast_GSO-Perf | Mar. 2026 | 0.00% |  | 80.00% |  | 

## Slide 11: Status Summary: Rel-19 Non-spectrum WI/SI (1)
R19 | NR MIMO Phase 5 | NR_MIMO_Ph5 | Sep. 2025 |  | RP-242394 |  | 100.00% | 80.00% | RP-253311
R19 | Core part: NR MIMO Phase 5 | NR_MIMO_Ph5-Core | Sep. 2025 |  |  |  | 100.00% |  | 
R19 | Perf. part: NR MIMO Phase 5 | NR_MIMO_Ph5 | Mar. 2026 |  |  |  |  |  | 
R19 | Evolution of NR duplex operation: Sub-band full duplex (SBFD) | NR_duplex_evo | Sep. 2025 |  | RP-241614 |  |  |  | 
R19 | Core part: Evolution of NR duplex operation: Sub-band full duplex (SBFD) | NR_duplex_evo | Sep. 2025 |  |  |  | 100.00% |  | 
R19 | Perf. part: Evolution of NR duplex operation: Sub-band full duplex (SBFD) | NR_duplex_evo | Mar. 2026 |  |  |  |  | 70.00% | RP‑253503
R19 | Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface | NR_AIML_air | Sep. 2025 |  | RP-250792 |  | 100.00% | 60.00% | RP-253361
R19 | Core part: Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface | NR_AIML_air | Dec. 2025 |  |  |  |  |  | 
R19 | Perf. part: Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface | NR_AIML_air | Mar. 2026 |  |  |  |  |  | 
R19 | Low-power wake-up signal and receiver for NR (LP-WUS/WUR) | NR_LPWUS | Sep. 2025 |  | RP-241824 |  | 100.00% | 90.00% | RP-253258
R19 | Core part: Low-power wake-up signal and receiver for NR (LP-WUS/WUR) | NR_LPWUS-Core | Sep. 2025 |  |  |  |  |  | 
R19 | Perf. part: Low-power wake-up signal and receiver for NR (LP-WUS/WUR) | NR_LPWUS-Perf | Mar. 2026 |  |  |  |  |  | 
R19 | Enhancements of network energy savings for NR | Netw_Energy_NR_enh | Sep. 2025 |  | RP-252332 |  | 100.00% | 80.00% | RP-253335
R19 | Core part: Enhancements of Network energy savings for NR | Netw_Energy_NR_enh-Core | Sep. 2025 |  |  |  |  |  | 
R19 | Perf. part: Enhancements of Network energy savings for NR | Netw_Energy_NR_enh-Perf | Mar. 2026 |  |  |  |  |  | 
R19 | Solutions for Ambient IoT (Internet of Things) in NR | Ambient_IoT_Solutions | Sep. 2025 |  | RP-252105 |  | 100.00% | 11.00% | 
R19 | Core part: Enhancements of Network energy savings for NR | Ambient_IoT_Solutions-Core | Sep. 2025 |  |  |  |  |  | 
R19 | Perf. part: Enhancements of Network energy savings for NR | Ambient_IoT_Solutions-Perf | Mar. 2026 |  |  |  |  |  | 
R19 | NR mobility enhancements Phase 4 | NR_Mob_Ph4 | Sep. 2025 |  | RP-242356 |  | 100.00% | 60.00% | RP-253622
R19 | Core part: NR mobility enhancements Phase 4 | NR_Mob_Ph4-Core | Sep. 2025 |  |  |  |  |  | 
R19 | Perf. part: NR mobility enhancements Phase 4 | NR_Mob_Ph4-Perf | Mar. 2026 |  |  |  |  |  | 
R19 | Rel-19 Non-Terrestrial Networks (NTN) for NR Phase 3 | NR_NTN_Ph3 | Sep. 2025 |  | RP-251954 |  | 100.00% | 0.00% | 
R19 | Core part: Non-Terrestrial Networks (NTN) for NR Phase 3 | NR_NTN_Ph3-Core | Sep. 2025 |  |  |  |  |  | 
R19 | Perf. part: Non-Terrestrial Networks (NTN) for NR Phase 3 | NR_NTN_Ph3-Perf | Mar. 2026 |  |  |  |  | 80.00% | RP-253156
R19 | XR (eXtended Reality) for NR Phase 3 | NR_XR_Ph3 | Sep. 2025 |  | RP-243318 |  | 100.00% | 60.00% | RP-253365
R19 | Core part: XR (eXtended Reality) for NR Phase 3 | NR_XR_Ph3-Core | Sep. 2025 |  |  |  |  |  | 
R19 | Perf. part: XR (eXtended Reality) for NR Phase 3 | NR_XR_Ph3-Perf | Mar. 2026 |  |  |  |  |  | 
R19 | UE RF enhancements for NR FR1/FR2 and EN-DC, Phase 4 | NR_ENDC_RF_Ph4 | Sep. 2025 |  | RP-241656 |  | 100.00% | 90.00% | RP-253504
R19 | Core part: UE RF enhancements for NR FR1/FR2 and EN-DC, Phase 4 | NR_ENDC_RF_Ph4 | Sep. 2025 |  |  |  |  |  | 
R19 | Perf. part: UE RF enhancements for NR FR1/FR2 and EN-DC, Phase 4 | NR_ENDC_RF_Ph4 | Mar. 2026 |  |  |  |  |  | 
R19 | NR base station (BS) RF requirement evolution for FR1/FR2 and testing | NR_BS_RF_req_evo | Sep. 2025 |  | RP-252578 |  | 100.00% | 90.00% | 
R19 | Core part: NR base station (BS) RF requirement evolution for FR1/FR2 and testing | NR_BS_RF_req_evo-Core | Sep. 2025 |  |  |  |  |  | 
R19 | Perf. part: NR base station (BS) RF requirement evolution for FR1/FR2 and testing | NR_BS_RF_req_evo-Perf | Mar. 2026 |  |  |  |  |  | 
R19 | NR Radio Resource Management (RRM) Phase 5 | NR_RRM_Ph5 | Sep. 2025 |  | RP-242380 |  | 100.00% | 80.00% | RP-253438
R19 | Core part: NR Radio Resource Management (RRM) Phase 5 | NR_RRM_Ph5-Core | Sep. 2025 |  |  |  |  |  | 
R19 | Perf. part: NR Radio Resource Management (RRM) Phase 5 | NR_RRM_Ph5-Perf | Mar. 2026 |  |  |  |  |  | 

## Slide 12: Status Summary: Rel-19 Non-spectrum WI/SI (2)
R19 | Support of intra-band non-collocated EN-DC/NR-CA deployment Phase2: new receiver type(s) | NonCol_intraB_ENDC_NR_CA_Ph2 | Sep. 2025 |  | RP-242083 |  |  |  | 
R19 | Core part: Support of intra-band non-collocated EN-DC/NR-CA deployment Phase2: new receiver type(s) | NonCol_intraB_ENDC_NR_CA_Ph2-Core | Sep. 2025 |  |  |  | 100.00% |  | 
R19 | Perf. part: Support of intra-band non-collocated EN-DC/NR-CA deployment Phase2: new receiver type(s) | NonCol_intraB_ENDC_NR_CA_Ph2-Perf | Mar. 2026 |  |  |  |  | 60.00% | RP-253494
R19 | Enhancements for Air-to-ground network for NR | NR_ATG_enh | Sep. 2025 |  | RP-243285 |  |  |  | 
R19 | Core part: Enhancements for Air-to-ground network for NR | NR_ATG_enh-Core | Sep. 2025 |  |  |  | 100.00% |  | 
R19 | Perf. part: Enhancements for Air-to-ground network for NR | NR_ATG_enh-Perf | Mar. 2026 |  |  |  |  | 85.00% | RP-253477
R19 | NR Sidelink: Intra-band Carrier Aggregation in ITS band | NR_SL_intraB_CA_ITS-Core | Sep. 2025 |  | RP-240840 |  |  |  | 
R19 | Core part: NR Sidelink: Intra-band Carrier Aggregation in ITS band | NR_SL_intraB_CA_ITS-Core | Sep. 2025 |  |  |  |  |  | 
R19 | WI on TRP (Total Radiated Power), TRS (Total Radiated Sensitivity) and MIMO OTA (Over the Air) testing enhancement Phase 3 | TRP_TRS_MIMO_OTA_Ph3 | Sep. 2025 |  | RP-252187 |  | 100.00% | 95.00% | RP-253259
R19 | Core part: TRP (Total Radiated Power), TRS (Total Radiated Sensitivity) and MIMO OTA (Over the Air) testing enhancement Phase 3 | TRP_TRS_MIMO_OTA_Ph3-Core | Sep. 2025 |  |  |  |  |  | 
R19 | Perf. part: TRP (Total Radiated Power), TRS (Total Radiated Sensitivity) and MIMO OTA (Over the Air) testing enhancement Phase 3 | TRP_TRS_MIMO_OTA_Ph3-Perf | Mar. 2026 |  |  |  |  |  | 
 | Enhanced requirements and test methodology for NR NTN and IoT NTN | NR_IoT_NTN_req_test_enh | Sep. 2025 |  | RP-252076 |  | 100.00% | 90.00% | RP-253313
R19 | Core part: Enhanced requirements and conductive test methodology for NR NTN and IoT NTN | NR_IoT_NTN_req_test_enh-Core | Sep. 2025 |  |  |  |  |  | 
R19 | Perf. Part: Enhanced requirements and conductive test methodology for NR NTN and IoT NTN | NR_IoT_NTN_req_test_enh-Perf | Mar. 2026 |  |  |  |  |  | 
R19 | NR demodulation performance Phase 5 | NR_demod_Ph5 | Sep. 2025 |  | RP-252538 |  | N/A | 100% | 
R19 | Perf. part: NR demodulation performance Phase 5 | NR_demod_Ph5-Perf | Sep. 2025 |  |  |  |  |  | 
R19 | Low band carrier aggregation via switching | NR_LBCA_Sw | Sep. 2025 |  | RP-251315 | RP-252694 | 100.00% | 50.00% | RP-253326
R19 | Core part: Low band carrier aggregation via switching | NR_LBCA_Sw-Core | Sep. 2025 |  |  |  |  |  | 
R19 | Perf. part: Low band carrier aggregation via switching | NR_LBCA_Sw-Perf | Mar. 2026 |  |  |  |  |  | 
R19 | Non-Terrestrial Networks (NTN) for Internet of Things (IoT) Phase 3 (for LTE) | IoT_NTN_Ph3 | Sep. 2025 |  | RP-252504 |  | 100.00% | 85.00% | RP-253690
R19 | Core part: Non-Terrestrial Networks (NTN) for Internet of Things (IoT) Phase 3 | IoT_NTN_Ph3-Core | Sep. 2025 |  |  |  |  |  | 
R19 | Perf. part: Non-Terrestrial Networks (NTN) for Internet of Things (IoT) Phase 3 | IoT_NTN_Ph3-Perf | Mar. 2026 |  |  |  |  |  | 
R19 | Core part: LTE-based 5G Broadcast Phase 2 | LTE_terr_bcast_Ph2-Core | Sep. 2025 |  |  |  |  |  | 
R19 | Perf. part: LTE-based 5G Broadcast Phase 2 | LTE_terr_bcast_Ph2-Perf | Dec. 2025 |  |  |  |  |  | 

## Slide 13: Status Summary: Rel-20 Non-spectrum WI/SI (2)
R20 | Core part: Introduction of NR TDD 4.9GHz Band for US Operation | NR_TDD_band_4900MHz_US-Core | Jun. 2026 | Fujitsu | RP-252929 | RP-253440 | 60.00% |  | RP-253441
R20 | Perf part: Introduction of NR TDD 4.9GHz Band for US Operation | NR_TDD_band_4900MHz_US-Perf | Jun. 2026 | Fujitsu | RP-252929 | RP-253440 |  | 0.00% | RP-253441
R20 | Core part: Enhancement of UE OTA test method and requirements for NR | NR_UE_OTA_Enh-Core | Mar.27 | vivo, CAICT | RP-252903 | RP-253265 | 15.00% | 0.00% | RP-253264
R20 | Perf part: Enhancement of UE OTA test method and requirements for NR | NR_UE_OTA_Enh-Perf | Sept 27 | vivo, CAICT | RP-252903 |  |  |  | 
R20 | Core part: NR base station (BS) RF requriement evolution for FR1 and testing phase 2 | NR_BS_RF_req_evo_Ph2-Core | Mar.2027 | ZTE | RP-252905 |  |  |  | 
R20 | Perf part: NR base station (BS) RF requriement evolution for FR1 and testing phase 2 | NR_BS_RF_req_evo_Ph2-Perf | Sep.2027 | ZTE | RP-252905 |  |  |  | 
R20 | Core part: Enhancement of low NR band carrier aggregation via switching | NR_LBCA_Sw_enh-Core | Mar.27 | TELUS | RP-252953 |  | 10.00% | 0.00% | RP-253306
R20 | Perf. part: Enhancement of low NR band carrier aggregation via switching | NR_LBCA_Sw_enh-Perf | Sep.27 | TELUS | RP-252953 |  |  |  | 
R20 | Core part: Enhancement of NR RF and RRM requirements for uncrewed aerial vehicle (UAV) | NR_UAV_req-Core | Mar.27 | CMCC | RP-252954 |  | 12.50% |  | RP-253478
R20 | Perf. part: Enhancement of NR RF and RRM requirements for uncrewed aerial vehicle (UAV) | NR_UAV_req-Perf | Sep.27 | CMCC | RP-252954 |  |  |  | 
R20 | Core part: NR Radio Resource Management (RRM) Phase 6 | NR_RRM _Ph6-Core | Mar. 27 | Ericsson, CATT | RP-252955 | RP-253279 | 25.00% | 0.00% | RP-253278
R20 | Perf. part: NR Radio Resource Management (RRM) Phase 6 | NR_RRM _Ph6-Perf | Sep. 27 | Ericsson, CATT | RP-252955 |  |  |  | 
R20 | NR demodulation performance: Phase 6 | NR_demod_Ph6-Perf | Mar. 27 | China Telecom, BT | RP-252957 | RP-253458 | N/A | 22.00% | RP-253457
R20 | Spatial channel model for demodulation performance requirements for NR: Phase 2 | FS_NR_demod_SCM_Ph2 | Mar. 27 | Nokia | RP-252956 |  |  | 0.00% | 
R20 | Core Part: on Enhanced requirements for NR NTN and IoT NTN Phase 2 | NR_IoT_NTN_req_Ph2-Core | Mar 27 | MediaTek, LGE | RP-252962 | RP-253695 | 15.00% | 0.00% | RP-253694
R20 | Perf Part: on Enhanced requirements for NR NTN and IoT NTN Phase 2 | NR_IoT_NTN_req_Ph2-Perf | Sep 27 | MediaTek, LGE | RP-252962 |  |  | 0.00% | 
R20 | Core Part: UE RF enhancements for NR FR1, Phase 5 | NR_UE_RF_Ph5-Core | Mar 27 | Huawei, T-Mobile USA | RP-252952 | RP-253510 | 20.00% | 0.00% | RP-253509
R20 | Perf Part: UE RF enhancements for NR FR1, Phase 5 | NR_UE_RF_Ph5-Perf | Sep 27 | Huawei, T-Mobile USA | RP-252952 |  |  |  | 
R20 | Core part: Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface enhancements | NR_AIML_air_Ph2-Core | Mar.27 | Qualcomm | RP-252445 | RP-253340 | 20.00% | 0.00% | RP-253339
R20 | Perf part: Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface enhancements | NR_AIML_air_Ph2-Perf | Sep.27 | Qualcomm | RP-252445 |  |  |  | 
R20 | Study on enhancements for solutions for Ambient IoT (Internet of Things) in NR outdoor for active devices | FS_Ambient_IoT_Outdoor_Active | Mar.26 | LGE | RP-252964 |  |  |  | 
R20 | Core part: NR MIMO Phase 6 | NR_MIMO_Ph6-Core | Mar.27 | MediaTek | RP-252936 |  | 40.00% | 0.00% | RP-253693
R20 | Perf Part: NR MIMO Phase 6 | NR_MIMO_Ph6-Perf | Sep.27 | MediaTek | RP-252936 |  |  |  | 
R20 | AI/ML for mobility in NR | NR_AIML_Mob-Core | Mar.27 | OPPO | RP-252899 | NA | 7.00% | 0.00% | RP-253076

## Slide 14: Thank You All!
Many thanks to：
ETSI and ATIS for the hospitality and the efforts to host the meetings.
Vice chair Gene Fong, Shan Yang and AH session chairs for chairing sessions
Jin Lian for excellent MCC supports (Great to Have You Back, Kyoungseok!)
All the 6G feature leads and 5G moderators for leading the discussions and providing summaries
Delegates for great contributions and discussion.

## Slide 15
From Spectrum Basket to NBA Basket, when RAN4 meets NBA

## Slide 16
When RAN4 Take the Court

## Slide 17
Shaping the spectrum of tomorrow, the next wave starts here—3GPP RAN4

## Slide 18: Appendix – TEI identifiers and CRs

## Slide 19: TEI CR (52)
Tdoc | Title | Source
RP-253646 | RAN4 CRs to TEI19 - Batch 1 | RAN4
RP-253647 | RAN4 CRs to TEI19 - Batch 2 | RAN4