3GPP TSG RAN meeting #110										RP-253109

Baltimore, USA, December 8-11, 2025

## Status Report to TSG

Agenda item:			9.3.1.4

| WI / SI Name | Solutions for Ambient IoT (Internet of Things) in NR Phase 2 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | Ambient_IoT_Solutions_Ph2 |  |  |  |  |
| Unique ID | 1080086 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-252894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 03/2027 | Performance part: 09/2027 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 5% | Performance Part: 0% | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Xiang Mi |
|  | Company | Huawei |
|  | Email | shawn.mixiang@huawei.com |
| Rapporteur | Name | John Humbert |
|  | Company | T-Mobile |
|  | Email | John.Humbert2@T-Mobile.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

The WI has not started yet.

## 2.2	RAN2

#### 2.2.1	Agreements

In RAN2#131bis, the following agreements were made for Topology 2.

- 1.	gNB will provide AIoT information to the UE reader via RRC dedicated signalling based on NGAP AIoT information received from CN.  FFS what information

2.	gNB provides AIoT resource information to be used for AIoT interface transmissions to the reader via RRC dedicated signaling.   The resource allocation can be triggered by CN request.   UE reader may provide assistance information related to AIoT transmissions.  FFS what the information may be useful to be provided to gNB.  It is up to gNB how the information is used.  It is understood that assistance information is not mandated for the gNB to determine resource allocation.

3. 	the reader schedules the AIoT interface transmissions within the resources allocated by the gNB.

In RAN2#132, the following agreements were made for Topology 2.

1	After gNB receives INVENTORY REQUEST from CN, at least the content of the following information is sent (if available) to the UE reader:

	Inventory Assistance Information (including e.g. Expected D2R Message Size, Approximate Number of Target A-IoT Devices),

	Follow on Command Indication,

	A-IoT Device Identification Info (including the indication of Single Device/Group Devices/All Devices, and Paging ID if provided),

	Security parameters.

FFS about transaction ID/correlation ID and how it is generated

NOTE – It is assumed that the gNB will send all the information needed for the UE to function as a reader.

NOTE – further alignment with RAN3 will be done

2	In response to A-IoT Inventory Request, at least the following information is sent to gNB by UE reader:

	Inventory result(s), i.e., A-IoT NAS PDU(s) obtained from AIoT device,

	Inventory Complete Indication when needed (in the last message).

NOTE – further alignment with RAN3 will be done

3	AS ID is assigned by UE reader or promoted from RN16, just like in Rel-19.   The ID is 16bits same as in Rel-19.

4	An ID between UE reader and gNB to associate with specific device for command procedure is needed.  Aim to have a short ID.   FFS on number of bits and the details of this ID, whether it is AS ID, mapped/based on NGAP, RNTI of UE reader, etc.

The A-IoT resources configured by the serving cell and otherwise valid are still considered as being valid while the UE is undergoing a HO or RLF event, as long as a network configured timer is not expired.  The UE stops using the resources from source cell when HO to a target cell is completed or Re-establish to a different cell.  This is controlled by the network via the resource validity timer.    FFS what the timer is starting conditions (e.g. HO or RLF)

#### 2.2.2	Remaining Open issues

Detailed aspects for Topology 2;

The support for active device in Topology 1, and device (un)availability (to be started after RAN#111 March 2026).

## 2.3	RAN3

#### 2.3.1	Agreements

In RAN3#129bis, the following agreements were made for Topology 2:

- For Rel-20 T2 discussion, based on the RRC-based solution, and RAN3 focus is indirect connectivity.

- NGAP procedures specified for Topology 1 are baseline for Topology 2.

- The AIOT procedures (Topology 2, RRC based solution) in TR38.769 can be as baseline.

- UE Reader Authorization is performed at 5GC

- The UE Reader authorization status (authorized, non-authorized) is provided from the 5GC to the gNB.

In RAN3#130, the following agreements and working assumption were made for Topology 2:

- No XnAP protocol functions needed for inter-gNB coordination of A-IoT radio resources.

- NGAP: Include UE Reader authorization status (authorized, not authorized) in the NGAP: INITIAL CONTEXT SETUP REQUEST, UE CONTEXT MODIFICATION REQUEST, HANDOVER REQUEST messages.

- WA: XnAP: The source/old gNB informs the target/new gNB about the UE Reader authorization status (authorized, not authorized), in the XnAP: HANDOVER REQUEST, RETRIEVE UE CONTEXT RESPONSE messages.

#### 2.3.2	Remaining Open issues

Detailed aspects for Topology 2.

The support for active device in Topology 1 (to be started after RAN#111 March 2026).

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

The WI has not started yet.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## RAN2

RAN2#131bis

R2-2506766	Discussion on TP2 in A-IOT	Transsion Holdings

R2-2506875	Discussion on Topology 2 with intermediate UE as Reader	NEC

R2-2506886	Discussion on Topology 2 for Ambient IoT	China Telecom

R2-2506901	Discussion on Topology 2 for A-IoT	CMCC

R2-2506914	Discussion on A-IoT topology 2	Spreadtrum, UNISOC

R2-2506922	Discussion for Topology 2 for Rel-20 Ambient IoT	Lenovo

R2-2506930	Discussion on topology 2 for A-IoT	OPPO

R2-2506943	Discussion on Topology-2 for Ambient IoT	CATT

R2-2506956	Discussion on A-IoT phase 2 deployment scenario	Tejas Network Limited

R2-2506963	Discussion on Topology 2	vivo

R2-2506968	Discussion on Deployment Scenario 2 with Topology 2 in A-IoT	SHARP Corporation

R2-2506985	Support of Topology 2 for A-IoT	Xiaomi

R2-2507032	Work Plan for Solutions for Ambient IoT (Internet of Things) in NR Phase 2	Huawei, T-Mobile USA

R2-2507033	Support for Device 1 operation in Deployment Scenario 2 with Topology 2	Huawei, HiSilicon

R2-2507038	Discussion on A-IoT resource allocation for T2	HONOR

R2-2507102	Discussion on Topology 2	Apple

R2-2507173	Rel-20 A-IoT: Topology 2 aspects	Qualcomm Incorporated

R2-2507198	RAN2 impacts to support D2T2 for DT and DO-DTT traffic	Ofinno

R2-2507211	Discussion on Topology 2 for A-IoT	KT Corp.

R2-2507212	Discussion on Topology 2 for AIoT	LG Electronics Inc.

R2-2507240	Discussion on Ambient IoT Topology 2	ETRI

R2-2507269	Considerations for Deployment Scenario 2 with Topology 2	Panasonic

R2-2507297	Discussion on Topology 2 for AIoT	Continental Automotive

R2-2507318	Discussion on Topology 2 for Ambient IoT	Sony

R2-2507348	Initial consideration on Ambient-IoT topology 2	ZTE Corporation, Sanechips

R2-2507429	Aspects for Ambient IoT Topology 2	Ericsson

R2-2507454	Initial Considerations for Topology 2	InterDigital France R&D, SAS

R2-2507458	Ambient IoT aspects in Topology 2	Nokia

R2-2507501	Initial consideration of A-IoT radio resource management for Topology 2	Kyocera

R2-2507513	Discussion on Topology 2 for Ambient IoT	TCL

R2-2507560	Discussion on A-IoT resources for UE reader	ASUSTeK

R2-2507585	Discussion on Topology 2 for Ambient IoT	CEWiT

R2-2507619	Initial discussion on introduction of Topology 2	NTT DOCOMO, INC.

R2-2507651	Discussion on requirements for UE as reader	Rakuten Mobile, Inc

RAN2#132

R2-2508071	Discussion on TP2 in A-IOT	Transsion Holdings

R2-2508117	Topology 2 aspects	Nokia

R2-2508118	Discussion on Topology-2 for Ambient IoT	CATT

R2-2508287	Discussion on A-IoT phase 2 deployment scenario	Tejas Network Limited

R2-2508338	Aspects for Ambient IoT Topology 2	Ericsson

R2-2508365	RAN2 impacts to support D2T2 for DT and DO-DTT traffic	Ofinno

R2-2508374	Discussion on Topology 2	Apple

R2-2508387	Topology 2 for AIOT	InterDigital France R&D, SAS

R2-2508391	Discussion on Topology 2 for Ambient IoT	NEC

R2-2508431	Discussion on Topology 2 for AIoT	LG Electronics Inc.

R2-2508464	Discussion on D2T2 in A-IoT	SHARP Corporation

R2-2508469	Discussion on Topology 2	vivo

R2-2508490	Discussion on information between UE reader and gNB	ETRI

R2-2508494	Discussion on Topology 2	China Telecom

R2-2508521	Discussion on Ambient-IoT topology 2	ZTE Corporation, Sanechips

R2-2508531	Discussion on topology 2 for A-IOT	OPPO

R2-2508539	Discussion on Topology 2 for Ambient IoT	Sony

R2-2508560	A-IoT T2 discussion	Huawei, HiSilicon

R2-2508599	Discussion on Topology 2 for AIoT	HONOR

R2-2508652	Discussion for Topology 2 for Rel-20 Ambient IoT	Lenovo

R2-2508682	Discussion on Topology 2 for AIoT	AUMOVIO

R2-2508759	Topology 2 aspects for DO-DTT and DT	Qualcomm Incorporated

R2-2508782	Considerations for Deployment Scenario 2 with Topology 2	Panasonic

R2-2508819	Consideration of A-IoT radio resource management for Topology 2	Kyocera

R2-2508834	Discussion on Topology 2 for A-IoT	CMCC

R2-2508929	Discussion on A-IoT topology 2	Spreadtrum, UNISOC

R2-2508957	Discussion on A-IoT resources for UE reader	ASUSTeK

R2-2509024	Discussion on Topology 2 for Ambient IoT	CEWiT

R2-2509045	Discussion on Topology 2 for A-IoT	KT Corp.

R2-2509087	Discussion on Topology 2 for Ambient IoT	TCL

R2-2509301	Support of A-IoT Topology 2	Xiaomi

## RAN3

RAN3#129bis

R3-256551	Discussion on R20 A-IoT for Topology 2	ZTE Corporation, China Telecom

R3-256572	Work Plan for Solutions for Ambient IoT (Internet of Things) in NR Phase 2	Huawei, T-Mobile USA

R3-256573	[TPs to BL CRs] Consideration on Ambient IoT Topology 2	Huawei, China Unicom, China Telecom

R3-256582	Support of Ambient IoT Topology 2	China Telecom

R3-256668	Discussion on Topology 2 for AIoT	Samsung

R3-256723	Initial Considerations on Solutions for Ambient IoT in NR	Xiaomi Technology

R3-256726	Architecture, functionalities and signaling to support Topology 2	Qualcomm Incorporated

R3-256773	Discussion on Topology-2 for Ambient IoT	CATT

R3-256786	Discussion on Topology 2 of Ambient IoT	NEC

R3-256836	Discussion on Topology 2 for A-IoT	CMCC

R3-256888	Inventory Procedure for AIoT Topology 2 UEs	Nokia

R3-256916	On A-IOT Topology 2	Lenovo

R3-257027	Discussion on support of Topology 2	LG Electronics

R3-257032	Consideration on the Impacts of A-IoT Topology 2	Ofinno, LLC

R3-257065	Topology 2 - Starting points for discussions	Ericsson

RAN3#130

R3-258126	[TPs to BL CRs] Consideration on Ambient IoT Topology 2	Huawei, China Unicom, China Telecom

R3-258245	Discussion on Topology 2 of Ambient IoT	NEC

R3-258262	Discussion on the Issues of Topology 2 for A-IoT	Ofinno

R3-258264	Functionalities and signaling to support Topology 2	Qualcomm Incorporated

R3-258311	Discussion on Topology-2 for Ambient IoT	CATT

R3-258335	Discussion on support of Topology 2	LG Electronics

R3-258351	Support of Ambient IoT Topology 2	China Telecom

R3-258373	On UE Reader Selection in Topology 2	Lenovo

R3-258428	Inventory Procedure for AIoT Topology 2 UEs	Nokia

R3-258545	Topology 2 - Continuing on starting points for discussions	Ericsson

R3-258599	Discussion on Topology 2 for AIoT	Samsung

R3-258603	(TP for TS 38.300 BL CR) Discussion on Topology 2 for A-IoT	CMCC

R3-258634	Discussion on R20 A-IoT for Topology 2	ZTE Corporation

R3-258782	Summary of the offline discussion on CB Rel-20_A-IoT	Huawei

R3-258783	(TP to 38.300 BL CR) Architecture aspects for T2	CMCC, NEC, Huawei

R3-258785	(TP to 38.413 BL CR) UE Reader Authorization	Huawei, Nokia, China Telecom, CATT, ZTE, NEC, Samsung

R3-258786	(TP to 38.423 BL CR) UE Reader Authorization	Samsung, Nokia, China Telecom, CMCC, CATT, Huawei, ZTE, NEC

R3-258855	(TP to 38.300 BL CR) Topology 2 Call Flows	NEC, Huawei

R3-258882	(BLCR for 38.300 BL CR) Introduction of Ambient IoT Ph2	CMCC, NEC, Huawei, NEC

R3-258883	(BLCR for 38.413) Introduction of Ambient IoT Ph2	Huawei, Nokia, China Telecom, CATT, ZTE, NEC, Samsung

R3-258884	(BLCR for 38.423) Introduction of Ambient IoT Ph2	Samsung, Nokia, China Telecom, CMCC, CATT, Huawei, ZTE, NEC

17.10.2025		minor adaptations for RAN #110

10.08.2025		minor adaptations for RAN #109

06.04.2025		minor adaptations for RAN #108

04.02.2025		minor adaptations for RAN #107

17.10.2024		minor adaptations for RAN #106 and 2.6 for RAN6 removed

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template