3GPP TSG RAN Meeting #110	RP-253313

Baltimore, USA, December 8-11, 2025

Status Report to TSG

Agenda item:			9.5.4.7

| WI / SI Name | Enhanced requirements and conductive test methodology for NR NTN and IoT NTN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_IoT_NTN_req_test_enh |  |  |  |  |
| Unique ID | 1030086 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-252076 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2025 | Performance part: 03/2026 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 90% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Runsen Tang |
|  | Company | Samsung |
|  | Email | runsen.tang@samsung.com |
| Rapporteur | Name | Xuhua Tao |
|  | Company | Xiaomi |
|  | Email | taoxuhua@xiaomi.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.4	RAN4

2.4.1	Agreements

RAN4#116bis:

Agreements in RAN4#116bis meeting are captured in the following document(s):

- R4-2515158	Way Forward for [116bis][307] Rel-19_BS_SAN_conformance_Part1

- R4-2515055	Way Forward for [116bis][310] Rel-19 RRM performance_Part2

- R4-2515053	Way Forward for [116bis][328] Rel-19 Demodulation_Part3

- R4-2515056	Way Forward for [116bis][327] Rel-19 RRM performance_Part3

RAN4#116bis meeting endorsed following document(s):

- R4-2513190	Draft CR on test cases for satellite switching with re-synchronization for less than 5MHz with NTN

- R4-2513444	Big draftCR on RRM performance requirements for NTN less than 5MHz in Rel-19

- R4-2513627	draft big CR for 38.101-5 for NTN NGSO testing

- R4-2513628	draft big CR for 36.102 for NTN NGSO testing

- R4-2513802	Draft CR on test case of NR SAN FR1 – NR SAN FR1 conditional handover for UE operating on a cell with less than 5MHz BW

- R4-2513936	DraftCR: NR_IoT_NTN Less than 5MHz Applicability Rule

- R4-2514018	(NR_IoT_NTN_req_test_enh-Perf) Draft big CR to 38.181 for requirements and applicability rule NR NTN less than 5MHz

- R4-2514059	(NR_IoT_NTN_req_test_enh-Perf) Draft CR on Link Recovery Procedures for NTN less than 5MHz

- R4-2514335	DraftCR to 38.133 on inter-frequency measurements with SSB index detection in less than 5 MHz operation

- R4-2515045	draft CR to 38.108 for SAN NR PUCCH format2 requriement with less than 5MHz

- R4-2515046	Draft CR for testing related to satellite sccess and applicability of requirements

- R4-2515047	Draft CR to introduce a new annex to 36.102 for NGSO time varying doppler shift and propagation delay modelling

- R4-2515048	Draft CR to introduce a new annex to 38.101-5 for NGSO time varying doppler shift and propagation delay modelling

- R4-2515049	Draft CR for TS36.102 on testing related to satellite sccess and applicability of requirements

- R4-2515050	draft CR: Introduction of UE demodulation requirements for eMTC/NB-IoT with time varying Doppler shift and propagation delay model

- R4-2515051	(NR_IoT_NTN_req_test_enh-Perf) Draft CR TS38.181 conducted requirements for NR NTN less than 5MHz

- R4-2515052	Draft CR to 38.101-5 PDSCH demodulation performance requirements for NTN testing for NGSO

- R4-2515095	draftCR on test cases of NTN less than 5MHz  (MR-1)

- R4-2515096	Draft CR on test case of NR SAN FR1 Cell reselection for UE operating on a cell with less than 5MHz BW

- R4-2515097	Test case for NR SAN FR1 – NR SAN FR1 Handover

- R4-2515098	draftCR on RLM test cases for less than 5MHz for NTN

- R4-2515099	DraftCR to 38.133 on applicability of test cases for less than 5 MHz operation in NTN

- R4-2515153	Draft CR to 38.181 for adding radiated requirements for NR IoT NTN less than 5MHz

RAN4#117:

Agreements in RAN4#117 meeting are captured in the following document(s):

- R4-2523099	Way Forward for [117][307] Rel-19_BS_SAN_conf_Part1_duplex_NTN

- R4-2522936	Way Forward for [117][310] Rel-19 RRM perf_Part2_NTN

- R4-2523093	Way Forward for [117][327] Rel-19 RRM perf_Part3_NTN

- R4-2523086	Way Forward for [117][328] Rel-19 Demod_Part3_NTN

RAN4#117 meeting endorsed following document(s):

- R4-2523065	Draft CR on IoT NTN timing tests for NGSO

RAN4#117 meeting agreed following document(s):

- R4-2520480	Big CR on RRM test cases for NTN less than 5MHz in Rel-19

After RAN4#117 meeting, with the above listed agreed CRs and corresponding bigCR in [2], we concluded following:

For performance objectives under NTN testing for NGSO:

- TE-emulated channel model with varying Doppler and delay shifts for NR-NTN and IoT-NTN are nearly accomplished and endorsed in above draft CRs to TS 36.102 and TS 38.101-5;

- The demodulation performance requirements based on above channel model are nearly accomplished and endorsed in above draft bigCRs to TS 36.102 and TS 38.101-5;

- The applicability of the tests for RRM and demodulation under the new channel model are agreed in WF R4-2523086.

For performance objectives under less than 5MHz for NTN:

- Conformance requirements for SAN for less than 5 MHz for NR-NTN are accomplished;

- RRM performance requirements and test cases for less than 5 MHz for NR-NTN are accomplished;

- Demodulation performance requirements for less than 5MHz are nearly accomplished, and endorsed in above draft CRs to TS 38.108 and TS 38.181.

2.4.2	Remaining Open issues

Core part:

  - N/A

Performance part:

  - Finalize the UE demodulation performance requirements with new channel model;

  - Finalize RRM performance requirements and test cases with new channel model;

  - Formal CRs based on above mentioned endorsed draft CRs and/or agreements.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] RP-252076, Revised WID on Enhanced requirements and conductive test methodology for NR NTN and IoT NTN

[2] RP-251015, Status Report for Enhanced requirements and conductive test methodology for NR NTN and IoT NTN

RAN4#116bis

R4-2513190	Draft CR on test cases for satellite switching with re-synchronization for less than 5MHz with NTN	CATT

R4-2513191	Discussion on NTN testing for NGSO	CATT

R4-2513402	Discussion on demodulation requirement for NTN NGSO testing	Samsung

R4-2513403	Simulation results on NTN demodulation requirements for Less than 5MHz	Samsung

R4-2513408	draft CR to 38.108 for SAN NR PUCCH format2 requriement with less than 5MHz	Samsung

R4-2513436	Draft CR to 38.181 for adding radiated requirements for NR IoT NTN less than 5MHz	Huawei,HiSilicon

R4-2513437	Discussion on NTN testing for NGSO demodulation performance requirements	Huawei,HiSilicon

R4-2513438	Draft CR for testing related to satellite sccess and applicability of requirements	Huawei,HiSilicon

R4-2513442	Discussion NGSO NTN RRM testing	Xiaomi

R4-2513443	draftCR on test cases of NTN less than 5MHz  (MR-1)	Xiaomi

R4-2513444	Big draftCR on RRM performance requirements for NTN less than 5MHz in Rel-19	Xiaomi, CATT

R4-2513627	draft big CR for 38.101-5 for NTN NGSO testing	Samsung

R4-2513628	draft big CR for 36.102 for NTN NGSO testing	Samsung

R4-2513801	Discussion on RRM impacts by using NGSO in the test	Samsung

R4-2513802	Draft CR on test case of NR SAN FR1 – NR SAN FR1 conditional handover for UE operating on a cell with less than 5MHz BW	Samsung

R4-2513803	Draft CR on test case of NR SAN FR1 Cell reselection for UE operating on a cell with less than 5MHz BW	Samsung

R4-2513920	Draft CR to introduce a new annex to 36.102 for NGSO time varying doppler shift and propagation delay modelling	Anritsu Corporation

R4-2513921	Draft CR to introduce a new annex to 38.101-5 for NGSO time varying doppler shift and propagation delay modelling	Anritsu Corporation

R4-2513922	Assumption of eccentricity as orbital element in Keplerian model for NGSO	Anritsu Corporation

R4-2513936	DraftCR: NR_IoT_NTN Less than 5MHz Applicability Rule	Nokia

R4-2513945	Draft CR for TS36.102 on testing related to satellite sccess and applicability of requirements	MediaTek inc.

R4-2513971	UE demodulation requirements with time varying Doppler shift and propagation delay model	Ericsson

R4-2513972	draft CR: Introduction of UE demodulation requirements for eMTC/NB-IoT with time varying Doppler shift and propagation delay model	Ericsson

R4-2514017	(NR_IoT_NTN_req_test_enh-Perf) Draft CR TS38.181 conducted requirements for NR NTN less than 5MHz	Ericsson

R4-2514018	(NR_IoT_NTN_req_test_enh-Perf) Draft big CR to 38.181 for requirements and applicability rule NR NTN less than 5MHz	Ericsson

R4-2514019	Simulation results on Rel-19 NR NTN less than 5MHz requirements	Ericsson

R4-2514020	Simulation results summary for SAN performance requirements NR NTN less than 5MHz	Ericsson

R4-2514059	(NR_IoT_NTN_req_test_enh-Perf) Draft CR on Link Recovery Procedures for NTN less than 5MHz	Ericsson

R4-2514097	Discussion on RRM performance requirements for less than 5M in NTN	ZTECorporation,Sanechips

R4-2514105	Test case for NR SAN FR1 – NR SAN FR1 Handover	ZTECorporation,Sanechips

R4-2514157	draftCR on RLM test cases for less than 5MHz for NTN	Huawei, HiSilicon

R4-2514158	Discussion on RRM testing for NGSO	Huawei, HiSilicon

R4-2514321	Test cases based on satellite motion-based time varying channel model	Qualcomm Incorporated

R4-2514335	DraftCR to 38.133 on inter-frequency measurements with SSB index detection in less than 5 MHz operation	Nokia

R4-2514336	DraftCR to 38.133 on applicability of test cases for less than 5 MHz operation in NTN	Nokia

R4-2514337	Adopting the new channel model with satellite movements into RRM test cases	Nokia

R4-2514483	Discussions on demodulation performance requirements for NTN testing for NGSO	QUALCOMM Europe Inc. - Spain

R4-2514484	Draft CR to 38.101-5 PDSCH demodulation performance requirements for NTN testing for NGSO	QUALCOMM Europe Inc. - Spain

R4-2515045	draft CR to 38.108 for SAN NR PUCCH format2 requriement with less than 5MHz	Samsung

R4-2515046	Draft CR for testing related to satellite sccess and applicability of requirements	Huawei,HiSilicon

R4-2515047	Draft CR to introduce a new annex to 36.102 for NGSO time varying doppler shift and propagation delay modelling	Anritsu Corporation

R4-2515048	Draft CR to introduce a new annex to 38.101-5 for NGSO time varying doppler shift and propagation delay modelling	Anritsu Corporation

R4-2515049	Draft CR for TS36.102 on testing related to satellite sccess and applicability of requirements	MediaTek inc.

R4-2515050	draft CR: Introduction of UE demodulation requirements for eMTC/NB-IoT with time varying Doppler shift and propagation delay model	Ericsson

R4-2515051	(NR_IoT_NTN_req_test_enh-Perf) Draft CR TS38.181 conducted requirements for NR NTN less than 5MHz	Ericsson

R4-2515052	Draft CR to 38.101-5 PDSCH demodulation performance requirements for NTN testing for NGSO	QUALCOMM Europe Inc. - Spain

R4-2515095	draftCR on test cases of NTN less than 5MHz  (MR-1)	Xiaomi

R4-2515096	Draft CR on test case of NR SAN FR1 Cell reselection for UE operating on a cell with less than 5MHz BW	Samsung

R4-2515097	Test case for NR SAN FR1 – NR SAN FR1 Handover	ZTECorporation,Sanechips

R4-2515098	draftCR on RLM test cases for less than 5MHz for NTN	Huawei, HiSilicon

R4-2515099	DraftCR to 38.133 on applicability of test cases for less than 5 MHz operation in NTN	Nokia

R4-2515153	Draft CR to 38.181 for adding radiated requirements for NR IoT NTN less than 5MHz	Huawei,HiSilicon

R4-2515158	Way Forward for [116bis][307] Rel-19_BS_SAN_conformance_Part1	Ericsson

R4-2515055	Way Forward for [116bis][310] Rel-19 RRM performance_Part2	Mediatek

R4-2515053	Way Forward for [116bis][328] Rel-19 Demodulation_Part3	Ericsson

R4-2515056	Way Forward for [116bis][327] Rel-19 RRM performance_Part3	CATT

RAN4#117

R4-2520032	Discussion on Applicability of dynamic channel model for demodulation and RRM	MediaTek inc.

R4-2520033	Discussion on RRM performance requirements for NGSO testing	MediaTek inc.

R4-2520206	Draft CR on IoT NTN timing tests for NGSO	Samsung

R4-2520480	Big CR on RRM test cases for NTN less than 5MHz in Rel-19	Xiaomi, CATT

R4-2520995	Discussions on demodulation performance requirements for NTN testing for NGSO	QUALCOMM Europe Inc. - Spain

R4-2521224	UE demodulation requirements with time varying Doppler shift and propagation delay model	Ericsson

R4-2521225	draft CR: Introduction of UE demodulation requirements for eMTC/NB-IoT with time varying Doppler shift and propagation delay model	Ericsson

R4-2521356	Discussion on NTN testing for NGSO demodulation performance requirements	Huawei,HiSilicon

R4-2521486	Discussion on demodulation requirement for NTN NGSO testing	Samsung

R4-2521487	View on the applicability rule for NTN channel model	Samsung

R4-2521630	Discussion on RRM testing for NGSO	Huawei, HiSilicon

R4-2521679	CR on Link Recovery Procedures for NTN less than 5MHz	Ericsson

R4-2521743	CR on test cases for inter-frequency measurements with SSB index detection in less than 5 MHz operation	Nokia

R4-2521744	CR on applicability of test cases for less than 5 MHz operation in NTN	Nokia

R4-2521745	Discussing the applicability of the new NGSO channel model for RRM test cases	Nokia

R4-2522027	Discussion on RRM impacts by using NGSO in the test	Samsung

R4-2522162	Applicability of satellite motion-based time varying channel model	Qualcomm Incorporated

R4-2523065	Draft CR on IoT NTN timing tests for NGSO	Samsung

R4-2523099	Way Forward for [117][307] Rel-19_BS_SAN_conf_Part1_duplex_NTN	Ericsson

R4-2522936	Way Forward for [117][310] Rel-19 RRM perf_Part2_NTN	Mediatek

R4-2523093	Way Forward for [117][327] Rel-19 RRM perf_Part3_NTN	Ericsson

R4-2523086	Way Forward for [117][328] Rel-19 Demod_Part3_NTN	CATT

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template