# 3GPP TSG RAN Meeting #110	RP-253460

# Baltimore, US, 08th – 11th Dec 2025

Status Report to TSG

Agenda item:			9.6.3.2

| WI / SI Name | Rel-19 High power UE (power class 1.5 or 2) for NR intra-band Carrier Aggregation (CA) or NR inter-band CA/Dual connectivity (DC) band combinations with/without NR Supplementary uplink (SUL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | HPUE_NR_CADC_SUL_R19 |  |  |  |  |
| Unique ID | 1040123 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-252540 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2025 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% (+15%) | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Lei GAO, Basaier Jialade |
|  | Company | China Telecom, China Unicom |
|  | Email | gaol8@chinatelecom.cn, basejld@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#112

R4-2411107	TR skeleton for TR38.794 on High power UE (power class 1.5 or 2) for NR Intra-band Carrier Aggregation (CA) with high power on FDD or TDD band	CATT

R4-2411287	TR 38.750 v0.1.0 HPUE_NR_CADC_SUL_R19-FDD	China Unicom

R4-2411320	TP for HPUE CA_n1-n18-n41 with 2UL for TR 38.746	Samsung, KDDI Corporation, Murata

R4-2411321	TP for HPUE CA_n3-n18-n41 with 2UL for TR 38.746	Samsung, KDDI Corporation, Qualcomm

R4-2411322	TP for HPUE CA_n18-n28-n41 with 2UL for TR 38.746	Samsung, KDDI Corporation, Murata

R4-2412266	Revised WID for HPUE_NR_CADC_SUL_R19	China Telecom

R4-2412268	TR 38.746 v0.1.0 High power UE (power class 1.5 or 2) for NR Inter-band Carrier Aggregation (CA)/Dual Connectivity (DC) with/without  Supplementary Uplink (SUL) with high power on TDD band(s)	China Telecom

R4-2412269	Draft CR for 38.101-1 to add PC support for CA_n28A-n41A-n77A with 2UL	China Telecom

R4-2412270	Work procedure discussion for HPUE_NR_CADC_SUL_R19	China Telecom

R4-2412271	Draft CR for 38.101-1 to update note for NR CA configuration with 2 SUL cells	China Telecom

R4-2412355	TR38.792 skeleton for PC1.5 with high power on both FDD and TDD bands	OPPO

R4-2412373	draft CR 38.101-1 for adding n78 PC2 UL to 2 and 3 bands NR CA combinations	Ericsson, Telstra

R4-2412841	Draft CR 38.101-1 Rel-19 for adding some power class 2 NR CA band combinations	KDDI Corporation

R4-2412843	DraftBig CR to 38.101-1 new combinations for HPUE_NR_CADC_SUL_R19	China Telecom Corporation Ltd.

R4-2412844	TP for HPUE CA_n1-n18-n77 with 2UL for TR 38.746	KDDI, Samsung, LGE

R4-2413298	Draft CR for 38.101-1: T-Mobile HPUE CA combinations Intra	T-Mobile USA

R4-2413299	Draft CR for 38.101-1: T-Mobile HPUE CA combinations TDD	T-Mobile USA

R4-2413302	TP for TR 38.750 DL CA_n66A-n71A-n77A with PC2 UL CA_n66A-n71A	T-Mobile USA

R4-2413303	TP for TR 38.750 DL CA_n77A-n85A with PC2 UL n85	T-Mobile USA

R4-2413304	TP for TR 38.750 DL CA_n66A-n71A with PC2 UL CA_n66A-n71A	T-Mobile USA

R4-2414292	TR skeleton for TR38.750	China Unicom

R4-2414293	Draft CR for 38.101-1: T-Mobile HPUE CA combinations FDD	T-Mobile USA

R4-2414294	Draft CR for 38.101-1: T-Mobile HPUE CA combinations 3Tx	T-Mobile USA

R4-2414295	TP for TR 38.746, 3Tx inter-band CA_n1-n78	Ericsson, BT plc

R4-2414296	TP for TR 38.746, 3Tx inter-band CA_n3-n78	Ericsson, BT plc

R4-2414297	TP for TR 38.746, 3Tx inter-band CA_n7-n78	Ericsson, BT plc

R4-2414298	TP for TR 38.746, 3Tx inter-band CA_n28-n78	Ericsson, BT plc

R4-2414307	TP for TR 38.750: DL CA_n25A-n66A with PC2	T-Mobile USA

RAN#112-bis

R4-2414978	DraftBig CR to 38.101-1 new combinations for HPUE_NR_CADC_SUL_R19	China Telecom, China Unicom

R4-2414979	TR for High power UE (power class 1.5 or 2) for NR Inter-band Carrier Aggregation (CA)/Dual Connectivity (DC) with/without Supplementary Uplink (SUL) with high power on TDD band(s)	China Telecom

R4-2415299	DraftCR 38.101-1 Addition of Single UL PC1.5 CA Combinations	AT&T

R4-2415354	Draft CR for TS38.101-1 Rel-19 for adding some HP-NRCA band combinations	SoftBank Corp.

R4-2415916	draft CR to TS 38.101-1 Introduction of PC2 CA_n79C with UL MIMO	ZTE Corporation, Sanechips

R4-2415917	TP for TR 38.746 Annex part: Valid UL configuration	ZTE Corporation, Sanechips, CHTTL, Samsung

R4-2415918	TP for TR 38.746 Correct the template for Maximum output power	ZTE Corporation, Sanechips

R4-2415936	TP for TR38.746: 3Tx inter-band CA_n1-n77, CA_n3-n77 and CA_n28-n77	SoftBank Corp.

R4-2416426	TP 38.746 for HPUE PC2 dual UL CA_n1-n26-n78	Ericsson, Telstra

R4-2416427	TP 38.746 for HPUE PC2 dual UL CA_n3-n26-n78	Ericsson, Telstra

R4-2416428	TP 38.746 3Tx inter-band CA_n26-n78	Ericsson, Telstra

R4-2416429	draft CR 38.101-1 to add and correct HPUE notes from the RAN4 111	Ericsson, Telstra

RAN#113

R4-2417549	Revised WID for HPUE_NR_CADC_SUL_R19	China Telecom, China Unicom

R4-2417550	Big CR to 38.101-1 new combinations for HPUE_NR_CADC_SUL_R19	China Telecom, China Unicom

R4-2417551	TR 38.746 v0.2.0  HPUE_NR_CADC_SUL_R19-TDD	China Telecom

R4-2417572	Draft CR for TS38.101-1 Rel-19 for adding PC2 ULCA to 4CC NRCA band combinations	SoftBank Corp.

R4-2417573	TP for TR 38.746: 3Tx inter-band CA_n1-n79, CA_n3-n79 and CA_n28-n79	SoftBank Corp.

R4-2417578	TR 38.750 v0.3.0 HPUE_NR_CADC_SUL_R19-FDD	China Unicom

R4-2417605	DraftCR 38.101-1 Addition of Single UL PC2 FDD CA Combinations with no MSD	AT&T, FirstNet

R4-2417918	TR38.792 for PC1.5 with high power on both FDD and TDD bands	OPPO

R4-2418058	Draft CR to Big CR for 38.101-1 adding new FDD+FDD PC2 note	T-Mobile USA, Ericsson

R4-2418061	TP for TR 38.746 CA_n25A-n41A-n77A TDD 3Tx	T-Mobile USA

R4-2418062	TP for TR 38.746 CA_n25A-n77A TDD 3Tx	T-Mobile USA

R4-2418064	TP for TR 38.746 CA_n41A-n71A-n77A TDD 3Tx	T-Mobile USA

R4-2418065	TP for TR 38.746 CA_n77A-n85A TDD 3Tx	T-Mobile USA

R4-2418066	TP for TR 38.750 CA_n66A-n85A FDD PC2	T-Mobile USA

R4-2418315	Draft CR for TS 38.101-1 to add PC2 for inter-band CA with single FDD UL	Samsung, Boost Mobile Network

R4-2418316	TP for TR 38.750 CA_n29-n66 with PC2 FDD single UL	Samsung, Boost Mobile Network

R4-2418317	TP for TR 38.750 CA_n29-n70 with PC2 FDD single UL	Samsung, Boost Mobile Network

R4-2418332	draft CR 38.101-1 draft CR 38.101-1 adding PC2 UL configurations	Ericsson, Telstra

R4-2418709	TP for TR 38.792 Annex part: Valid UL configuration	ZTE Corporation, Sanechips

R4-2418729	Draft CR for TS 38.101-1 to add PC2 for some NR-CA band combinations	KDDI, Samsung

R4-2419501	Clarification for PC2/PC1.5 FDD+FDD request	Boost Mobile Network

R4-2419721	Impact of SUL HPUE on MSD	Skyworks Solutions Inc.

R4-2420344	Draft CR for 38.101-1 T-Mobile USA HPUE TDD 3Tx band combinations	T-Mobile USA

R4-2420345	TP for TR 38.746 CA_n41A-n66A-n77A TDD 3Tx	T-Mobile USA

R4-2420346	draft CR 38.101-1 draft CR 38.101-1 adding PC1.5 UL configurations	Ericsson, Telstra

R4-2420347	draft CR 38.101-1 draft CR 38.101-1 adding PC2 UL CA_n78C configurations	Ericsson, Telstra

R4-2420348	TP for TR 38.750 CA_n66-n70 with PC2 FDD single UL	Samsung, Boost Mobile Network

R4-2420514	Draft CR for 38.101-1 T-Mobile USA HPUE FDD band combinations	T-Mobile USA

RAN#114

R4-2500037	TP for TR 38.750 Addition of n2 PC2 UL for CA_n2-n77	AT&T, Skyworks Solutions, Inc., Murata Manufacturing Co Ltd., Qualcomm

R4-2500038	TP for TR 38.750 Addition of n14 PC2 UL for CA_n14-n77	AT&T, FirstNet, Skyworks Solutions, Inc., Murata Manufacturing Co Ltd., Qualcomm

R4-2500221	CA_n2A-n77A UL n2A PC2	Murata Manufacturing Co Ltd.

R4-2500222	CA_n14A-n77A UL n14A PC2	Murata Manufacturing Co Ltd.

R4-2500384	TR 38.750 v0.4.0 HPUE_NR_CADC_SUL_R19-FDD	China Unicom

R4-2500692	Revised WID for HPUE_NR_CADC_SUL_R19	China Telecom, China Unicom

R4-2500693	Big CR to 38.101-1 new combinations for HPUE_NR_CADC_SUL_R19	China Telecom, China Unicom

R4-2500694	TR 38.746 v0.3.0  HPUE_NR_CADC_SUL_R19-TDD	China Telecom

R4-2500776	Draft CR for TS38.101-1 Rel-19 for adding new HP-NRCA combinations for FR1	SoftBank Corp.

R4-2500777	TP for TR38.746-020 for adding HP-NRCA combinations for FR1	SoftBank Corp.

R4-2500813	TP for TR 38.750 CA_n70-n71 with PC2 FDD single UL	Samsung, Boost Mobile Network, Qualcomm, Fujitsu

R4-2500814	TP for TR 38.750 CA_n70-n77 with PC2 FDD single UL	Samsung, Boost Mobile Network, Qualcomm, Fujitsu

R4-2500815	Draft CR for TS 38.101-1 to add PC2 FDD single UL to 3-band and 4-band DL configurations	Samsung, Boost Mobile Network

R4-2501353	draft objective BigCR for HPUE_NR_CADC_SUL_R19	China Unicom

R4-2501575	CA_n2A-n77A and CA_n14A-n77A PC2 MSD	Qualcomm France

R4-2501656	Draft CR 38.101-1 to add new FR1 TDD intra-band UL combinations of n41 for PC2	Nokia, T-Mobile USA

R4-2501657	Draft CR 38.101-1 to add new FR1 TDD inter-band UL combinations of n25 n41 n66 n71 and n77 for PC2 and PC1.5	Nokia, T-Mobile USA

R4-2501658	Draft CR 38.101-1 to add new FR1 FDD inter-band combinations of n25 n66 n71 n77 for PC2	Nokia, T-Mobile USA

R4-2501667	Draft CR 38.101-1 Addition of Single UL PC2 FDD CA Combinations with no MSD	Ericsson, BT plc

R4-2501668	Draft CR 38.101-1 Addition of UL PC2 and PC1.5 CA Combinations with no MSD	Ericsson, BT plc

R4-2501778	TP for TR 38.746 adding missing PC1.5 MSD CA_n7-n78	Ericsson, Telstra

R4-2501779	draft CR 38.101-1 adding PC1.5 CA_n1-n78, CA_n3-n78, CA_n7-n78, CA_n26-n78 and CA_n28-n78	Ericsson, Telstra

R4-2501782	draft CR 38.101-1 adding already endorsed 3DL HPUE combinations	Ericsson, Telstra

R4-2501933	(HPUE_NR_CADC_SUL_R19) Cat F CR for TS 38.101-1-j00 SUL PC2 MSD requirements	Skyworks Solutions Inc.

R4-2501989	HPUE MSD for CA_n2A-n77A and CA_n14A-n77A	Skyworks Solutions Inc.

R4-2501994	1UL CC MSD clean-up for intra-band non-contiguous NRCA	Skyworks Solutions Inc., T-Mobile USA

R4-2502172	HPUE MSD for SUL	Skyworks Solutions Inc.

R4-2502203	CR for 38.101-1 to correct FDD HPUE notes	T-Mobile USA

R4-2502829	(HPUE_NR_CADC_SUL_R19) Cat F CR for TS 38.101-1-j00 Corrections to intra-band non-contiguous MSD	Skyworks Solutions Inc., T-Mobile USA

R4-2502830	Draft CR for TS 38.101-1 to add HPUE notes for some NR-CA band combinations	KDDI, Samsung

R4-2502831	draft CR 38.101-1 adding n78 PC1.5 3DL2UL configurations	Ericsson, Telstra

R4-2502832	TP for adding PC2 CA_n74-n77 to TR38.746	KDDI Corporation

R4-2502833	CR for 38.101-1 to correct errors and remove redundant CA with TxD table	T-Mobile USA, Nokia, Skyworks Solutions, Inc., Deutsche Telekom, Ericsson, Qualcomm

R4-2502834	Draft CR 38.101-1 to add new FR1 inter-band UL combinations of n25 n41 n66 n71 and n77 for PC2 and UL MIMO	Nokia, T-Mobile USA

R4-2502995	TP for TR 38.750 CA_n29-n71 with PC2 FDD single UL	Samsung, Boost Mobile Network, Qualcomm, Fujitsu

RAN#114-bis

R4-2503260	DraftBig CR to 38.101-1 new combinations for HPUE_NR_CADC_SUL_R19

R4-2503371	TP for TR 38.750 CA_n48-n66 with PC2 FDD single UL

R4-2504098	TR 38.750 v0.5.0 HPUE_NR_CADC_SUL_R19-FDD

R4-2504099	draft objective BigCR for HPUE_NR_CADC_SUL_R19

R4-2504130	Draft CR 38.101-1 to add 4-band combinations of bands n25, n41, n66, n71 and n77 with UL mixed TDD-FDD PC2

R4-2504131	Draft CR 38.101-1 to add band combinations of bands n25, n41, n66, n71 and n77 with UL PC2 on FDD bands

R4-2504611	TP for TR38.746 for adding HPUE for DL CA_n25-n41-n77 with UL CA_n41-n77

R4-2505115	Draft CR for TS38.101-1 Rel-19 for adding new HP-NRCA combinations for for 4 DL

R4-2505116	Draft CR for TS38.101-1 Rel-19 to add PC2 ULCA_n77(2A) for CA_n41A-n77(3A)

R4-2505119	Draft CR 38.101-1 to add band combinations of bands n25, n41, n66, n71 and n77 with HPUE on TDD bands

R4-2505120	draft CR for TS38.101-1 to add new NRCA with high power UL n78 or n79

R4-2505122	TP for TR 38.750 CA_n2-n48 with PC2 FDD single UL

RAN#115

R4-2505361	TR 38.750 v0.6.0 HPUE_NR_CADC_SUL_R19-FDD

R4-2505362	draft objective BigCR for HPUE_NR_CADC_SUL_R19

R4-2505365	Revised WID for HPUE_NR_CADC_SUL_R19

R4-2505367	TR 38.746 v0.4.0  HPUE_NR_CADC_SUL_R19-TDD

R4-2505631	(HPUE_NR_CADC_SUL_R19) CR for addition and correction of notes in clause 6.2A.1.3 UE MOP for Inter-band CA - TS38.101-1

R4-2505632	(HPUE_NR_CADC_SUL_R19) CR for addition and correction of notes in clause 6.2A.1.3 UE MOP for Inter-band CA - TS38.101-1

R4-2506182	MSD for 3Tx UL CA combinations with 2Tx FDD + 1Tx TDD

R4-2506913	TR38.792 for PC1.5 with high power on both FDD and TDD bands

R4-2506915	R19 MSD for PC1.5 with HPUE on both FDD and TDD

R4-2507607	draft CR 38.101-1 adding HPUE notes for n1-n78 and CA_n3-n78

R4-2508042	TP for TR38.746 addition of PC2 ULCA to CA_n3-n78-n79

R4-2508043	TP to TR38.792 on MSD definition approach for PC1.5 with HPUE on both FDD and TDD

R4-2508044	TP to TR 38.746 for adding CA_n18-n77 with High power UL n77

R4-2508045	TP for HPUE CA_n28-n41-n74 with 2UL for TR 38.746

R4-2508046	TP for HPUE CA_n28-n74-n77 with 2UL for TR 38.746

R4-2508047	Draft CR for TS 38.101-1 to add HPUE notes for some NR-CA band combinations

R4-2508048	draft CR 38.101-1 adding HPUE notes for 2 bands configurations

R4-2508049	draft CR 38.101-1 adding HPUE notes for 3 bands configurations

R4-2508919	Big CR to 38.101-1 new combinations for HPUE_NR_CADC_SUL_R19

RAN#116

R4-2509074	Revised WID for HPUE_NR_CADC_SUL_R19	China Telecom, China Unicom

R4-2509075	Big CR to 38.101-1 new combinations for HPUE_NR_CADC_SUL_R19	China Telecom, China Unicom

R4-2509076	TR 38.746 v0.5.0  HPUE_NR_CADC_SUL_R19-TDD	China Telecom

R4-2509376	TP to TR 38.794 on PC2 CA_n79C with UL MIMO	CATT

R4-2509971	Draft CR for 38.101-1: Table 6.2H.3.1-1 Note correction	T-Mobile USA

R4-2509972	Draft CR for 38.101-1: HPUE Combinations with 3Tx UL CA	T-Mobile USA

R4-2509973	Draft CR for 38.101-1: HPUE Combinations that include UL n41C	T-Mobile USA, Skyworks Solutions, Inc.

R4-2509974	Draft CR for 38.101-1: HPUE Combinations that include PC1.5 UL CA_n41A-n77A	T-Mobile USA

R4-2509975	TP for TR 38.746: DL CA_n25A-n41C with UL n41C	T-Mobile USA, Skyworks Solutions, Inc.

R4-2509977	TP for TR 38.746: DL CA_n25-n41-n77 with UL CA_n41A-n77A	T-Mobile USA

R4-2509980	TP for TR 38.746: DL CA_n41C-n66 with UL n41C	T-Mobile USA

R4-2509981	TP for TR 38.746: DL CA_n41C-n77 with UL n41C	T-Mobile USA

R4-2509982	TP for TR 38.746: DL CA_n41-n66-n77 with UL CA_n41A-n77A	T-Mobile USA

R4-2509983	TP for TR 38.746: DL CA_n41-n71-n77 with UL CA_n41A-n77A	T-Mobile USA

R4-2510056	TP for HPUE CA_n41-n74-n77 with 2UL for TR 38.746	KDDI, Qualcomm, Samsung

R4-2510747	draft objective BigCR for HPUE_NR_CADC_SUL_R19	China Unicom

R4-2510767	TR 38.750 v1.1.0 HPUE_NR_CADC_SUL_R19-FDD	China Unicom

R4-2510904	TP for TR 38.746 HPUE CA_n5-n77	Nokia, Verizon

R4-2510905	TP for TR 38.746 HPUE CA_n48-n77	Nokia, Verizon

R4-2510941	TP for TR 38.746 HPUE CA_n8A-n41A&C	ZTE Corporation, CMCC, Sanechips

R4-2511207	draft CR 38.101-1 adding PC1.5 and PC2 UL n77 for 3DL combinations	Ericsson, Verizon

R4-2511361	TP for 38.750 to add  PC2 UL CA to CA_n1-n3-n7	Ericsson, BT plc

R4-2511362	TP for 38.750 to add  PC2 UL CA to CA_n1-n3-20	Ericsson, BT plc

R4-2511363	TP for 38.750 to add  PC2 UL CA to CA_n1-n3-n28	Ericsson, BT plc

R4-2511364	TP for 38.750 to add  PC2 UL CA to CA_n1-n7-n20	Ericsson, BT plc

R4-2511365	TP for 38.750 to add  PC2 UL CA to CA_n1-n7-n28	Ericsson, BT plc

R4-2511366	TP for 38.750 to add  PC2 UL CA to CA_n3-n7-n20	Ericsson, BT plc

R4-2511367	TP for 38.750 to add  PC2 UL CA to CA_n3-n7-n28	Ericsson, BT plc

R4-2511368	draft CR 38.101-1 adding PC2 UL CA  for 4BDL configurations	Ericsson, BT plc

R4-2511539	On Uplink Tx Switching for HPUE	Lenovo

R4-2511628	SUL REFSENS and missing PC2 MSD	Skyworks Solutions Inc.

R4-2511721	Update of TR 38.792 for PC1.5 HPUE in both FDD and TDD	OPPO

R4-2511818	TP to TR 38.746 for CA_n74A-n77(2A) with UL_n77(2A) PC2	Samsung, KDDI, LGE

R4-2511819	Draft CR for TS 38.101-1 to add HPUE notes for some NR-CA band combinations	KDDI, Samsung

R4-2511820	TP to TR 38.746 for adding CA_n18A-n77(2A) with PC2 UL CA_n77(2A)	KDDI, Qualcomm, Samsung

R4-2511821	Draft CR for TS38.101-1 Rel-19 for adding new HP-NRCA combinations for 3 and 4 DL	SoftBank Corp., KDDI

R4-2511822	TP for 38.750 to add  PC2 UL CA to CA_n1-n3	Ericsson, BT plc

R4-2511823	TP for 38.750 to add  PC2 UL CA to CA_n1-n7	Ericsson, BT plc

R4-2511824	TP for 38.750 to add  PC2 UL CA to CA_n3-n7	Ericsson, BT plc

R4-2511825	TP for 38.750 to add  PC2 UL CA to CA_n3-n20	Ericsson, BT plc

R4-2511826	TP for 38.750 to add  PC2 UL CA to CA_n3-n28	Ericsson, BT plc

R4-2511827	TP for 38.750 to add  PC2 UL CA to CA_n7-n20	Ericsson, BT plc

R4-2511828	TP for 38.750 to add  PC2 UL CA to CA_n7-n28	Ericsson, BT plc

R4-2511829	draft CR to TS38.101-1_HPUE CA for CA_n28A-n41Cn79C, CA_n34A-n41Cn79C, CA_n41AC-n79C	ZTE Corporation, CMCC, Sanechips

R4-2511830	TP for TR 38.746 HPUE CA_n66-n77	ZTE Corporation, Verizon, Nokia, Samsung

R4-2511831	TP to TR 38.794 on CA_n25(3A) with UL n25	CATT, ZTE

R4-2511832	draft TR 38.794 v0.0.2	CATT

R4-2511833	Draft CR 38.101-1 to add band combinations of bands n25, n41, n66, and n71 with UL PC2 on FDD bands	Nokia, T-Mobile USA

R4-2511834	TP for TR 38.746 adding HPUE CA_n1A-n78A-n79A with 2UL	NTT DOCOMO INC., Skyworks, Qualcomm

R4-2511835	TP for TR 38.746 adding HPUE CA_n28A-n78A-n79A with 2UL	NTT DOCOMO INC., Skyworks

R4-2512878	TP for TR 38.746: DL CA_n25-n41-n66 with UL CA_n41A-n66A	T-Mobile USA

R4-2512879	TP for TR 38.792: DL CA_n25-n41-n66 with UL CA_n41A-n66A	T-Mobile USA

R4-2512880	TP for TR 38.746: DL CA_n25-n66-n77	T-Mobile USA

R4-2512881	TP for TR 38.750: DL CA_n25-n66-n77	T-Mobile USA

R4-2512882	TP for TR 38.792: DL CA_n25-n66-n77	T-Mobile USA

R4-2512883	TP for TR 38.746: DL CA_n25-n71-n77	T-Mobile USA

R4-2512884	TP for TR 38.750: DL CA_n25-n71-n77	T-Mobile USA

R4-2512885	TP for TR 38.792: DL CA_n25-n71-n77	T-Mobile USA

R4-2512886	TP for TR 38.746: DL CA_n66-n71-n77	T-Mobile USA

R4-2512887	TP for TR 38.750: DL CA_n66-n71-n77	T-Mobile USA

R4-2512888	TP for TR 38.792: DL CA_n66-n71-n77	T-Mobile USA

RAN#116-bis

R4-2513264	Draft big CR to 38.101-1 new combinations for HPUE_NR_CADC_SUL_R19	China Telecom, China Unicom

R4-2513758	Draft CR on TS 38.101-3 to correct MSD test points for PC2 DC_12A_n78A and other configurations	ZTE Corporation, Sanechips

R4-2514007	draft CR to TS 38.101-1 Introduction of HPUE CA_n104C with UL MIMO	ZTE Corporation,Sanechips

R4-2514194	draft CR 38.101-1 adding PC2 UL to DL n7-n78	Ericsson, Telstra

R4-2514195	draft CR 38.101-1 adding PC2 UL to DL n26-n78	Ericsson, Telstra

R4-2514238	draftCR to 38.101-1 to include CA_n40(2A) (HPUE_NR_CADC_SUL_R19)	Nokia, NBN

R4-2514252	Draft CR for TS38.101-1 Rel-19 for adding FR1 HPUE NRCA band combinations	KDDI, Samsung

R4-2514360	draft CR 38.101-1 adding PC2 and PC1.5 UL CA  for 3BDL and 4BDL configurations	Ericsson, T-Mobile USA

R4-2514361	draft CR 38.101-1 adding PC2 2BUL CA  for 3BDL 4BDL and 5BDL configurations	Ericsson, BT plc

R4-2514582	Draft CR for TS38.101-1 Rel-19 for adding FR1 HP-NRCA band combinations	SoftBank Corp.

R4-2514583	Draft CR for TS38.101-1 Rel-19 for adding PC2 UL 3Tx for CA_n1A-n77A, CA_n3A-n77A and CA_n28A-n77A	SoftBank, KDDI

R4-2514584	draft CR 38.101-1 adding PC2 UL to DL n7-n26-n78	Ericsson, Telstra

R4-2514585	Draft CR to 38.101-1 regarding Verizon combinations for HPUE_NR_CADC_SUL_R19	Nokia, Verizon

R4-2514586	draft CR 38.101-1 adding PC1.5 and PC2 UL n77 for 3DL combinations	Xiaomi, Verizon

R4-2514617	draft CR 38.101-1 adding PC2 and PC1.5 UL CA  for 3BDL configurations	Ericsson, Verizon

RAN#117

R4-2520367	draft objective BigCR for HPUE_NR_CADC_SUL_R19	China Unicom

R4-2520788	Draft CR for 38.101-1: Rel-19 Missing MSD for CA_n25A-n41A-n71A	T-Mobile USA, ZTE, Skyworks Solutions, Inc.

R4-2520790	Draft CR for 38.101-1: Missing PC2 n71 for DL CA_n66(2A)-n71(2A)-n77A	T-Mobile USA

R4-2521291	draft CR to TS 38.101-1 Introduction of HPUE CA_n104C with UL MIMO	ZTE Corporation,Sanechips

R4-2521299	Revised WID for HPUE_NR_CADC_SUL_R19	China Telecom, China Unicom

R4-2521300	Big CR to 38.101-1 new combinations for HPUE_NR_CADC_SUL_R19	China Telecom, China Unicom

R4-2521301	TR 38.746 v1.2.0  HPUE_NR_CADC_SUL_R19-TDD	China Telecom

R4-2521352	(HPUE_NR_CADC_SUL_R19-Core) CR for correction on missing PC2 NOTE for CA_n1-n78-n79 and CA_n28-n78-n79	NTT DOCOMO, INC.

R4-2521389	(HPUE_NR_CADC_SUL_R19-Core) CR for adding PC2 NOTE for BCS4 and BCS5 of CA_n28-n78-n79	NTT DOCOMO, INC.

R4-2521575	Draft CR for TS38.101-1 Rel-19 to correct a typographical error	KDDI, Qualcomm, Samsung

R4-2521598	Draft CR 38.101-1 to add band combinations of bands n25, n41 and n77 with HPUE on TDD	Nokia, T-Mobile USA

R4-2521599	Draft CR 38.101-1 to add band combinations of bands n25, n41, n66, n71 and n77 with UL mixed TDD-FDD	Nokia, T-Mobile USA

R4-2521600	Draft CR 38.101-1 to add band combinations of bands n25, n41, n66, n71 and n77 with HPUE on FDD bands	Nokia, T-Mobile USA

R4-2521657	Draft CR to TS38.101-1 Rel-19 Adding HPUE notes to CA_n18-n40 with BCS4 and 5	KDDI, Murata, Samsung

R4-2521669	Draft CR for TS38.101-1 Rel-19 Adding HPUE feature for some 2 band NR CA combinations	Qualcomm, KDDI

R4-2521670	Draft CR for TS38.101-1 Rel-19 Adding HPUE feature for some 3 band NR CA combinations	Qualcomm, KDDI

R4-2521671	Draft CR for TS38.101-1 Rel-19 Adding HPUE feature for some 4 band NR CA combinations	Qualcomm, KDDI

R4-2521844	draft CR 38.101-1 adding single UL PC2 band n7 and n26 for 2DL and 3DL configurations	Ericsson, Telstra

R4-2521845	draft CR 38.101-1 adding 3Tx PC1.5 and PC2 for 2DL and 3DL configurations	Ericsson, Telstra

R4-2521989	TP to TR 38.746 for adding HPUE feature to CA_n18-n40 with BCS4 and 5	KDDI Corporation (TTC)

R4-2522394	Draft CR to 38.101-1 regarding Verizon combinations for HPUE_NR_CADC_SUL_R19	Nokia, Verizon

R4-2522395	Draft CR for TS38.101-1 Rel-19 addition of PC2 and PC1.5 to CA_n1A-n3A-n28A-n77(3A)	SoftBank Corp.

R4-2522396	Draft CR to TS38.101-1 Rel-19 for adding HPUE feature to some NR CA combinations	KDDI, Samsung

R4-2522399	draft CR 38.101-1 adding single UL PC2 for CA_n7B and CA_n26(2A)	Ericsson, Telstra

R4-2522401	TP for TR38.746 PC2 UL 3Tx for CA_n1-n79, CA_n3-n79 and CA_n28-n79	SoftBank Corp.

R4-2522402	TP to TR 38.746 for adding HPUE feature to CA_n18A-n40A-n77A	KDDI Corporation (TTC)

R4-2522403	TP to TR 38.746 for adding HPUE feature to CA_n40-n41-n77	KDDI, Qualcomm, Samsung

2.4.2	Remaining Open issues

Further analyze remaining RF requirements for the band combinations captured in the WID, if needed.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template