3GPP TSG RAN Meeting #110	RP-253469

# Baltimore , USA, 08-11, Dec 2025

Status Report to TSG

Agenda item:			13.4.18

| WI / SI Name | UE Conformance - Non-Public Networks Phase 2: NG-RAN aspects plus CT1 aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | eNPN_Ph2-NGRAN_plus_CT1-UEConTest |  |  |  |  |
| Unique ID | 1040106 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241307 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Mar. 2026 (+3 months) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 55% (+5%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Lei GAO, Yogesh Tugnawat, Zhifeng MA |
|  | Company | China Telecom, Qualcomm, ZTE |
|  | Email | gaol8@chinatelecom.cn, yogesht@qti.qualcomm.com, ma.zhifeng@zte.com.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

N/A.

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN5#104

- R5-245096	WP on UE Conformance – Enhanced support of Non-Public Networks Phase 2, China Telecom

- R5-245097	SR on UE Conformance – Enhanced support of Non-Public Networks Phase 2, China Telecom

RAN5#105

- R5-247282	WP on UE Conformance – Enhanced support of Non-Public Networks Phase 2	China Telecom

- R5-247283	SR on UE Conformance – Enhanced support of Non-Public Networks Phase 2	China Telecom

RAN5#106

- R5-251332	Introduction of PICS to support equivalent SNPN for new Rel-18 NPN test cases	China Telecom

- R5-251333	Addition of new test case 6.5.3.10 SNPN Selection in Automatic Mode / Selecting equivalent SNPN	China Telecom

- R5-251334	Addition of test applicability for new R18 NPN test cases		China Telecom

RAN5#107

- R5-253170	Introduction of PICS to support localized services in SNPN for new Rel-18 NPN test cases	China Telecom

- R5-253171	Addition of new test case 6.5.3.11 SNPN Selection in Automatic Mode / Access for localized services in SNPN	China Telecom

- R5-253172	Addition of new test case 6.5.3.13 SNPN Selection in Manual Mode / Access for localized services in SNPN	China Telecom

- R5-253173	Addition of new test case 6.5.3.15 SNPN / User Reselection in Automatic Mode / Access for localized services in SNPN	China Telecom

- R5-253174	Correction of the Test Procedure for UE Switch-On in Test Case 6.5.3.10	China Telecom

- R5-253175	Addition of test applicability for new R18 NPN test cases	China Telecom

RAN5#108

- R5-254958	Introduction of SOR-SNPN-SI-LS IE for Rel-18 eNPN test cases	China Telecom

- R5-255001	Addition of new test case 6.5.3.12 SNPN Selection in Manual Mode / Automatically Selecting equivalent SNPN	China Telecom

- R5-254608	Update of test case 6.5.3.13	TDIA, CATT

- R5-255003	Addition of new test case 6.3.3.5 Steering of Roaming in SNPN / After registration / Security check successful / Access for localized services in SNPN	China Telecom

- R5-255004	Addition of test applicability for new R18 NPN test cases	China Telecom Corporation Ltd.

RAN5#109

- R5-256167	WP on UE Conformance – Enhanced support of Non-Public Networks Phase 2	China Telecom

- R5-256168	SR on UE Conformance – Enhanced support of Non-Public Networks Phase 2	China Telecom