3GPP TSG RAN Meeting #110							                                RP-253472

Baltimore, US, 08th - 11th Dec 2025

Status Report to TSG

Agenda item:			13.5.5

| WI / SI Name | UE Conformance - NR channel BW less than 5MHz for FR1 Phase 2 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_FR1_lessthan_5MHz_BW_Ph2-UEConTest |  |  |  |  |
| Unique ID | 1080077 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-252552 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 12/2026 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 23% (+18%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Weichen Ning |
|  | Company | China Telecom |
|  | Email | ningwc@chinatelecom.cn |
|  | Name | Das, Siddharth |
|  | Company | Nokia |
|  | Email | siddharth.1.das@nokia.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#108:

- The work plan has been agreed [1].

- 3 CRs were agreed.

- The overall progress is 23%.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

General Papers:

- R5-256119 WP UE Conformance - NR channel BW less than 5MHz for FR1 Phase 2, China Telecom, Nokia. RAN5#109

TS 38.508-1 CRs

TS 38.508-2 CRs

TS 38.521-1 CRs

TS 38.521-1 Tx CRs

TS 38.522 CRs

- R5-256919 Addition of test applicability for less than 5M phase 2 test cases, Nokia. RAN5#109

TS 38.533 CRs

- R5-255978 Addition of NR SA FR1 measurement reporting of deactivated PSCell and deactivated SCell for less than 5M test cases, Nokia. RAN5#109

- R5-255984 Addition of SCell activation and deactivation delay and idle mode CA/DC measurement for less than 5M bandwidth test cases, Nokia. RAN5#109

TR 38.903 CRs

TS 38.905 CRs