3GPP TSG RAN Meeting #110	RP-253510

Baltimore, USA, December 8-11, 2025

# Source:	Huawei, HiSilicon

# Title:	Revised WID: UE RF enhancements for NR FR1, Phase 5

# Document for:	Approval

Agenda Item:	9.3.4.1

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: UE RF enhancements for NR FR1, Phase 5

Acronym: NR_UE_RF_Ph5

Unique identifier: 1090065

NOTE:	For new WIs/SIs leave the Unique identifier empty and make a proposal for an Acronym.

For a revised WI/SI: Take Unique identifier and acronym as shown in 3GPP workplan.

If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI.

Please tick (X) the applicable box(es) in the table below:

Either:

| This WID includes a Core part | X |
| --- | --- |
| This WID includes a Performance part | X |

or:

| This WID includes a Testing part |  |  |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access |  |
|  | Core Network |  |
|  | Services |  |

Potential target Release:	{Rel-20}

1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X |  |  |
| No | X |  |  | X |  |
| Don't know |  |  |  |  |  |

2	Classification of the Work Item and linked work items

2.1	Primary classification

This description is a

| Normative Work Item: tick applicable boxes below |  |
| --- | --- |
|  | Stage 1 |
|  | Stage 2 |
| X | Stage 3 |
|  | Other (e.g. testing) |

2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |

NOTE:	RAN agreed some time ago, that it describes the feature WI + Core/Perf. part WI or Testing part WI in one 	WID. Therefore the table above should include the feature WI data (In case the feature covers Core and Perf. 	part, please list under Working Group the leading WG of the Core part).

2.3	Other related Work Items and dependencies

| Other related Work/Study Items (if any) |  |  |  |
| --- | --- | --- | --- |
| Acronym | Unique ID | Title | Nature of relationship |

3	Justification

This work item targets at the UE RF requirement enhancements for the deployment in NR frequency range 1 (FR1).

High power UE (HPUE) for single carrier operation

PC1.5 with 4Tx for FWA UE was introduced in Rel-18 for both TDD and FDD bands. Due to time constraints, higher power classes—though not formally excluded from the Rel-18 Work Item—were not studied at that stage. With growing interest in FWA enhancements, PC1 with 4Tx for FWA UE has regained attention from various companies. It should be noted that PC1 was originally defined for public safety applications, and the PA configurations adopted at that time were not suitable for typical UE implementations. Therefore, the current interest in Rel-20 is based on a 4x26 dBm PA configuration assumption. Additionally, the ACLR requirement previously defined for PC1 appears unsuitable for FWA UE. New co-existence study to evaluate the ACLR requirement would be necessary for the Rel-20 work on PC1.

PC2 HPUE for FDD bands was introduced in Rel-17. During the study, the primary concerns regarding FDD HPUE were UE heat dissipation and the power handling capability of filters. With advancements in both PA and filter technologies, supporting PC1.5 for FDD bands with 2Tx has now become a technically viable option.

PC1.5 for TDD bands prior to Rel-20 was based on the baseline assumption of a 2Tx implementation. However, with the maturation of PA technologies capable of supporting higher output power, more companies now believe it is timely to study and define requirements for 1Tx PC1.5 operation in TDD bands.

Furthermore, the feasibility of PC1 with 2Tx for TDD bands is also dependent on the outcome of the PC1.5 1Tx feasibility study.

6MHz channel bandwidth

3GPP Rel-8 TS 36.101 specified various channel bandwidths for 4G LTE systems including 1.4, 3, 5, 10, 15 and 20 MHz channel sizes. The combinations of these channel bandwidths allowed for effective utilization of operator’s license spectrum via carrier aggregation, even if the license spectrum was not a multiple of 5 MHz. With the introduction of 5GNR, the channel bandwidths were limited to increments of 5 MHz. Now that the 3 MHz channel bandwidth has been added, there is the possibility of coverage of additional operator’s spectrum including 8 and 13 MHz via CA, but there is still not a good way to cover other channel bandwidths that have been requested by operators including 6, 7, 11, 12 and 13 MHz. Given the large investment in spectrum, especially low band spectrum, it is critical that operators have a way to efficiently utilize all their spectrum.

Regarding 6MHz channel bandwidth, originally it is identified as a potential work for Rel-20 in RAN#106 (RP-243322) when 3GPP approved a similar WI for 7MHz channel bandwidth (RP-243322). After completion of 7MHz channel bandwidth in Rel-19, it is the common understanding that most of the study outcome for 7MHz could be reused for 6MHz channel bandwidth.

Power enhancement with relaxed UE Tx EVM and advanced BS receiver

This work has a checking point for the normative work as described in the objective.

For uplink transmission in dense urban area, it is observed that BS could schedule the transmissions with high modulation orders, i.e., 64QAM/256QAM, and high output power (>20dBm) with relatively high possibility.

Since the transmission power for 64QAM and 256QAM is mainly limited by Tx EVM requirements, with the relaxation of Tx EVM requirements for 64QAM and 256QAM and advanced BS receiver, the enhancement of UE output power can be achieved and the uplink coverage for high modulation order can be improved accordingly.

Many companies have expressed strong interest in this technique for 5G-advanced.

4	Objective

4.1	Objective of Core part WI

The objectives of core part for UE RF enhancements for NR FR1 Phase 5 include:

High power UE (HPUE) for NR single carrier operation

- Specify the UE RF requirements for single carrier TDD to support 4Tx for CPE/FWA UE with 4x26dBm PA configurations

  - Co-existence study for ACLR, specify ACLR requirements if needed

  - Specify the UE RF requirements including maximum output power (MOP), MPR requirements, etc.

    - Supporting 4x4 UL MIMO and TxD

  - Specify the band specific requirements for exemplary bands

    - Example bands: n41, n77/n78, n79, n104

  - Maximum output power is up to 32 dBm

    - RAN4 to determine whether to reuse PC1 or introduce new power class

- PC1.5 with 2Tx for FDD bands for handheld and FWA UE

  - Specify the UE RF requirements including maximum output power (MOP), MPR requirements, etc.

    - Supporting 2x2 UL MIMO and TxD

    - Baseline PA configuration: 2 x 26 dBm

  - Specify the band specific requirements for exemplary bands

  - Example bands: n1, n25

- PC1.5 1Tx for TDD bands for FWA UE

  - Study the possibility of applying PC1.5 with 2Tx MPR/A-MPR requirements to PC1.5 with 1Tx, if feasible, specify the corresponding UE RF requirements, including maximum output power (MOP), MPR/A-MPR requirements, etc.

    - Baseline PA configuration: 1 x 29 dBm

    - Example bands: n41, n77/n78, n79

  - This work is to start in 2026 Q4

- 2Tx for TDD bands for FWA UE

  - Study the possibility of applying PC1 with 4Tx A-MPR/MPR requirements to PC1 with 2Tx, if feasible, specify the corresponding UE RF requirements, including maximum output power (MOP), MPR/A-MPR requirements, etc.

    - Baseline PA configuration: 2 x 29 dBm

    - Example bands: n41, n77/n78, n79, n104

  - Maximum output power is up to 32 dBm

    - RAN4 to determine whether to reuse PC1 or introduce new power class

  - This work is to start in 2026 Q4

6MHz channel bandwidth

- Specify the generic core requirements to support 6 MHz NR FR 1 channel bandwidth [RAN 4]

  - Only include 15 kHz SCS

  - Specify the spectrum utilization

  - Specify UE RF requirements for UL and DL

  - Specify BS RF requirements (OTA and conducted) for UL and DL

- Specify the band specific requirements to introduce 6 MHz for NR band n5, n8, n12, n85, n29 [RAN 4]

  - BS and UE Channel bandwidth per operating band

  - UE reference sensitivity

  - When needed

    - Additional Maximum Power Reduction (A-MPR)

- Once RAN 4 has introduced the new channel bandwidth, RAN 2 will introduce the necessary signalling for this channel bandwidth [RAN 2]

  - Note This should be similar to the signalling for 7 MHz channel bandwidth

- Once RAN 4 has introduced the new channel bandwidth, RAN 3 will introduce the necessary signalling for this channel bandwidth [RAN 3]

  - Note This should be similar to the signalling for 7 MHz channel bandwidth

NOTE: Once this WI is completed, the 6 MHz bandwidth can be introduced also for other bands (not addressed in this WI) via the appropriate basket WI. The support of 6MHz bandwidth is release independent.

General for all the areas

- Specify release independence requirements for the core part in TS 38.307, if needed and feasible.

Power enhancement with relaxed UE Tx EVM and advanced BS receiver

- Note: Discuss both 5G-Adv and 6G reduced UE MPR values with the relaxed Tx EVM requirement as part of 6G study. RAN4 will further discuss and finalize (if agreed) the scope and other necessary details (e.g. NW control of this feature) in 2025.Q4 under 6G agenda items. It will be further decided in RAN#113 (Sep, 2026) whether or not there will be a follow up Rel-20 WI under 5G-Adv. For 5G-Adv, solution should not be AI based and there should not be any impact to RAN1.

4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

The objectives of performance part for UE RF enhancements for NR FR1 Phase 5 include:

6MHz channel bandwidth

- Specify, if necessary, UE demodulation performance and CSI reporting requirements for the 6 MHz channel bandwidth

- Specify, if necessary, BS demodulation performance requirements

- Specify necessary BS conformance tests

4.3	RAN time budget request (not applicable to RAN5 WIs/SIs)

NOTE:	For all new RAN related WIs/SIs which are not led by RAN WG5 the WI/SI rapporteur has to fill out the attached Excel table to request time budgets for corresponding RAN WG meetings.
The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI.
One time unit (TU) corresponds to ~ 2 hours in the meeting.
If no TU is needed, then leave the field empty otherwise enter a number >0 in the field.

For revisions of already approved WI/SI descriptions: Please remove the Excel table from the WID/SID's zip file. The time budgets are already recorded. If you want to modify them, then this has to be done via the status report and not via a revised WID/SID.

If this WID is covering Core and Performance part, then please fill out one line for each part in the attached Excel table.

additional comments to the time budget request in the attached Excel table:

5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |
| Internal TR | TR 38.xyz | Co-existence study on HPUE with up to 32 dBm maximum output power | #115 | #115 | Core-part Rapporteur: Ye LIU leo.liuye@huawei.com |

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
By default a new specs can only be new for one of both parts.

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 38.101-1 | Specify UE RF core requirements | #115 | Core part |
| 38.307 | Specify release independence | #115 | Core part |
| 38.133 | Add RRM core requirements if needed | #115 | Core part |
| 38.133 | Add RRM performance requirements if needed | #117 | Perf. part |
| 38.101-4 | Specify UE demodulation performance and CSI requirements for >4Rx | #117 | Perf. part |
| 38.306 | Add impacts on 38.306 User Equipment (UE) radio access capabilities, if needed | #115 | Core part |
| 38.331 | Specify the necessary signalling or capability to support the features | #115 | Core part |
| 38.104 | NR; Base Station (BS) radio transmission and reception | #115 | Core part |
| 38.106 | NR; NR Repeater Radio Transmission and Reception | #115 | Core part |
| 38.423 | NG-RAN; Xn Application Protocol (XnAP) | #115 | Core part |
| 38.473 | NG-RAN; F1 application protocol (F1AP) | #115 | Core part |
| 37.104 | Multi-Standard Radio (MSR) Base Station (BS) radio transmission and reception | #115 | Core part |
| 37.105 | Active Antenna System (AAS) Base Station (BS) transmission and reception | #115 | Core part |
| 38.104 | Add BS demodulation performance requirements if needed | #117 | Perf. part |
| 38.106 | NR; NR Repeater Radio Transmission and Reception | #117 | Perf part |
| 38.113 | NR; Base Station (BS) ElectroMagnetic Compatibility (EMC) | #117 | Perf part |
| 38.115-1 | NR; Repeater conformance testing - Part 1: Conducted conformance testing | #117 | Perf part |
| 38.115-2 | NR; Repeater conformance testing - Part 2: Radiated conformance testing | #117 | Perf part |
| 38.141-1 | Add BS conformance tests including RF and demodulation part | #117 | Perf part |
| 38.141-2 | Add BS conformance tests including RF and demodulation part | #117 | Perf part |
| 37.105 | Active Antenna System (AAS) Base Station (BS) transmission and reception | #117 | Perf part |
| 37.141 | Multi-Standard Radio (MSR) Base Station (BS) conformance testing | #117 | Perf part |
| 37.113 | NR, E-UTRA, UTRA and GSM/EDGE; Multi-Standard Radio (MSR) Base Station (BS) Electromagnetic Compatibility (EMC) | #117 | Perf part |
| 37.145-1 | Active Antenna System (AAS) Base Station (BS) conformance testing Part 1 | #117 | Perf part |
| 37.145-2 | Active Antenna System (AAS) Base Station (BS) conformance testing Part 2 | #117 | Perf part |

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

6	Work item Rapporteur(s)

Ye LIU, leo.liuye@huawei.com: High power UE (HPUE) for NR single carrier operation

Bill Shvodian bill.shvodian@T-Mobile.com: 6MHz channel bandwidth

NOTE:	The first listed Rapporteur has the overall responsibility for this WI (incl all secondary tasks).

7	Work item leadership

Primary: RAN WG4

Secondary: RAN WG2, WG3

8	Aspects that involve other WGs

NOTE:	For RAN WIs: Section 8 applies only toWGs outside of TSG RAN because all RAN WG aspects have to be covered in section 4.

9	Supporting Individual Members

Supporting IM name

Apple

AT&T

Belll Mobility

CATT

China Telecom

China Unicom

CHTTL

CMCC

DISH Network

Ericsson

Fujitsu

HiSilicon

Huawei

Intel

KDDI

KT Corp

LG Electronics

LG Uplus

MediaTek

Meta Ireland

New H3C

Nokia

NTT DOCOMO

OPPO

Odido

Qualcomm

Samsung

Sanechips

SK Telecom

SK Telecom

Skyworks Solutions Inc

Soft Bank

Spreadtrum

Telstra

TELUS

T-Mobile USA

UNISOC

Verizon

Vivo

Xiaomi

ZTE