3GPP TSG RAN Meeting #110									RP-253622

Baltimore, USA, December 8-11, 2025

## Status Report to TSG

Agenda item:			9.5.2.1

| WI / SI Name | NR mobility enhancements Phase 4 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_Mob_Ph4 |  |  |  |  |
| Unique ID | 1020091 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-252111 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: 03/2026 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: 60% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Naveen Palle, Pei Lin |
|  | Company | Apple Inc., China Telecom |
|  | Email | naveen.palle@apple.com, linp@chinatelecom.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

- .

#### 2.1.2	Remaining Open issues

- None

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

- None

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

- None

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#116is meeting

The following tdocs have been approved in RAN4#116bis meeting for performance part:

| Tdoc number | Title | Source |
| --- | --- | --- |
| R4-2514815 | WF on NR_Mob_Ph4_RRM_Part1 | Nokia |
| R4-2514814 | Ad-hoc minutes for NR_Mob_Ph4_RRM | Nokia |
| R4-2514816 | WF on NR_Mob_Ph4_RRM_Part2 | China Telecom |

Event triggered L1 measurement reporting performance part

Issue 2-1-1: Testing approach for SSB-based L1 event triggered measurement reporting

<Agreement>:

  - Testing approach for SSB based L1 RSRP measurement reporting:

  - Duplicate all R18 LTM L1 SSB test cases and add event triggered reporting. UE which can pass R19 test cases can skip R18 test cases.

Issue 2-1-2: Testing approach for CSI-RS-based L1 event triggered measurement reporting

<Agreement>

Regarding the direction of defining test case for CSI-RS based measurements:

- Introduce test cases to verify 1) CSI-RS based L1-RSRP measurement and 2) CSI-RS based L1-RSRP measurement event triggered reporting.

  - For UE supporting event triggered reporting, UE only needs to pass 2)

  - For UE not supporting event triggered reporting, UE only needs to pass 1)

- Test case list for CSI-RS based L1-RSRP measurement event triggered reporting

  - CSI-RS based L1 RSRP measurement for neighbour cell in FR1

  - CSI-RS based L1 RSRP measurement for neighbour cell in FR2 with SSB based L1-RSRP measurement

  - CSI-RS based L1 RSRP measurement for neighbour cell in FR2 without SSB based L1-RSRP measurement

  - CSI-RS based L1-RSRP accuracy requirements for neighbour cell in FR1

  - CSI-RS based L1-RSRP accuracy requirements for neighbour cell in FR2

Issue 2-1-3: Supported events in test cases

- Agreement:

- Cover Event LTM3 and LTM4 in different test cases.

Issue 2-1-4: Test case list for event-triggered L1 reporting

Moderator’s comment: See the combined test case list.

Combined case list for Event Triggered reporting and CSI-RS measurements:

| Test case | Baseline test case | Test case | Company |
| --- | --- | --- | --- |
| 1 | LTM R18 A.6.6.26 | Intra-frequency SSB based L1-RSRP measurement in FR1 with event triggered reporting or periodic reporting | Ericsson |
| 2 | LTM R18 A.6.6.27 | Inter-frequency SSB based L1-RSRP measurement with measurement gap with event triggered reporting or periodic reporting | CATT |
| 3 | LTM R18 A.6.6.28 | Inter-frequency SSB based L1-RSRP measurement without measurement gap with event triggered reporting or periodic reporting | CATT |
| 4 | LTM R18 A.7.6.20 | Intra-frequency SSB based L1-RSRP measurement in FR2 with event triggered reporting or periodic reporting | ZTE |
| 5 | LTM R18 A.7.6.21 | Inter-frequency SSB-based L1-RSRP measurement with measurement gap for LTM in FR2 with event triggered reporting or periodic reporting | ZTE |
| 6 | LTM R18 A.7.6.22 | Inter-frequency SSB based L1-RSRP measurement without measurement gap in FR2 with event triggered reporting or periodic reporting | Nokia |
| 7 | New | CSI-RS based L1 RSRP measurement for neighbour cell in FR1 with event triggered reporting or periodic reporting | Nokia |
| 8 | New | CSI-RS based L1 RSRP measurement for neighbour cell in FR2 with SSB based L1-RSRP measurement with event triggered reporting or periodic reporting | Huawei |
| 9 | New | CSI-RS based L1 RSRP measurement for neighbour cell in FR2 without SSB based L1-RSRP measurement with event triggered reporting or periodic reporting | Ericsson |
| 10 | New | CSI-RS based L1-RSRP accuracy requirements for neighbour cell in FR2 | Apple |
| 11 | New | CSI-RS based L1-RSRP accuracy requirements for neighbour cell in FR1 | Apple |

Accuracy requirements CR split:

| Intra-frequency L1-RSRP accuracy requirements | 10.1.19D.2 CSI-RS based intra-frequency L1-RSRP accuracy requirements for FR1 10.1.19D.2.1 Absolute Accuracy 10.1.19D.2.2 Relative Accuracy | Nokia |
| --- | --- | --- |
|  | 10.1.20A.2 CSI-RS based intra-frequency L1-RSRP accuracy requirements for FR2 10.1.20A.2.1 Absolute Accuracy 10.1.20A.2.2 Relative Accuracy | Huawei |

CSI-RS based L1 measurement Performance part

Issue 3-1-1: Whether to define test cases for FR1 and FR2:

Moderator’s comment: this issue was resolved in the test case list discussion.

Issue is closed.

Issue 3-1-2: Test configuration for CSI-RS based L1 measurement test cases

Agreement:

- The SINR of the CSI-RS L1-RSRP measurement on candidate cell is above -3dB. The accuracy of CSI-RS based L1-RSRP on serving cell can be used as a baseline. The conditions of CSI-RS L1-RSRP measurement on candidate cells are:

  - The bandwidth of CSI-RS is 48 PRBs and the density is 3.

  - The performance with larger bandwidth of CSI-RS is equal to or better than the accuracy requirements.

  - The timing offset between the reference measurement timing and the target CSI-RS in one layer is no larger than CP.

Issue 3-1-3: Test case list for CSI-RS based L1 measurement

Agreement:

- For CSI-RS based L1 measurement, define the following test cases:

  - CSI-RS based L1 RSRP measurement for neighbour cell in FR1

  - CSI-RS based L1 RSRP measurement for neighbour cell in FR2 with SSB based L1-RSRP measurement

  - CSI-RS based L1 RSRP measurement for neighbour cell in FR2 without SSB based L1-RSRP measurement

  - CSI-RS based L1-RSRP accuracy requirements for neighbour cell in FR1

  - CSI-RS based L1-RSRP accuracy requirements for neighbour cell in FR2

- Periodic Reporting for all the test cases.

Issue 3-1-4: Scenarios to test with and without step 2 (Rel-18 SSB measurements):

Moderator’s comment: this issue was resolved in the test case list discussion.

Issue is closed.

Issue 3-1-5: SS/CSI-RSRP measurement L1 report mapping

Agreement:

Legacy SS/CSI-RSRP measurement L1 report mapping specified in clause 10.1.6 (including measured quantity reporting and differential reporting) can be reused for SS/CSI-RS based L1 measurement reporting on neighbor cell

Issue 3-1-6: Conditions when UE supports event triggered reporting and traditional reporting

Moderator’s comment: This issue is resolved in the Topic 2: Issue 2-1-2: Testing approach for CSI-RS-based L1 event triggered measurement reporting

The agreement made in the issue 2-1-2 discussion is:

<Agreement>

Regarding the direction of defining test case for CSI-RS based measurements:

- Introduce test cases to verify 1) CSI-RS based L1-RSRP measurement and 2) CSI-RS based L1-RSRP measurement event triggered reporting.

  - For UE supporting event triggered reporting, UE only needs to pass 2)

  - For UE not supporting event triggered reporting, UE only needs to pass 1)

Issue 3-1-7: Whether to test CSI-acquisition

Agreement: this issue is closed.

Issue 3-1-8: Accuracy requirements for CSI-RS based L1-RSRP candidate cell

Technical background from R4-2512141:

| #### Issue 4-2-1: CSI-RS based L1 measurement accuracy Agreement: - CSI-RS based L1-RSRP accuracy of the serving cell can be reused for neighbour cell when the following conditions are met: - Conditions defined in clause 7.3 of TS 38.101-1 [18] for reference sensitivity are fulfilled. - Conditions for L1-RSRP measurements are fulfilled according to annex B.2.4.2 for a corresponding Band for each relevant CSI-RS. - The bandwidth of CSI-RS is 48 PRBs and the density is 3. - The timing offset between the reference measurement timing and the target CSI-RS in one layer is no larger than CP. - Legacy SS/CSI-RSRP measurement L1 report mapping specified in clause 10.1.6 (including measured quantity reporting and differential reporting) can be reused for SS/CSI-RS based L1 measurement reporting on neighbor cell. - New requirements are defined in the following sections |  |
| --- | --- |
| Accuracy requirements | Detail |
| Intra-frequency L1-RSRP accuracy requirements | 10.1.19D.2 CSI-RS based intra-frequency L1-RSRP accuracy requirements for FR1 10.1.19D.2.1 Absolute Accuracy 10.1.19D.2.2 Relative Accuracy |
|  | 10.1.20A.2 CSI-RS based intra-frequency L1-RSRP accuracy requirements for FR2 10.1.20A.2.1 Absolute Accuracy 10.1.20A.2.2 Relative Accuracy |

CLTM

Issue 1-1: Test case list for CLTM

< Agreement >

- Define the following test cases for FR1:

      - #1: RACH-based intra-frequency PCell L1 triggered CLTM cell switch from FR1 to FR1

      - #2: RACH-based inter-frequency PCell L1 triggered CLTM cell switch from FR1 to FR1

      - #3: RACH-less intra-frequency PCell L1 triggered CLTM cell switch from FR1 to FR1

      - #4: RACH-less intra-frequency PCell L3 triggered CLTM cell switch from FR1 to FR1

UE to pass one test case for FR1 based on the supported UE capability. FFS the detailed applicability rule.

- Define the following test cases for FR2:

      - #1: RACH-based intra-frequency PCell L1 triggered CLTM cell switch from FR2 to FR2.

      - #2: RACH-less intra-frequency PCell L1 triggered CLTM cell switch from FR2 to FR2.

UE to pass one test case for FR2 based on the supported UE capability. FFS the detailed applicability rule.

| Test case | Baseline test case | Test case | Company |
| --- | --- | --- | --- |
| 1 | LTM R18 A.6.3.4.1 | RACH-based intra-frequency PCell L1 triggered CLTM cell switch from FR1 to FR1 | China Telecom |
| 2 | LTM R18 A.6.3.4.2 | RACH-based inter-frequency PCell L1 triggered CLTM cell switch from FR1 to FR1 | Huawei |
| 3 | LTM R18 A.6.3.4.3 | RACH-less intra-frequency PCell L1 triggered CLTM cell switch from FR1 to FR1 | Nokia |
| 4 | LTM R18 A.6.3.4.4 | RACH-less intra-frequency PCell L3 triggered CLTM cell switch from FR1 to FR1 | Ericsson |
| 5 | LTM R18 A.7.3.4.1 | RACH-based intra-frequency PCell L1 triggered CLTM cell switch from FR2 to FR2 | ZTE |
| 6 | LTM R18 A.7.3.4.2 | RACH-less intra-frequency PCell L1 triggered CLTM cell switch from FR2 to FR2. | vivo |

Issue 1-2: frequency range

- This issue is merged into issue 1-1 and this is closed.

Issue 1-3: intra/inter-frequency

- This issue is merged into issue 1-1 and this is closed.

Issue 1-4: L1/L3 based CLTM

- This issue is merged into issue 1-1 and this is closed.

Issue 1-5: RACH-less and RACH-based CLTM

- This issue is merged into issue 1-1 and this is closed.

Issue 1-6: PCell/PSCell

- This issue is merged into issue 1-1 and this is closed.

Issue 1-7: early DL sync

< Way forward >

- Option 1: With early DL sync.

- Option 2: With and without early DL sync.

- Option 3: For each FR, one test case with and without early DL sync, with early DL sync only for other test cases.

Issue 1-8: PDCCH ordered RACH

- This issue is merged into issue 1-1 and this is closed.

Subsequent CLTM

Issue 2-1: Test case list for Subsequent CLTM

< Way forward >

- Option 1: Define test cases for subsequent CLTM.

      - For FR1:

      - If UE support 2 or more test cases for FR1, UE to pass one test case for subsequent CLTM which is different from CLTM.

      - If UE support 1 test case for FR1, UE is only required to pass the test case for CLTM, and not required to pass the test case for subsequent CLTM.

      - For FR2: the same proposal as FR1.

- Option 2: Not define test case for subsequent CLTM as CLTM.

Issue 2-2: Others

- This issue is merged into issue 2-1 and this is closed.

RAN4#117 meeting

The following tdocs have been approved in RAN4#117 meeting for performance part:

| Tdoc number | Title | Source |
| --- | --- | --- |
| R4-2522647 | WF on NR_Mob_Ph4_RRM_Part1 | Nokia |
| R4-2522648 | Ad-hoc minutes for NR_Mob_Ph4_RRM | Nokia |
| R4-2522649 | WF on NR_Mob_Ph4_RRM_Part2 | China Telecom |

CLTM

Issue 1-1: Applicability rule for CLTM TCs

< Agreement >

- For the test cases for CLTM, the applicability rules are,

    - For UE supporting “cltm-EarlyTA-Indication-r19” and not supporting “intraFreqL1-MeasConfig-r18”, UE is required to pass the test case:

      - RACH-less intra-frequency PCell L3 triggered CLTM cell switch from FR1 to FR1

    - For UE supporting “intraFreqL1-MeasConfig-r18” and not supporting “cltm-EarlyTA-Indication-r19” & “ltm-InterFreqMeasGap-r18”, UE is required to pass the test case:

      - RACH-based intra-frequency PCell L1 triggered CLTM cell switch from FR1 to FR1

      - RACH-based intra-frequency PCell L1 triggered CLTM cell switch from FR2 to FR2

    - For UE supporting “cltm-EarlyTA-Indication-r19” & “intraFreqL1-MeasConfig-r18”, UE is required to pass the test case:

      - RACH-less intra-frequency PCell L1 triggered CLTM cell switch from FR1 to FR1

      - RACH-less intra-frequency PCell L1 triggered CLTM cell switch from FR2 to FR2.

    - For UE not supporting “cltm-EarlyTA-Indication-r19” and supporting “ltm-InterFreqMeasGap-r18”, UE is required to pass the test case:

      - RACH-based inter-frequency PCell L1 triggered CLTM cell switch from FR1 to FR1

Issue 1-2: Early DL sync

< Agreement >

- With and without early DL sync.

    - Depending on UE capability, early TCI state activation is included or not in the same test case.

Issue 1-3: CSI-RS-based triggering CLTM

< Agreement >

- This issue is closed.

Subsequent CLTM

Issue 2-1: Test case list for Subsequent CLTM

< Agreement >

- Additionally, define one test case for subsequent CLTM.

    - #4: RACH-less intra-frequency PCell L3 triggered CLTM cell switch from FR1 to FR1

#### 2.4.2	Remaining Open issues

Event triggered L1 measurement reporting performance part

Issue 2-1-1: Whether to send DCI in every slot after the event condition is met

<Way Forward>:

- FFS for the design where TE sends DCI in every slot after the event condition is changed in the test.

CSI-RS based L1 measurement Performance part

Issue 3-1-1: Whether to send DCI in every slot after the event condition is met

<Way Forward>:

- FFS for the design where TE sends DCI in every slot after the event condition is changed in the test.

Issue 3-1-2: Test case design for event triggered CSI-RS based L1-RSRP when SSB L1-RSRP measurement is not performed

<Way Forward>

- Further discuss about the TC design where with 20ms CSI-RS periodicity, the UE transmits the event triggered L1-RSRP measurement report 160ms from the start of T2.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RP-252108	Status Report for Work Item: NR mobility enhancements Phase 4 (rapporteur: Apple)

RP-252111	Revised Work Item: NR mobility enhancements Phase 4

RP-252114	Summary of Work Item: NR mobility enhancements Phase 4

RAN4#116bis meeting

| TDoc | Title | Source |
| --- | --- | --- |
| R4-2513084 | Discussion on test cases for event triggered L1 measurement reporting | MediaTek Inc. |
| R4-2513085 | Discussion on test cases for CSI-RS based L1 measurement | MediaTek Inc. |
| R4-2513086 | Discussion on test cases for conditional LTM | MediaTek Inc. |
| R4-2513108 | On RRM performance requirements of event triggered L1 measurement reporting | OPPO |
| R4-2513109 | On RRM performance requirements of CSI-RS based L1 measurements | OPPO |
| R4-2513110 | On RRM performance requirements of CLTM | OPPO |
| R4-2513118 | RRM Perf requirements on event triggered L1 measurement reporting | China Telecom |
| R4-2513119 | RRM Perf requirements on CSI-RS based L1 measurement | China Telecom |
| R4-2513120 | RRM Perf requirements on conditional Intra-CU LTM | China Telecom |
| R4-2513196 | Discussion on performance requirements for event triggered L1 measurement reporting in Rel-19 LTM | CATT |
| R4-2513197 | Discussion on performance requirements for CSI-RS based L1 measurement for Rel-19 LTM | CATT |
| R4-2513198 | Discussion on performance requirements for conditional Intra-CU LTM for Rel-19 mobility enhancements | CATT |
| R4-2513489 | Discussion on performance requirements of Event triggered L1 measurement reporting | Huawei, HiSilicon |
| R4-2513490 | Discussion on performance requirements of CSI-RS based L1 measurement | Huawei, HiSilicon |
| R4-2513491 | Discussion on performance requirements of Conditional Intra-CU LTM | Huawei, HiSilicon |
| R4-2513517 | Topic summary for [116bis][211] NR_Mob_Ph4_RRM_Part1 | Moderator (Nokia) |
| R4-2513518 | Topic summary for [116bis][212] NR_Mob_Ph4_RRM_Part2 | Moderator (China Telecom) |
| R4-2513622 | Discussion on RRM performance requirements for Event triggered L1 measurement reporting | Apple |
| R4-2513623 | Discussion on RRM performance requirements for Conditional Intra-CU LTM | Apple |
| R4-2513644 | Discussion on RRM performance requirements for event triggered L1 measurement reporting | CMCC |
| R4-2513645 | Discussion on RRM performance requirements for conditional Intra-CU LTM | CMCC |
| R4-2513646 | Discussion on RRM performance requirements for CSI-RS based L1 measurement | CMCC |
| R4-2513896 | Discussion on performance requirements for CLTM | ZTE Corporation, Sanechips |
| R4-2513897 | Discussion on performance for CSI-RS based L1 measurement | ZTE Corporation, Sanechips |
| R4-2513898 | Discussion on performance requirements for event triggered L1 measurement reporting | ZTE Corporation, Sanechips |
| R4-2513911 | On performance requirements for conditional intra-CU LTM | vivo |
| R4-2513946 | Discussion on Conditional Intra-CU LTM Test Cases | Nokia |
| R4-2514055 | Discussion on LTM event-triggered reporting test cases | Nokia |
| R4-2514079 | On performance requirements for LTM event triggered reporting | vivo |
| R4-2514080 | On performance requirements for CSI-RS based LTM | vivo |
| R4-2514189 | Discussion on performance for conditional LTM | Ericsson |
| R4-2514300 | Discussion on performance requirements for event-triggered L1 measurement reporting | Ericsson |
| R4-2514301 | Discussion on performance requirements for CSI-RS based L1 measurement | Ericsson |
| R4-2514374 | Discussion on performance part for LTM L1 CSI-RS measurements | Nokia |

RAN4#117 meeting

| TDoc | Title | Source |
| --- | --- | --- |
| R4-2520112 | Draft CR on test case for inter-f SSB based L1-RSRP measurement with MG with event triggered reporting | CATT |
| R4-2520113 | Draft CR on test case for inter-f SSB based L1-RSRP measurement without MG with event triggered reporting | CATT |
| R4-2520350 | Discussion on test cases for conditional LTM | MediaTek Inc. |
| R4-2520477 | DraftCR TC for SSB-based FR2 event-triggered reporting without MG | Nokia |
| R4-2520677 | CSI-RS based L1-RSRP accuracy requirements for neighbour cell in FR1 with periodic reporting | Apple |
| R4-2520678 | CSI-RS based L1-RSRP accuracy requirements for neighbour cell in FR2 with event periodic reporting | Apple |
| R4-2520840 | Topic summary for [117][215] NR_Mob_Ph4_RRM_Part1 | Moderator (Nokia) |
| R4-2520841 | Topic summary for [117][216] NR_Mob_Ph4_RRM_Part2 | Moderator (China Telecom) |
| R4-2520931 | TC for CSI-RS based L1 RSRP measurement for neighbour cell in FR2 with SSB based L1-RSRP measurement with event triggered reporting or periodic reporting | Huawei, HiSilicon |
| R4-2520932 | CSI-RS based intra-frequency L1-RSRP accuracy requirements for FR2 | Huawei, HiSilicon |
| R4-2520933 | TC on RACH-based inter-frequency PCell L1 triggered CLTM cell switch from FR1 to FR1 | Huawei, HiSilicon |
| R4-2521045 | RACH-based intra-frequency PCell L1 triggered CLTM cell switch from FR1 to FR1 test case | China Telecom |
| R4-2521046 | RRM Perf requirements on conditional Intra-CU LTM | China Telecom |
| R4-2521146 | Discussion on performance requirements for CLTM | ZTE Corporation, Sanechips |
| R4-2521163 | Test case for RACH-based intra-frequency PCell L1 triggered CLTM cell switch from FR2 to FR2 | ZTE Corporation, Sanechips |
| R4-2521164 | Test case for Intra-frequency SSB based L1-RSRP measurement in FR2 with event triggered reporting or periodic reporting | ZTE Corporation, Sanechips |
| R4-2521173 | Test case for Inter-frequency SSB-based L1-RSRP measurement with measurement gap for LTM in FR2 with event triggered reporting or periodic reporting | ZTE Corporation, Sanechips |
| R4-2521447 | DraftCR on TC for RACH-less intra-frequency PCell L1 triggered CLTM cell switch from FR2 to FR2 | vivo |
| R4-2521524 | Discussion on Conditional Intra-CU LTM Test Cases | Nokia |
| R4-2521525 | DraftCR for Conditional Intra-CU LTM Test Case | Nokia |
| R4-2521797 | CSI-RS based L1 RSRP measurement for neighbour cell in FR1 with event triggered reporting or periodic reporting | Nokia |
| R4-2521798 | draftCR for CSI-RS based intra-frequency L1-RSRP accuracy requirements for FR1 | Nokia |
| R4-2521868 | Draft CR on test case for RACH-Less L3 triggered intra-frequency CLTM | Ericsson |
| R4-2521869 | Discussion on CLTM performance requirements | Ericsson |
| R4-2521920 | Discussion on performance requirements for event-triggered L1 measurement reporting | Ericsson |
| R4-2521921 | Intra-frequency SSB based L1-RSRP measurement in FR1 with event triggered reporting or periodic reporting | Ericsson |
| R4-2521922 | Discussion on performance requirements for CSI-RS based L1 measurement | Ericsson |
| R4-2521923 | CSI-RS based L1 RSRP measurement for neighbour cell in FR2 without SSB based L1-RSRP measurement with event triggered reporting or periodic reporting | Ericsson |
| R4-2522300 | CSI-RS based L1-RSRP accuracy requirements for neighbour cell in FR1 with periodic reporting | Apple |
| R4-2522301 | CSI-RS based L1-RSRP accuracy requirements for neighbour cell in FR2 with event periodic reporting | Apple |
| R4-2522647 | WF on NR_Mob_Ph4_RRM_Part1 | Nokia |
| R4-2522648 | Ad-hoc minutes for NR_Mob_Ph4_RRM | Nokia |
| R4-2522649 | WF on NR_Mob_Ph4_RRM_Part2 | China Telecom |
| R4-2522707 | RACH-based intra-frequency PCell L1 triggered CLTM cell switch from FR1 to FR1 test case | China Telecom |
| R4-2522708 | TC on RACH-based inter-frequency PCell L1 triggered CLTM cell switch from FR1 to FR1 | Huawei, HiSilicon |
| R4-2522709 | DraftCR for Conditional Intra-CU LTM Test Case | Nokia |
| R4-2522710 | Draft CR on test case for RACH-Less L3 triggered intra-frequency CLTM | Ericsson |
| R4-2522711 | Test case for RACH-based intra-frequency PCell L1 triggered CLTM cell switch from FR2 to FR2 | ZTE Corporation, Sanechips |
| R4-2522712 | DraftCR on TC for RACH-less intra-frequency PCell L1 triggered CLTM cell switch from FR2 to FR2 | vivo |
| R4-2522783 | Draft CR on test case for inter-f SSB based L1-RSRP measurement with MG with event triggered reporting | CATT |
| R4-2522784 | Draft CR on test case for inter-f SSB based L1-RSRP measurement without MG with event triggered reporting | CATT |
| R4-2522785 | DraftCR TC for SSB-based FR2 event-triggered reporting without MG | Nokia |
| R4-2522786 | TC for CSI-RS based L1 RSRP measurement for neighbour cell in FR2 with SSB based L1-RSRP measurement with event triggered reporting or periodic reporting | Huawei, HiSilicon |
| R4-2522787 | Test case for Intra-frequency SSB based L1-RSRP measurement in FR2 with event triggered reporting or periodic reporting | ZTE Corporation, Sanechips |
| R4-2522788 | Test case for Inter-frequency SSB-based L1-RSRP measurement with measurement gap for LTM in FR2 with event triggered reporting or periodic reporting | ZTE Corporation, Sanechips |
| R4-2522789 | Intra-frequency SSB based L1-RSRP measurement in FR1 with event triggered reporting or periodic reporting | Ericsson |
| R4-2522790 | CSI-RS based intra-frequency L1-RSRP accuracy requirements for FR2 | Huawei, HiSilicon |
| R4-2522791 | CSI-RS based L1 RSRP measurement for neighbour cell in FR1 with event triggered reporting or periodic reporting | Nokia |
| R4-2522792 | draftCR for CSI-RS based intra-frequency L1-RSRP accuracy requirements for FR1 | Nokia |
| R4-2522793 | CSI-RS based L1 RSRP measurement for neighbour cell in FR2 without SSB based L1-RSRP measurement with event triggered reporting or periodic reporting | Ericsson |
| R4-2522849 | Draft big CR on performance requirements for NR_Mob_Ph4_RRM | Nokia, China Telecom |

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template