3GPP TSG RAN Meeting #110	RP-253688

Baltimore, USA, December 08-11, 2025

Status Report to TSG

Agenda item:			13.4.20

| WI / SI Name | UE Conformance - Further NR mobility enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_Mob_enh2-UEConTest |  |  |  |  |
| Unique ID | 1040108 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241348 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 06/2026 (+6 months) |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 91% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Daiwei Zhou |
|  | Company | MediaTek Inc. |
|  | Email | daiwei.zhou@mediatek.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

At RAN #104 the WID for UE Conformance - Further NR mobility enhancements was approved. Work Plan was created in [1].

Status after RAN5 #109 (the detail can be found in R5-255800)

- 91% overall completeness achieved.

- For RRM/SIG test, 34 CRs were agreed.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers:

[1] R5-255800 WP UE Conformance - Further NR mobility enhancements, MediaTek Inc., Apple, China Telecom

TS 38.522 CRs

- R5-255550 Update test applicability and PICS to LTM test cases, Mediatek India Technology Pvt.

- R5-255554 Addition of test applicability for test cases 7.5.18.1 and 7.5.18.2, MediaTek Inc.

- R5-255998 Addition of test applicability statements for NR-DC FR1-FR2 CHO test cases, Nokia

- R5-256924 Addition of Applicability of RRM NR SA FR1, Xiaomi

- R5-256417 Applicability correction of mobility enhancements test cases, Ericsson

- R5-256511 Update to subtest-specific applicability for LTM, Qualcomm Innovation Center Inc.

TS 38.523-1 CRs

- R5-256660 Addition of new LTM Test Case 7.1.3.5.14 for LTM cell switch and PDCP Persist, Qualcomm Incorporated

- R5-256687 Addition of LTM test case 7.1.2.3.12, MediaTek Inc.

- R5-256688 Addition of LTM test case 7.1.3.5.13, MediaTek Inc.

- R5-256689 Addition of LTM test cases 7.1.3.5.14A.x, MediaTek Inc.

- R5-256690 Addition of LTM test case 7.1.3.5.15, MediaTek Inc.

- R5-256671 Update of LTM NR-DC test case, Lenovo, Motorola Mobility, MCC TF160

- R5-256661 Update of LTM 4-Step CFRA test case, Lenovo, Motorola Mobility, MCC TF160

- R5-256196 Addition of LTM test cases 7.1.1.3.28A.x, MediaTek Inc.

- R5-256565 Update to the LTM test case 7.1.1.1.30, China Telecom

TS 38.523-2 CRs

- R5-256691 Addition of Applicability of new LTM Test Cases, MediaTek Inc.

- R5-256692 Addition of Applicability of new LTM Test Case for LTM cell switch and PDCP Persists, Qualcomm Incorporated

TS 38.533 CRs

[1] R5-255538 Completion of NR-DC SA FR2 CHO with candidate SCG test case including TT, Nokia

[2] R5-255539 Addition of test tolerance and measurement uncertainty for NR SA CHO 7.3.3.6 test case, Nokia

[3] R5-255540 Correction of test tolerance and measurement uncertainty for 7.3.3.5 test case, Nokia

[4] R5-256880 Completion of NR-DC SA FR1 CHO with target MCG and candidate SCG test case, Nokia

[5] R5-256881 Completion of NR-DC SA FR2 CHO and PSCell change test case, Nokia

[6] R5-255549 Update test configuration to LTM PDCCH order RA test cases, Mediatek India Technology Pvt.

[7] R5-255553 Addition of new test cases 7.5.18.1 and 7.5.18.2 for FR2 SCPAC, MediaTek Inc.

[8] R5-255997 Addition of NR FR1 and NR FR2 7.3.3.5 and 7.3.3.6 test cases to clause A.19, Nokia

[9] R5-256882 Correction of 6.5.12.1 message contents, Xiaomi

[10] R5-256883 Correction of 6.5.12.2 message contents, Xiaomi

[11] R5-256884 Correction of NR SA FR2 RACH-based Intra-frequency LTM PSCell switch test case 7.3.5.1, Ericsson

[12] R5-256885 Correction of NR SA FR1 RACH-based intra-frequency LTM PSCell switch test case 6.3.5.1, Ericsson

[13] R5-256413 Correction of NR SA FR2 PDCCH-order RACH test cases 7.3.2.4.x, Ericsson

[14] R5-256415 Correction of FR2 inter-frequency SSB-based L1-RSRP measurement test case 7.6.22.1 including test tolerance, Ericsson

[15] R5-256416 Annex F correction for L1-RSRP event-triggered reporting test cases 7.6.22.1, Ericsson

TS 38.903 CRs

[1] R5-255537 Addition of test tolerance analysis of NR-DC SA FR2 CHO with candidate SCG test case, Nokia

[2] R5-256414 Test tolerance analysis for FR2 inter-frequency SSB-based L1-RSRP measurement test case 7.6.22.1, Ericsson

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template