3GPP TSG RAN Meeting #110															RP-253001

Baltimore, USA, December 8-11, 2025

3GPP TSG RAN ITU-R ad hoc	RT-250039

Title: 	DRAFT LTI on the schedule for updating Recommendation ITU-R M.2150 to revision 4

Response to: 	WP5D/TEMP/404(Rev.1) = RP-253008 LS on the schedule for updating Recommendation ITU-R M.2150 to revision 4

To: 	ITU-R WP5D

Cc:

Source:	3GPP RAN ITU-R Ad-Hoc

Contact Person:

#### Name:	Giovanni Romano

E-mail Address:	gromano@novamint.com

This ITU input will become part of ITU deliverable(s):		yes

Responsible 3GPP group for final output to ITU:			3GPP PCG

deadline for the final output to ITU:								January 22nd, 2026 (16:00 hours UTC)

way to make this document available for ITU (see Art.51 of 3GPP working procedures):

[√]	a.	via OPs as a deliverable from their organizations (for PCG review only)

[ ]	b.	via Individual Members (for PCG or TSG review) coordinated by ITU sector convener

[ ]	c.	via 3GPP LS coordinator (for TSG or WG review)

----------------- [remove upper part before submission to ITU in case a. and b. (Art.51)] -----------------

For 3GPP review:

in:		3GPP TSG RAN	feedback LS before:	December 10, 2025 	to: 3GPP TSG SA

in:		3GPP TSG SA		feedback LS before:	December 12, 2025	to: 3GPP PCG

Overall description:

ITU-R Working Party 5D (WP 5D) informed 3GPP on their schedule towards Revision 4 of Recommendation M.2150 “Detailed specifications of the terrestrial radio interfaces of International Mobile Telecommunications-2020 (IMT-2020)”.

The following table summarizes the actions required by 3GPP

| Step | Action by | Action | Deadline |
| --- | --- | --- | --- |
| 1 | 3GPP | Delivery to ITU-R of the initial announcement that a revision to a particular RIT or SRIT will be proposed | 22 January 2026 |
| 2 | 3GPP | Delivery to ITU-R of further information, including a summary of the proposed update | 15 May 2026 |
| 3 | 3GPP | Delivery to ITU-R of the detailed update | 17 September 2026 or 28 January 2027 |
| 4 | OPs | Delivery to ITU-R of transposition references by each Transposing Organization | 8 May 2027 |

Note that Revision 3 of M.2150 is based on 3GPP Release 18.

3GPP RAN analysed the schedule and agreed the following way forwards

- Submit to ITU-R WP5D #51 (February 2026) the initial statement 3GPP is willing to submit a contribution towards Revision 4 of M.2150 (this document)

  - The submission will be based on the contents of 3GPP Releases up to Release 19, since the schedule announced by WP5D does not allow the submission of material based on Rel 20.

- Submit to ITU-R WP5D #52 (May 2026) a high level overview of 3GPP update

- Submit to ITU-R WP5D #54 (February 2027, submission deadline 28 January 2027) the complete material towards updating M.2150 to Revision 4, on the basis of the Rel19 version of the 3GPP Specs as outcome of TSGs#113 in September 2026.

Actions:

3GPP ITU-R Ad Hoc asks 3GPP TSG RAN to review the attached draft answer back to ITU-R and submit the approved version to SA.

It is reminded that before final submission to ITU-R, in footnote 1 of this document, the source PCG doc number has to be updated as soon as it is available.

The submission deadline for the submission of the material to ITU-R is January 22nd, 2026. PCG is asked to approve by correspondence the final document to be submitted to ITU-R.

The final version of the document will be submitted to ITU-R WP5D by ATIS on behalf of 3GPP OPs.

----------------- [remove 3GPP review part before submission to ITU] -----------------

[Alliance for Telecommunications Industry Solutions]

initial submission of updated material on 3GPP “5G” toward rev. 4 of rec. itu-r m.2150

3GPP thanks ITU-R WP 5D for the updated information on the schedule for updating Recommendation ITU-R M.2150 to Revision 4.

3GPP intends to submit updated material on “3GPP 5G-SRIT” and “3GPP 5G-RIT” toward Revision 4 of Rec. ITU-R M.2150 according to the schedule communicated by ITU-R WP 5D in WP5D/TEMP/405(Rev.1).

Submitted on behalf of the 3GPP “5G” GCS Proponent (The GCS Proponent is collectively the 3GPP Organizational Partners (OPs). The Organizational Partners of 3GPP are ARIB, ATIS, CCSA, ETSI, TSDSI, TTA and TTC (http://www.3gpp.org/about-3gpp/partners)). (Source: PCG56_xy).