3GPP TSG RAN WG1 #122bis			R1-2507328

Prague, Czech, Oct. 13th – 17th, 2025

Agenda item:		10.4

Source:	China Telecom

Title:	Work plan for Rel-20 WI on NR coverage enhancements Phase 3

Document for:		Discussion

Introduction

In RAN #108 meeting, a new Rel-20 work item on NR coverage enhancements for was approved [1] and updated in RAN #109 [2]. The objective of the work item is to specify further uplink coverage enhancements for PRACH, Msg5 repetition and pi/2-BPSK extended to more MCS. Detailed objectives are listed as follows:

- Specify following PRACH coverage enhancements [RAN1, RAN2] - Multiple PRACH transmissions with different Tx beams for 4-step RACH procedure. - UE may receive UL beam information after transmission of MSG1 - UL beam information is to assist the UE decision on Msg3 beam selection. - Note 1: “different Tx beams” is for the purpose of future RAN1 discussions - Note 2: The enhancements of PRACH are targeting for FR2 and can also apply to FR1 when applicable. - Note 3: The enhancements of PRACH are targeting short PRACH formats and can also apply to other formats when applicable. - Note 4: The PRACH repetitions are transmitted over ROs associated with the same SSB. - Note 5: The procedure for repetitions of a PRACH transmission is as in Rel-18 - Specify enhancements to support PUSCH repetition scheduled by DCI 0_0 with C-RNTI [RAN1, RAN2] - Specify enhancements to improve PUSCH coverage for higher uplink data rate by extending pi/2-BPSK to more MCS entries in MCS tables [RAN1]

This contribution provides the work plan for Rel-20 WI on NR coverage enhancements Phase 3.

Work Plan

The overall work plan for each meeting is shown in Table 1 based on the objectives in [2] and the TU allocation given in [3].

Table 1 Work plan

| Schedule | WG and TU | Work plan |
| --- | --- | --- |
| Oct. 2025 RAN1 #122bis | RAN1 (0.5TU) | - Discuss PRACH coverage enhancement, including: - Conclude on which mechanism of PRACH repetition with same TX beam can be reused for different TX beams, e.g., definition of RO group, time period, time offset between RO groups, RAR window, candidate repetition times, etc. - Discuss how to distinguish the RPACH repetition for same Tx beam and different Tx beams. - Discuss the PUSCH repetition scheduled by DCI 0_0 with C-RNTI. - Discuss the potential method of requesting Msg5 repetition, - Discuss the mechanism of indicating PUSCH repetition scheduled by DCI 0_0 with C-RNTI - Discuss extending pi/2-BPSK to more MCS entries. - Discuss principles for extending pi/2-BPSK to more MCS entries. - Discuss which tables to be enhanced. - Discuss how to evaluate which entries to be extended and the key simulation assumption if necessary. |
| Nov. 2025 RAN1 #123 | RAN1 (0.5TU) | - Further discuss PRACH coverage enhancement, including: - Further discuss how to distinguish the RPACH repetition for same Tx beam and different Tx beams. - Discuss how to indicate the UL beam information for Msg3 beam selection - Further discuss the PUSCH repetition scheduled by DCI 0_0 with C-RNTI. - Down-select the method of requesting Msg5 repetition. - Further discuss the mechanism of indicating PUSCH repetition scheduled by DCI 0_0 with C-RNTI - Discuss which signal/field to indicate the repetition of Msg5 repetition - Discuss the candidate number of Msg5 repetition times - Further discuss extending pi/2-BPSK to more MCS entries. - Conclude on extending pi/2-BPSK to which table(s) - Discuss which entries to be extended with pi/2 BPSK based on simulation results |
| Feb. 2026 RAN1 #124 | RAN1 (0.5TU) | - Further discuss PRACH coverage enhancement, including: - Conclude on the mechanism to distinguish the RPACH repetition for same Tx beam and different Tx beams - Further discuss how to indicate the UL beam information for Msg3 beam selection. - Discuss the spec impact corresponding to different indication methods and down-select the method to indicate the UL beam for Msg3 selection - Discuss the retransmission related issues, if any, including fall back related issues, repetition times and power ramping in the retransmissions - Further discuss the PUSCH repetition scheduled by DCI 0_0 with C-RNTI. - Further discuss the mechanism of PUSCH repetition scheduled by DCI 0_0 with C-RNTI - Conclude on the methods to indicate the repetition of Msg5 repetition and discuss the details - Down-select the candidate number(s) of Msg5 repetition times - Conclude on the mechanism of requesting Msg5 repetition - Further discuss extending pi/2-BPSK to more MCS entries. - Conclude on which entries to be extended. - If no new MCS table(s) introduced, discuss how to modify the MCS table(s) in current specs |
| Apr. 2026 RAN1 #124bis | RAN1 (0.5TU) | - Further discuss PRACH coverage enhancement, including: - Conclude on the mechanism to distinguish the RPACH repetition for same Tx beam and different Tx beams - Conclude on the details of UL beam information for Msg3 beam selection indication. - Conclude on the retransmission related issues - Other remaining issues - Further discuss the PUSCH repetition scheduled by DCI 0_0 with C-RNTI. - Further discuss the details of mechanism for PUSCH repetition scheduled by DCI 0_0 with C-RNTI - Other remaining issues - Further discuss extending pi/2-BPSK to more MCS entries. - Conclude on the new/modified MCS table(s) design and corresponding configuration mechanism with pi/2-BPSK extended to more entries - Other remaining issues - Discuss draft CRs. |
| May. 2026 RAN1 #125 | RAN1 (0.5TU) | - Conclude on PRACH coverage enhancement - Conclude on the PUSCH repetition scheduled by DCI 0_0 with C-RNTI. - Conclude on extending pi/2-BPSK to more MCS entries. - Finalize RAN1 CRs. |
| Aug.2026 RAN2 #135 | RAN2 (0.25TU) | - Address potential RAN2 impacts depending on RAN1 progress |
| Nov. 2026 RAN2 #136 | RAN2 (0.25TU) | - Address potential RAN2 impacts depending on RAN1 progress. - Further discuss draft CRs |

References

- 3GPP RP-251862 “New WID: Coverage enhancements for NR Phase 3”, Telecom Italia, Prague, Czech, RAN#108, June 9-13, 2025.

- 3GPP RP-252824, “Revised WID on Coverage enhancements for NR Phase 3”, China Telecom, RAN #109, Beijing, China, Sept. 15-18, 2025.

- 3GPP RP-251888, “Status of time budgets for RAN1/2/3/4 ongoing and new WIs/SIs after RAN #108”, RAN1 Chair (CMCC), RAN2 Chair (Interdigital), RAN3 Chair (Nokia), RAN4 Chair (Apple), RAN #108, Prague, Czech, June 9-13, 2025.