3GPP TSG RAN3 meeting #129bis   	         	                                     R3-257203

Prague, Czech Republic, 13 – 17 October 2025

Agenda item: 	    11.1

Source: 	China Unicom (WI Rapporteur)

Title: 	Workplan for Rel-20 SON_MDT Enhancement

Document for:	Information

1	Introduction

At RAN#108, the new Work Item on Data collection for SON (Self-Organising Networks)/MDT (Minimization of Drive Tests) in NR Phase 5 was agreed and the WID was revised at RAN#109 in[1]. As WI Rapporteur, in this contribution, we recommend a work plan for RAN2 and RAN3. The workplan captures dependencies among tasks and timeline for RAN2/3.

The WID [1] introduced the following objectives in the core part:

The objective of this work item is to specify data collection enhancement in NR standalone for SON/MDT purpose. The specific objectives of this work item are: - MRO enhancement for R19 mobility mechanisms, including inter-CU LTM and intra-CU conditional LTM [RAN3, RAN2]: - Specification of the inter-node information exchange, including possible enhancements on the existing interfaces [RAN3] - Identify and specify necessary UE reporting to enhance the mobility parameter tuning [RAN2] If needed, co-operate with RAN1, SA5.

2	Workplan

2.1	Timeline

Table 1 summarizes a timeline for RAN2 and RAN3 while the timeline is based on the time budget approved at RAN#108 in [2].

Table 1: Timeline for RAN2, 3 efforts

| TSG/WG | Meeting Number | Date | TU | Task |
| --- | --- | --- | --- | --- |
| RAN3 | #129bis | Oct. 2025 | 1 | RAN3 can start working on the following items: - Discussion on the scenarios and high-level solutions of MRO enhancement for inter-CU LTM, working on the definition of failure cases. - Discussion on the scenarios and high-level solutions of MRO enhancement for intra-CU Conditional LTM,working on the definition of failure cases. - Approval of the work plan - Discuss and agree on the BL CR assignment -Update BL CRs if needed. |
| RAN3 | #130 | Nov 2025 | 1 | TBD |
| RAN3 | #131 | Feb. 2026 | 1 | TBD |
| RAN2 | #133bis | Apr. 2026 | 0.5 | TBD |
| RAN3 | #131bis | Apr. 2026 | 1 | TBD |
| RAN2 | #134 | May 2026 | 0.5 | TBD |
| RAN3 | #132 | May 2026 | 1 | TBD |
| RAN2 | #135 | Aug. 2026 | 0.5 | TBD |
| RAN3 | #133 | Aug. 2026 | 1 | TBD |
| RAN2 | #135bis | Oct. 2026 | 0.5 | TBD |
| RAN3 | #133bis | Oct. 2026 | 1 | TBD |
| RAN2 | #136 | Nov. 2026 | 0.5 | - TBD |
| RAN3 | #134 | Nov. 2026 | 1 | TBD |
| RAN2 | #137 | Feb. 2027 | 0.5 | Finalize Stage-3 discussion |
| RAN3 | #135 | Feb. 2027 | 1 | Finalize Stage-3 discussion |
| RAN | #115 | Mar. 2027 |  | Functional freeze |

Note that the detailed work plan for the meetings after October will be updated based on the progress.

2.2	BL CR assignment

| TS/TR No. | BL CR Rapporteur |
| --- | --- |
| 38.300 | China Unicom |
| 37.320 | Nokia |
| 38.401 | ZTE |
| 38.410 | CMCC |
| 38.413 | Ericsson |
| 38.420 | CATT |
| 38.423 | Huawei |
| 37.480 | NEC |
| 37.483 | Lenovo |
| 38.470 | QC |
| 38.473 | Samsung |

3	Summary

Proposal 1: Workplan can be noted.

Proposal 2: The BL CR assignment can be approved.

4   References

- RP-234038: Revised WID: Data collection for SON (Self-Organising Networks)/MDT (Minimization of Drive Tests) in NR Phase 5; TSG RAN Meeting #109, Beijing, China, Sep 15-18, 2025

- RP-251888, Status of time budgets for RAN1/2/3/4 ongoing and new WIs/SIs after RAN #108, TSG RAN Meeting #108, Prague, Czech Republic, June 9-13, 2025