3GPP TSG-RAN WG4 Meeting #116	R4-2509112

Bangalore, India, August 25th – August 29th, 2025

Source:	Nokia

Title:	Discussion on SCM General Aspects

Agenda item:	7.12.1

Document for:	Discussion

Introduction

During RAN#104 the study item on Spatial Channel Model was agreed, whereby the SI started during RAN4#112, within this contribution we present some views on the work plan of the Study Item as well as details of what Nokia believes should be included in TR 38.753.

Furthermore, during RAN#107 the study item was extended, such that the revised completion plenary was RAN#109, indicated in the new SID, to enable completion of the Study item.

This means the final meeting for the Study Item is RAN4#116, in this contribution Nokia provides some views on key aspects needed to complete the SCM study item.

Discussion

Work Plan

To provide a reminder the following table is the previous work plan agreed during RAN4#114-bis and captured in the way forward from there [2].

| Meeting No. | Date | Details |
| --- | --- | --- |
| RAN4#112 | August 24 | Identify Existing Limitations (Phase 1): Scenario Discussed and early Alignment Initial Scenario Configuration Alignment Explore Modelling Approaches (Phase 2): Potential approaches to channel modelling discussed |
| RAN #105 (September 24) |  |  |
| RAN4#112-bis | October 24 | Identify Existing Limitations (Phase 1): Scenarios agreed Explore Modelling Approaches (Phase 2): Initial simulation parameter alignment Considered channel model alignment |
| RAN4#113 | November 24 | Explore Modelling Approaches (Phase 2): Simulation parameters agreed Develop Test Methodology (Phase 3): Testability Discussions Initial simulations Document Conclusions (Phase 4): Draft TR structure agreed Work split agreed |
| RAN #106 (December 24) |  |  |
| RAN4#114 | Feb 25 | Develop Test Methodology (Phase 3): Simulation Alignment Document Conclusions (Phase 4): Initial discussion on potential conclusions Draft TPs |
| RAN #107 (March 25) |  |  |
| RAN4#114-bis | April 25 | Develop/Refine Test Methodology (Phase 3): Further Simulation Alignment, focus on SU-MIMO, in FR1 Down select to reduced set of AAVs for CDL Model Agree Table for CDL Model Assess potential other SCM candidates Document Conclusions (Phase 4): Draft TPs |
| RAN4#115 | May 25 | Develop Test Methodology (Phase 3): Final Simulations Alignment Document Conclusions (Phase 4): Draft TPs |
| RAN #108 (June 25) |  |  |
| RAN4#116 | Aug 25 | Document Conclusions (Phase 4): big CR |
| RAN #109 (Sep 25) |  |  |

Regarding CDL and TDL options for the SCM, there were some final agreements during RAN4#115 and it is proposed that during RAN4#116 a singular CDL and TDL channel respectively is agreed to be included in the final TR.

RAN4 to include a singular CDL and Enhanced TDL channel respectively, shall be included in TR 38.753

Another potential open issue from the WF from RAN4#115 that needs to be included is the agreed wording for the comparison of the channel models to be included in the TR; these were agreed in the WF, but the wording has not yet been proposed, companies are encouraged to develop this wording before or during RAN4#116.

The comparison parameters were agreed as follows:

- Power Angular/Phase Distribution in Tx and Rx Directions (including comments on stability and diversity) - Time Coherence as channel correlation between symbols - Frequency Coherence measured as channel correlation between subcarriers

RAN4 shall achieve consensus on the ‘Comparison’ section and assessment to be include in TR 38.753 during RAN4#116

Technical Report

Regarding the TR a draft TR will be reserved for RAN4#116 as version v1.1.0 building upon the approved v1.0.0.

Following post meeting approval on this draft TR (v1.1.0) this will then be submitted as the final version to RAN Plenary in September for approval and completion of the study item.

RAN4 shall complete the TR 38.753 through a draft TR v1.1.0 during RAN4#116.

Conclusion

The paper discusses general items relating to the topic of Spatial Channel Modelling into RAN4 and presents some of the Nokia views on this topic for discussion during RAN4#115.

The following Observations and Proposals were made:

Proposal 1: RAN4 to include a singular CDL and Enhanced TDL channel respectively, shall be included in TR 38.753

Proposal 2: RAN4 shall achieve consensus on the ‘Comparison’ section and assessment to be include in TR 38.753 during RAN4#116

Proposal 3: RAN4 shall complete the TR 38.753 through a draft TR v1.1.0 during RAN4#116.

- References

- RP-241610; “Study on spatial channel model for demodulation performance requirements”, Nokia, BT Plc et al, RAN#104, Shanghai, June 2024.

- R4-2508624, “Way Forward for [115][320] FS_NR_demod_SCM”, Moderator (Nokia), RAN4#115, Malta, May 2025

- TR 38.753 v1.0.0

- RP-241610, “Study on spatial channel model for demodulation performance requirements for NR”, Nokia, BT Plc, RAN#107, Incheon, Korea, March 2025.