3GPP TSG-RAN WG4 Meeting #116		R4-2510389

# Bengaluru, India, August 25th – 29th, 2025

Agenda Item:	7.22.2

Source: 	CMCC, Huawei, HiSilicon

Title: 			 Work plan for R19 AIOT demodulation performance part

Document for:	Approval

- Introduction

In RAN plenary #107 meeting, the revised WID of Solutions for Ambient IoT (Internet of Things) in NR [1] has been approved. The RAN4 related scope of this WI is updated as follow:

- RAN4 scope: - Specify RF requirements for Ambient-IoT BS, device 1, and CW - RF requirements for Type 1-C Ambient-IoT BS - RF requirements for device 1 - RF requirements for CW - Specify RRM core requirements for device 1, if necessary - Study and develop OTA test methodology for A-IoT device 1 - Consider test methods specified in TR 38.870 as starting point. Take test system reuse, test system complexity and test time into account, when developing test methods suitable for Ambient IoT. - Develop the preliminary Measurement Uncertainty (MU) assessment for the test system - Use band n8 as an example band - Specify the necessary conformance testing for Ambient-IoT BS - Specify the necessary RRM performance requirements for device 1 - Specify the necessary demodulation performance requirements for device 1 and Ambient-IoT BS

Based on the time budget in RP-243326, the performance part of R19 A-IoT should start on August’s meeting. The following work plan for demodulation performance part is proposed.

- Work plan for R19 A-IoT Demodulation performance

RAN4#116

Demodulation performance requirements for device 1

- Initial discussion on test scenarios

- Initial discussion on simulation parameters

Demodulation performance requirements for Ambient-IoT BS

- Initial discussion on test scenarios

- Initial discussion on simulation parameters

RAN4#116-bis

Demodulation performance requirements for device 1

- Discuss and agree on test scenarios

- Discuss and agree on required simulation parameters

- CR split

Demodulation performance requirements for Ambient-IoT BS

- Discuss and agree on test scenarios

- Discuss and agree on required simulation parameters

- CR split

RAN4#117

Demodulation performance requirements for device 1

- Companies provide simulation results for alignment

- Discuss and agree on the demodulation performance requirements

- Provide initial CRs

Demodulation performance requirements for Ambient-IoT BS

- Companies provide simulation results for alignment

- Discuss and agree on the demodulation performance requirements

- Provide initial CRs

RAN4#118

Demodulation performance requirements for device 1

- Finalization of the remaining issues and agree on CRs.

Demodulation performance requirements for Ambient-IoT BS

- Finalization of the remaining issues and agree on CRs.

Proposal 1: RAN4 to agree the latest Demodulation performance part work plan for “Solutions for Ambient IoT (Internet of Things) in NR” as presented in this contribution.

- Conclusion

Proposal 1: RAN4 to agree the latest Demodulation performance part work plan for “Solutions for Ambient IoT (Internet of Things) in NR” as presented in this contribution.

- Reference

- RP-250796, New Work Item: Solutions for Ambient IoT (Internet of Things) in NR, CMCC, Huawei, T-Mobile USA Inc.