3GPP TSG-RAN WG4 Meeting #116bis                                                           R4-2513140

Prague, CZ, 13th – 17th October 2025

Source:	China Telecom, BT

Title:	Work plan for NR demodulation performance: Phase 6

Agenda Item:	7.5.1

Document for:	Approval

Introduction

In RAN #109 meeting, the new WI on NR demodulation performance: Phase 6 was approved.

In this contribution, the initial work plan is provided.

Work item objectives

The following objectives are copied from the WID in [1]:

- Specify optional performance requirements under a single spatial channel model for SU-MIMO in FR1

  - Using rCDL-C1 channel model detailed in TR 38.753 as starting point

    - Specify PDSCH demodulation performance requirements for the 8T8R 2 codeword use case and the 4T4R case.

    - Study, and if/when performance alignment on PMI reporting is achieved, specify requirements for PMI performance with 4T4R and 8T4R eTypeII precoding.

  - Note 1: The rCDL-C1 based spatial channel model detailed in TR 38.753 needs to be updated to address issues identified in the SI, e.g., frequency generalization and PMI bias

  - Note 2: The outcome from RAN1 SI (FS_NR_7_24GHz_Chmod) to update the antenna model and scaling of angles in TR 38.901 needs to be considered.

- Define the following performance requirements for 6Rx UE (both handheld and FWA) with interference

  - PDSCH demodulation with inter-cell interference with MMSE-IRC receiver

    - Use the Rel-17 interference model for 2/4Rx UE as a baseline

    - Up to 4 MIMO layers for target cell

  - Specify CQI reporting requirements with inter-cell interference with MMSE-IRC receiver

    - Note 3: The start of the work is postponed until when the decision to define the R19 CQI requirements without interference is made, and will only start when there is R19 CQI requirements without interference.

  - PDSCH demodulation requirements with intra-cell inter-user interference with MMSE-IRC receiver

    - Use the existing interference model for 2/4Rx UE as a baseline

    - Up to 2 MIMO layers for each user

Work Plan

With the target completion date of March 2027 in RAN#115, the following work plan is proposed.

Note that the work plan will be updated if needed with the update on RAN4 meeting plan.

Table 1	Work plan for NR demodulation performance: Phase 6

|  | RAN4#116bis (Oct 2025) | RAN4#117 (Nov 2025) | RAN4#118 (Feb 2026) | RAN4#118bis (Apr 2026) | RAN4#119 (May 2026) | RAN4#120 (Aug 2026) | RAN4#120bis (Oct 2026) | RAN4#121 (Nov 2026) | RAN4#122 (Feb 2027) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Requirements for spatial channel model for SU-MIMO in FR1 | - Discussion on possible updates to TR38.753 - Discussion on test scope, simulation assumptions and test parameters | - Continue discussion on possible updates to TR38.753 - Continue discussion on test scope, baseline assumptions, test parameters | - Agreement on possible updates to TR38.753 (CRs to be submitted under R19 maintenance AI) - Continue discussion on test scope, baseline assumptions, test parameters | - Continue discussion on test scope, baseline assumptions, test parameters - Discussion on applicability for the new requirements | - Agreement on baseline assumptions | - Collection of simulation results - Update of link level simulation assumptions if needed - Continue discussion on applicability for the new requirements | - Update of simulation results if needed - Update of link level simulation assumptions if needed - Agreement on the test applicability | - Update of simulation results if needed - Agreement on the test requirement values - Draft CRs endorsed | - CRs agreed |
| Requirements for 6Rx UE with interference | - Discussion on test scope, interference profile, link level simulation assumptions | - Continue discussion on test scope, interference profile, link level simulation assumptions | - Continue discussion on test scope, interference profile, link level simulation assumptions | - Continue discussion on test scope, interference profile, link level simulation assumptions | - Agreement on baseline assumptions | - Update of link level simulation assumptions if needed - Collection of initial ideal simulation results | - Update of link level simulation assumptions if needed - Discussion on applicability for the new requirements - Collection of updated & additional simulation results if any | - Agree applicability for the new requirements - Collection of updated & additional simulation results if any - Agreement on test requirement values - Draft CRs endorsed | - CRs agreed |

Simulation results collection work split

|  | Responsibility |
| --- | --- |
| Requirements for spatial channel model for SU-MIMO in FR1 | BT |
| Requirements for 6Rx UE with interference |  |

CR work split

TBD

Reference

RP-252957, WID: NR demodulation performance: Phase 6, Apple, RAN #109, Sep 2025