# 3GPP TSG RAN WG5 Meeting #108	R5-253874

# Bengaluru, IN, 25th Aug 2025 - 29th Aug 2025

3GPP TSG RAN Meeting #109	RP-25XXXX

Beijing, CN, 15th Sep 2025 - 18th Sep 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance Test Aspects - Air-to-ground network for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: Yes |
| Acronym | NR_ATG-UEConTest |  |  |  |  |
| Unique ID | 1020087 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240750 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 80% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG |
|  | Company | CMCC |
|  | Email | songdan@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#108 (the details can be found in R5-253875):

- 80% overall completeness achieved.

- For RF conformance test cases, 6 Tdocs were agreed.

- For Demod, 2 Tdocs were agreed.

- For test environment, 3 Tdocs were agreed.

- For ICS, 1 Tdoc was agreed.

- For applicability, 2 Tdocs were agreed.

- For TT analysis, 7 Tdocs were agreed.

- For TP analysis, 1 Tdoc was agreed.

- For RRM, 29 Tdocs were agreed.

- For Protocol test cases, 5 Tdocs were agreed.

- For Protocol test suites, 1 Tdoc was agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-253875 WP Rel-18 ATG for NR after RAN5#108, CMCC

- R5-254067 Discussion on MU and TT for ATG RF testing, Keysight Technologies UK Ltd

TS 38.521-1 CRs

- R5-253877 Introduction of General description of Transmit modulation quality for ATG UE, CMCC

- R5-255240 Introduction of General ON/OFF time mask for ATG UE, CMCC

- R5-253880 Introduction of PUSCH-PUCCH and PUSCH-SRS time masks for ATG UE, CMCC

- R5-255243 ATG Tx Tests - Corrections and updates, Keysight Technologies UK Ltd

- R5-255254 Update to Annex F MUTT for ATG UE, CMCC

- R5-254070 ATG Tests - MU and TT updates in Annex F, Keysight Technologies UK Ltd

TS 38.521-4 CRs

- R5-253885 Introduction of Applicability of requirements for ATG, CMCC

- R5-253884 Update to Abbreviations for ATG Demod TCs, CMCC

TS 38.522 CRs

- R5-255341 Update to R18 ATG TCs applicability, CMCC, QUALCOMM Europe Inc. - Spain, ZTE Corporation, Ericsson, Keysight, Huawei, HiSilicon

TS 38.508-1 CRs

- R5-254022 Update of UE position requirements for ATG testing, ZTE Corporation, CMCC, MCC TF160

- R5-254023 Corrections to ATG related system information combination, ZTE Corporation, CMCC, MCC TF160

- R5-254988 Update to the IE ReferenceLocation, ZTE Corporation, CMCC, MCC TF160

TS 38.508-2 CRs

- R5-254068 ATG manufacturer declaration on antenna ports, Keysight Technologies UK Ltd

TS 38.903 CRs

- R5-253826 Test Tolerance analysis for RRM Intra-frequency distance-based conditional Handover from FR1 to FR1 for ATG, Sporton International INC.

- R5-253828 Test Tolerance analysis for RRM Inter-frequency distance-based conditional Handover from FR1 to FR1 for ATG, Sporton International INC.

- R5-253830 Test Tolerance analysis for RRM Intra-frequency RRC Re-establishment in FR1 for ATG, Sporton International INC.

- R5-255325 Test Tolerance analysis for RRM Inter-frequency RRC Re-establishment in FR1 for ATG, Sporton International INC.

- R5-255326 TT analysis for new test case 19.2.3.3.1 NR SA FR1-FR1 RRC connection release with Redirection, CAICT

- R5-255327 TT analysis for ATG L1-RSRP accuracy RRM test cases 19.6.4.x, Huawei, HiSilicon

- R5-255328 TT analysis for ATG L1-SINR accuracy RRM test cases 19.6.5.x, Huawei, HiSilicon

TS 38.905 CRs

- R5-253876 Update to TP analysis for ATG TCs, CMCC

TS 38.533 CRs

- R5-253825 Update to RRM Intra-frequency distance-based conditional Handover from FR1 to FR1 for ATG including TT, Sporton International INC.

- R5-253827 Update to RRM Inter-frequency distance-based conditional Handover from FR1 to FR1 for ATG including TT, Sporton International INC.

- R5-253829 Update to RRM Intra-frequency RRC Re-establishment in FR1 for ATG including TT, Sporton International INC.

- R5-253831 Update to RRM Inter-frequency RRC Re-establishment in FR1 for ATG including TT, Sporton International INC.

- R5-253833 Test Tolerance Update in Annex F for RRM Intra-Frequency and Inter-Frequency test case in FR1 for ATG, Sporton International INC.

- R5-253886 Update to Abbreviations for ATG RRM TCs, CMCC

- R5-255350 Update of Measurement Performance requirements for ATG, CMCC

- R5-253888 Introduction of Minimum conformance requirements of RRC_IDLE state mobility for ATG, CMCC

- R5-255324 Introduction of MU and TT for test case 19.2.3.3.1 NR SA FR1-FR1 RRC connection release with Redirection, CAICT

- R5-254053 Addition of ATG random access test case 19.2.3.2.1, ZTE Corporation

- R5-254054 Addition of ATG random access test case 19.2.3.2.2, ZTE Corporation

- R5-254055 Addition of ATG random access test case 19.2.3.2.3, ZTE Corporation

- R5-254056 Addition of ATG random access test case 19.2.3.2.4, ZTE Corporation

- R5-255312 Addition of ATG transmit timing test case 19.3.1.1, ZTE Corporation

- R5-255313 Addition of ATG timing advance test case 19.3.3.1, ZTE Corporation

- R5-254059 Addition of cell configuration for ATG RRM test cases, ZTE Corporation

- R5-255381 Addition of ATG CSI-RS based inter-frequency measurement accuracy test cases, Huawei, HiSilicon

- R5-254549 Addition of ATG L1 and CGI measurement reporting test cases, Huawei, HiSilicon

- R5-254550 Updating cell mapping for ATG RRM test cases, Huawei, HiSilicon

- R5-254551 Updating message contents and test procedures for ATG CSI-RS based intra-frequency measurement accuracy test cases, Huawei, HiSilicon

- R5-254552 Correction to ATG L1-RSRP accuracy RRM test cases 19.6.4.x with TT, Huawei, HiSilicon

- R5-254553 Correction to ATG L1-SINR accuracy RRM test cases 19.6.5.x with TT, Huawei, HiSilicon

- R5-255310 Correction of ATG SA event-triggered reporting test cases 19.5.1.x, Ericsson

- R5-255311 Correction of ATG SA event-triggered reporting test cases 19.5.2.x, Ericsson

- R5-254823 Addition of DCI based Active BWP Switch test case for ATG, QUALCOMM Europe Inc. - Spain

- R5-254824 Addition of RRC based Active BWP Switch test case for ATG, QUALCOMM Europe Inc. - Spain

- R5-254825 Addition of UE specific CBW change test case for ATG, QUALCOMM Europe Inc. - Spain

- R5-254826 Addition of Pathloss reference signal switching delay test case for ATG, QUALCOMM Europe Inc. - Spain

- R5-254827 Update to Annex E for ATG test cases, QUALCOMM Europe Inc. - Spain

TS 38.523-1 CRs

- R5-253883 Update to Abbreviations for ATG SIG TCs, CMCC

- R5-254989 Corrections to ATG TC 8.1.4.4.8, ZTE Corporation, CMCC, MCC TF160

- R5-254990 Corrections to ATG TC 7.1.1.10.5, ZTE Corporation, CMCC, MCC TF160

- R5-254027 Corrections to ATG TCs 6.8.1.x, ZTE Corporation, CMCC, MCC TF160

- R5-254028 Addition of new ATG TC 8.1.4.4.10, ZTE Corporation, Tejet, SRTC

TS 38.523-2 CRs

- R5-254029 Addition of applicability for new ATG TC, ZTE Corporation, Tejet, SRTC

TS 38.523-3 CRs

- R5-253982 NR ATG: Initial Test Model, MCC TF160

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template