3GPP TSG-RAN5 Meeting #108	R5-254458

# Bengaluru, India, August 25-29, 2025

3GPP TSG RAN Meeting #109	RP-25xxxx

Beijing, China, September 15-18, 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Network energy savings for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | Netw_Energy_NR-UEConTest |  |  |  |  |
| Unique ID | 1030067 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240291 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 97% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Yaping ZHANG |
|  | Company | Huawei |
|  | Email | zhangyaping13@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes/No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

For RRM part:

- Test tolerance analysis for 6.5.3.15 SSB-less SCell activation is agreed.

- Test tolerance analysis for 4.5.3.12 and 6.5.3.16 SSB-less SCell activation are updated.

For SIG part

- NES spatial domain Type 1 test case is updated.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

- R5-254457	WP UE Conformance - Network energy savings for NR		Huawei, HiSilicon

TS 38.533 CRs

- R5-254364	Completion of TRS based SSB-less SCell Activation test case including TT	Nokia

- R5-255371	Correction to A-TRS based SSB-less SCell Activation test cases including TT	Nokia

- R5-254366	Update to SA FR1 A-TRS based SSB-less SCell Activation test cases including TT	Nokia

- R5-254367	Annex F changes to include test tolerance for A-TRS and TRS based SSB-less SCell activation test cases	Nokia

TS 38.522 CRs

- R5-253747	Update to the applicability of NES RRM TC 6.3.3.6 and 6.3.3.7	MediaTek Inc.

TR 38.903 CRs

- R5-254368	Addition of test tolerances analysis for TRS based SSB-less SCell activation test case	Nokia

- R5-255329	Revised Test Tolerances analysis for A-TRS based SSB-less SCell activation test cases	Nokia

TS 38.523-1 CRs

- R5-255058	Corrections to testcase 7.1.1.14.2.1	Nokia Corporation

- R5-253975	Corrections to NES test case 6.1.2.28	MCC TF160