3GPP TSG WG RAN5 Meeting #109	R5-256390

Dallas, USA, Nov 17-21, 2025

3GPP TSG RAN meeting #110										RP-25xxxx

Baltimore, USA, December 8-11, 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-251482 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: June 2026 (+6 months) |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 11% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying Gu |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | guchunying@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

30 CRs were agreed during RAN5#109 meeting. No new test cases were introduced.

5 discussion paper regarding test frequencies are handled.

The percentage completion of the test case framework can be traced in work plan [1].

The status of configurations can be traced in the Annex.B in TS 38.508-2.

2.5.2	Remaining Open issues

See the work plan for details [1]

2.5.3	Remaining Open issues with cross-WG dependencies

N/A

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

General paper

- R5-256389	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations

- R5-255986	Handling of test frequency tables for CA_n48B and CA_n77C	Ericsson	38.508-1

- R5-255987	Handling of test frequency tables containing too many BW combinations	Ericsson	38.508-1

- R5-255988	Test Frequency Calculation Tool, updates and way forward	Ericsson

- R5-256383	Trial of test frequency calculation tool	Huawei, HiSilicon

- R5-256533	Inputs to the Test Frequency Calculation Tool	Apple Inc

TS 38.508-1 CR

- R5-256936	Test frequencies for CA_n5A-n29A and CA_n5A-n25A-n77(2A)	Nokia	38.508-1

- R5-256937	Test frequencies for CA_n25A-n66A-n71A-n77A	Nokia	38.508-1

- R5-256964	Addition of many 3 band NR CA combination to inter-band configurations table 	WE Certification Oy, AT&T, FirstNet	38.508-1

- R5-256928	Update of frequencies for CA_n48B	Ericsson	38.508-1

- R5-256927	Update of the description of reducing CA BW combinations in tables	Ericsson	38.508-1

TS 38.508-2 CR

- R5-255596	ICS for CA_n5A-n29A and CA_n5A-n25A-n77(2A)	Nokia	38.508-2

- R5-255603	ICS for CA_n25A-n66A-n71A-n77A	Nokia	38.508-2

- R5-255840	Addition of applicability statement for several 3 band NR CA combos	WE Certification Oy, AT&T, FirstNet	38.508-2

- R5-256004	Updates for additional Rel-17 band configurations and additional combination capabilities	Verizon	38.508-2

- R5-256367	Adding PICS for R17 CA configurations	Huawei, HiSilicon	38.508-2

TS 38.521-1 CR

- R5-256814	Transmitter requirements for CA_n5A-n25A-n77(2A)	Nokia	38.521-1

- R5-255604	Transmitter requirements for CA_n25A-n66A-n71A-n77A	Nokia	38.521-1

- R5-256818	Addition of configured output power requirements for several 3 band NR CA combos	WE Certification Oy, AT&T, FirstNet	38.521-1

- R5-256330	Addition of delta TIB for inter-band CA_n1-n3-n5-n78	ZTE Corporation	38.521-1

- R5-256368	Updating Tx test cases to add R17 CA configurations	Huawei, HiSilicon	38.521-1

- R5-256815	Receiver requirements for CA_n5A-n29A and CA_n5A-n25A-n77(2A)	Nokia	38.521-1

- R5-255605	Receiver requirements for CA_n25A-n66A-n71A-n77A	Nokia	38.521-1

- R5-256965	Addition of Rx requirements for several 3 band NR CA combos	WE Certification Oy, AT&T, FirstNet	38.521-1

- R5-256825	Cleanup of Reference sensitivity for 3DL CA	Anritsu	38.521-1

- R5-256331	Addition of delta RIB for inte-band CA_n1-n3-n5-n78	ZTE Corporation	38.521-1

- R5-256966	Updating Rx test cases to add R17 CA configurations	Huawei, HiSilicon	38.521-1

- R5-256826	General updates of TS 38.521-1 clause 5 for R17 CA configurations	China Unicom, Nokia, Keysight, NTT DOCOMO INC., WE Certification Oy, AT&T, FirstNet, Huawei, HiSilicon	38.521-1

TS 38.521-3 CRs:

- R5-256341	Update spurious emission band co-existence for inter-band R17 configurations DC_2_n77 and DC_5_n77	ZTE Corporation	38.521-3

TS 38.905 CRs:

- R5-255592	A-MPR test point analysis for CA_n5A-n77A	Nokia	38.905

- R5-255593	Referense sensitivity test point analysis for 2 and 3 band CA configurations	Nokia	38.905

- R5-255594	UE co-existence spurious emission test point analysis for CA_n5A-n25A and CA_n5A-n77A	Nokia	38.905

- R5-255600	Referense sensitivity test point analysis for CA_n25A-n66A-n71A-n77A	Nokia	38.905

- R5-255601	UE co-existence spurious emission test point analysis for CA_n25A-n71A	Nokia	38.905

- R5-256342	Update spurious emission TP analysis for inter-band R17 configurations DC_2_n77 and DC_5_n77	ZTE Corporation	38.905

- R5-256370	Adding TP analysis for R17 CA configuration	Huawei, HiSilicon	38.905