3GPP TSG-SA5 Meeting #163	S5-254878d1

S5-254607

Wuhan, China, 13. - 17. October 2025

Source:	NEC

Title:	Discussion on the need for prioritisation of work

Document for:	Endorsement

Agenda item:	6.20.2 Study on Artificial Intelligence / Machine Learning (AI/ML) management enhancements

Spec:	3GPP TR 28.882

Version:	0.0.0

Work Item:	FS_AIML_MGT_Ph3

Comments

This document proposes a suggested focus for certain work tasks within the AI/ML management enhancements study to guide contributions and ensure effective use of allocated TU resources.

# Background

- SA5 has been exchanging LSs with RAN and other SA WGs regarding data collection for model training and model transfer/delivery.

- RAN Rel-20 solutions rely on SA5 contributions to enable these scenarios.

- Plenary discussions highlighted the need for coordination between SA5 and SA2 to develop potential solutions across 5GC and OAM domains.

- RAN has updated their SID for 5GA NG-RAN features, which includes AI/ML-based mobility use cases (e.g., multi-hop UE trajectory, intra-CU LTM, handover enhancements). These use cases may benefit from SA5’s ongoing study of management capabilities, particularly in relation to model transfer and data collection.

# Rationale for suggested initial focus

- The study has an allocation of 4 TU in total, with a target completion in June 2026 – covering 5 SA5 meetings.

- Given the limited TU, it is reasonable to emphasise areas that act as enablers for multiple use cases, including those identified by RAN work.

- This does not preclude progress on other WTs but helps ensure that key dependencies for Rel-20 scenarios are addressed in a timely and efficient manner.

# Suggested priority areas and corresponding timeline (without excluding other WTs)

- ML Model Transfer/Delivery

- Support the RAN defined solution 4b: OAM transfers/delivers AI/ML model(s) to UE.

  - Target completion: SA5#165

- Feasibility and Requirements for Data Collection

- Covers UE-side and network-side data needed for model training.

  - Target completion: SA5#164

- NG-RAN Use Cases

- Supports RAN-defined AI/ML-based mobility use case.

  - Target completion: SA5#166

- 5GC Analytics

- OAM support for new 5GC analytics use cases.

  - Target completion: SA5#167

- LMF-based AI/ML Positioning

- Data collection and ML model training for UE positioning.

  - Target completion: SA5#167

NOTE:	The target completions for the above tasks will be reviewed and, if necessary, updated in alignment with the progress and requirements of the corresponding working groups.

# Proposal / Recommendation

- Endorse the suggested focus areas along with the corresponding timeline as guidance for SA5 contributions to the Rel-20 AI/ML management study.