## Slide 1: Executive Report of SA5#163 SWG Charging Charging Management (CH)
Gerald Görmer, SA5 Charging SWG Chair, MATRIXX Software

## Slide 2: General information
SA5 SWG Charging celebrated the 25th Anniversary
SA5 SWG CH work status:
  Several Rel-19 CRs are not pursued because of missing latest TS versions
  Rel-20 5GA will have one more WID and SID, and is working on Mapping with SA1 Charging Requirements (S5-254801)
  Rel-20 6G study got agreement on the skeleton for TR 32.801-02
SA5 SWG CH statistics:
  Registration at this meeting
  29 delegates face-to-face
  6 delegates online
  Participation to this meeting
  21 delegates attended
  Documents at this meeting
  75 total input and 56 output contributions
  4 contributions from the CH plenary
  2 LSin and no LSout
  1 new Rel-20 WID and 1 new Rel-20 SID
  1 agreed CR for Rel-20 WIDs,
  21 pCRs for Rel-20 and 3 TR email approvals
  7 agreed and 8 endorsed CRs for Maintenance

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | Reply In
S5-254216 | Reply LS to S5-252788 on UE type identification for UAS charging requirements (C3-253025; to: SA5; cc: CT3, CT1; contact: Qualcomm) | CT3 | noted | 
S5-254217 (S5-253309) | Reply LS to S5-252788 on UE type identification for UAS charging requirements (C4-253415; to: SA5; cc: CT3, CT1; contact: Qualcomm) | CT4 | noted | 

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | Reply To

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging WIDs/SIDs
Number | Title | Source
S5-254847 | New WID on Charging aspects of next generation real time communication services phase 3 | China Mobile
S5-254804 | New SID on 5GA Charging aspects of ISAC | China Unicom

## Slide 7
Charging TSs & TRs to be sent to SA#110
Number | Title | For

## Slide 8
Charging Exception requests
Number | Title

## Slide 9: SA5 Charging progress – Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
 | Rel-20 5GA Work Items | ------ | ----- | ------ | ---- | ---- | 
1090012 | Charging Aspects on XRM | XRM_Ph2-CH | 12/06/2026 | 0 % | SP-251214 | 10 % | 
110XXX | Charging aspects of next generation real time communication services phase 2 | NG_RTC_Ph3-CH | 12/12/2026 | - | S5-254847 | - | endorsed
 | Rel-20 5GA Studies | ------ | ----- | ------ | ----- | ---- | 
1080014 | Charging Aspects of CAPIF phase 3 | FS_CAPIF_Ph3_CH | 12/06/2026 | 0 % | SP-250869 | 10 % | 
1090010 | 5GA roaming charging reliability enhancement | FS_RoamRe_CH | 12/03/2026 | 0 % | SP-251203 | 30 % | 
110XXX | 5GA Charging aspects of ISAC | FS_ISAC_CH | 12/09/2026 | - | S5-254804 | - | endorsed
 | Rel-20 6G Studies | ------ | ----- | ------ | ----- | ----- | 
1090013 | Study on Charging Aspects of 6G System | FS_6G_CH | 12/03/2027 | 0 % | SP-251218 | 5 % | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 10: Rel-20 WID on Charging Aspects on XRM
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1090012 | Charging Aspects on XRM | XRM_Ph2-CH | 12/06/2026 | 0 % | SP-251214 | 10 % | 
 | WT-1 |  |  | 0 % |  | 70 % | 
 | WT-2 |  |  | 0 % |  | 0 % | 
 | WT-3 |  |  | 0 % |  | 0 % | 
 | WT-4 |  |  | 0 % |  | 0 % | 
Summary of the progress at this meeting
  WT-1:
  - Add information elements of multi-modal service identifier for service correlation
  WT-2:
  - No progress
  WT-3:
- No progress
  WT-4:
  - No progress
RAN/SA/CT impacts and dependencies:
  No dependencies
Updates/Next steps:
  Stage 3 of multi-modal service identifier
  Charging aspects of Multiplexed-media service, QoS monitoring enhancements

## Slide 11: Rel-20 WID on Charging aspects of next generation real time communication services phase 3
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1100xxx | Charging aspects of next generation real time communication services phase 3 | NG_RTC_Ph3-CH | 12/12/2026 | 0 % | S5-254847 | 0 % | 
 | WT-1 |  |  | 0 % |  | 0 % | 
 | WT-2 |  |  | 0 % |  | 0 % | 
Summary of the progress at this meeting
  WT-1:
  - …
  WT-2:
RAN/SA/CT impacts and dependencies:
  …
Updates/Next steps:
  …

## Slide 12: Rel-20 Study on Charging Aspects of CAPIF phase 3
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080014 | SID on Charging Aspects of CAPIF phase 3 | FS_CAPIF_Ph3-CH | 12/06/2026 | 0 % | SP-250869 | 10 % | 
 | WT-1 |  |  | 0 % |  | 10 % | 
 | WT-2 |  |  | 0 % |  | 0 % | 
Summary of the progress at this meeting
  WT-1:
    5 pCRs approved in TR 28.891
  - Study structure reviewed
  - Background, General Description and Scope updated
RAN/SA/CT impacts and dependencies:
  None Identified
Updates/Next steps:
  WT-1, WT-2 Use cases, Key issues contributions

## Slide 13: Rel-20 Study on 5GA roaming charging reliability enhancement
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1090010 | 5GA roaming charging reliability enhancement | FS_RoamRe_CH | 12/03/2026 | 0 % | SP-251203 | 30 % | 
 | WT-1 |  |  | 0 % |  | 60 % | 
 | WT-2 |  |  | 0 % |  | 0 % | 
Summary of the progress at this meeting
  WT-1:
    - Initial skeleton and Skeleton update
    - Add definitions of terms, symbols, abbreviations and reference
    - Add scope and background for roaming charging
    - Add use case/Potential charging requirements/key issues of failures detected between the CTF and the V-CHF in LBO N40+N107 charging scenario
    - Add use case/Potential charging requirements/key issues of failures detected between the V-CHF and the H-CHF in LBO N40+N107 charging scenario
    - Add use case for failure of one charging session in the HR charging scenario
  WT-2:
    - No progress
  Draft TR 32.872 (email approval S5-254840)
RAN/SA/CT impacts and dependencies:
  None identified
Updates/Next steps:
  Continue to complete use cases and solutions

## Slide 14: Rel-20 Study on 5GA Charging aspects of ISAC
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1100xxx | 5GA Charging aspects of ISAC | FS_ISAC_CH | 12/06/2026 | 0 % | S5-254804 | 0 % | 
 | WT-1 |  |  | 0 % |  | 0 % | 
 | WT-2 |  |  | 0 % |  | 0 % | 
Summary of the progress at this meeting
  WT-1:
  - …
  WT-2:
RAN/SA/CT impacts and dependencies:
  …
Updates/Next steps:
  …

## Slide 15: Rel-20 Study on Charging Aspects of 6G System
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1090013 | Charging Aspects of 6G System | FS_6G_CH | 12/03/2027 | 0 % | SP-251218 | 5 % | 
 | WT-1 |  |  | 0 % |  | 5 % | 
 | WT-2 |  |  | 0 % |  | 5 % | 
 | WT-3 |  |  | 0 % |  | 0 % | 
Summary of the progress at this meeting
  General:
  - Initial and Update Skeleton
  - Add the Scope
  - Add background of 5G converged charging system
  WT-1: Add a new topic of business model for 6G Charging
  WT-2:
  - Add a new topic for charging architecture
  - Add a new topic for charging mechanism
  WT-3: Not yet started
  Draft TR 32.801-02 (Email Approval S5-254841)
RAN/SA/CT impacts and dependencies:
  WT-3 has a dependency on SA2 6G Study
Updates/Next steps:
  Use cases, Potential charging requirements, Key issues, Solutions

## Slide 16: Charging contributions
Maintenance
5GS_Ph1-SBI_CH, TEI19
5GS_Ph1-DCH, TEI19
5GSIMSCH
MINT-CH
CHFSeg
5GSATB_CH
5GSAT_Ph3-CH
TEI19
Rel-20 5GA Work
XRM_PH2-CH

## Slide 17: Thank you!