## Slide 1: Website redesign
Kevin Flynn
PCG#47 Report
3GPP/PCG#47(21)25

## Slide 2: Content
  Marcom Plan (3GPP/PCG#45(20)29)
  Recap of info. presented to PCG#46
  What we want to achieve?
  Where are we now?
  What next?
  New website content navigation
  Schedule

## Slide 3: Extract from Marcom Plan (3GPP/PCG#45(20)29)
2.3 Future web site design
The existing web site (www.3gpp.org) design dates back to 2008. In 2020, I will call together MCC and IT service colleagues (Site hosting aspects) to review the steps necessary to re-vamp our site, to bring it more up-to-date.
Three changes over the past few years are motivation for change:
    Web sites have evolved to a richer, more mobile friendly experience since 2008.
    The community coming to 3GPP has evolved far beyond the traditional players – We need to adapt to that.
    3GPP delegates are now used to the 3GU portal and certain meeting related functionality is moving away from the web site.
By the end of 2020, I will call a kick-off meeting prior to writing a project description for a new www.3gpp.org design project
It is my target to provide a clear plan of action on what is needed prior to PCG#46 (April 2021), so that the real work may be done over the summer of 2021 – subject to PCG approval of the plan.

## Slide 4: Summary of info presented to PCG#46
3GPP/PCG#46(21)22, Section 2.3: 3GPP website re-design in 2021
  Project description.
  Brief for agency.
  Sighting of the 3 Quotations by agency.
  Marcom Officer’s initial appraisal of the three quotes.
2020
2021
2022
Sep. 2020: Proposal to PCG#45
Jan 2021: Validate Project with ITC and MCC
Send Brief to agency
Apr. 2022: Publish new site
Final payment
Q4
Q4
Q1
Q2
Q3
Q1
Compare offers – Project team meeting (~April 14)
Present proposal to PCG#46 (April 27)
Raise Purchase Order
Agency Starts work
Site Design / Sections and structure agreed with Project team
Templates and back-office sign off
Texts edited as needed by KF and MCC – In text format (Word)
Start loading content to QA site (KF)
QA tests and Project team review
Stage 1 payment
ITC working directly with agency on Joomla, Dyna-Report, search and 3GU (if needed) aspects
ITC Mapping of OLD URLs to new URLs
Write User Guide

## Slide 5: We want to achieve the following:
Goal: Increase information flow – via well organized content, logical navigation, a good search experience, user-friendly language and [use case] examples about our past, present and future work.
Goal: Improve our interaction with existing and potential colleagues.
“Build a shop window, get away from the web site being Portal II”
“Show newcomers the value and achievements of 3GPP”
“Provide resources to members and non-members that will encourage website visitors to become advocates of 3GPP”
“Start to de-mystify some of our complicated processes”

## Slide 6: Where are we now?
Details in document 3GPP/PCG#47(21)24:
Four documents at https://www.3gpp.org/ftp/Inbox/Marcoms/2021_NEW_WEBSITE detail the following:
    Website Requirements Specification Document – Very detailed design and navigation spec.
    3GPP Proposal v3 – Document negotiated with Alchemy for the Purchase Order Appendix A.
    3GPP website budget V5
    Draft / proposed visual – theme

## Slide 7: Schedule – overview only
Description | Date
Phase 1 – Wireframes | 1/11/2021
Phase 2 – Design | 
Submit Initial Maga Menu Design | 15/11/2021
3GPP to Provide Content for About Us Pages (x10 pages) | 15/11/2021
3GPP to Provide Content for Remaining Pages (13 Pages) | 01/12/2021
Design Approval | 15/12/2021
Phase 3 – Development 270h | 
Setup of Staging Environment | 11/11/2021
Initial Template & Homepage Development | 19/11/2021
Setup Skeleton Site – Blank Articles for Each Section | 26/11/2021
Initial About Us Section Development | 15/12/2021
Remaining Templates & Systems Development - Approval | 15/02/2022
Description | Date
Phase 4 - Website Content Population | 
Populate Remaining 42 pages With Content | 04/03/2022
Phase 5 - Testing & Approval | 
Testing | 10/03/2022
Approval | 11/03/2022
Phase 6 - Launch | 
3GPP to Provide Access to Live Environment | 14/03/2022
Migrate Website to Live Environment | 15/03/2022
Final Testing & Launch | 15/03/2022

## Slide 8: Navigation
Homepage
About 3GPP
Specifications Groups
A section landing page
3 main / top level Specifications Group pages
19 sub-group pages,
A page for Closed Groups.
Delegates Corner
The ‘Delegates Corner’ section for …delegates & experts
Specifications in Action
Features & Technologies with search and filter of keyword, feature, case study content. Visitors will then be able to use a free text search tool to search by ‘Title’ and ‘Technology Overview’ text, and filter by ‘3GPP Working Group’.
Specification Numbering table by series (as current page)

## Slide 9: Navigation…cont.
Get Involved
The objective of this new ‘Get Involved’ section is to help raise the profile of content aimed at encouraging increased newcomer participation & OP membership.
News & Events
3GPP News
3GPP Blog
Partner News
3GPP Newsletter
Videos & Webinars
Conferences & Events

## Slide 10: Thank you