## Slide 1: Report from TSG-RAN
Source: TSG RAN Chair
PCG48_05
Agenda 4.2

## Slide 2: Outline
New leadership in TSG-RAN WGs
Administrative aspects
Planning aspects
TSG RAN project update
  Rel-17 RAN projects update
  Rel-18 RAN project update
ITU matters

## Slide 3: New leadership in TSG-RAN WGs

## Slide 4: New leadership elected in TSG RAN WGs
TSG RAN WG1
  Chair: Dr. Younsun KIM (Samsung/TTA)
  Vice Chairs:
  Dr. David Mazzarese (Huawei/ETSI)
  Dr. Xiaodong XU (CMCC / CCSA)
New officials shown in blue color

## Slide 5: Administrative aspects

## Slide 6: Administrative Aspects 1/3
Inclusive Language
  Email discussion summary can be found in RP-220878
  RP-220313 (CR to TS 44.318) and RP-220314 (CR to TS 45.008) are approved
  RP-220238 (CRs for NR from RAN3), RP-220239 (CR for E-UTRAN from RAN3), and RP-220506 (CRs for E-UTRAN and NR from RAN2) are approved
WID Guidelines
  In response to ETSI MCC contribution RP-220065, RAN discussed and endorsed a set of feedbacks as summarized in RP-220882 (Sec. 5 - Overall summary/conclusion)
    RAN has reviewed RP-220065, and plans to work with the guidelines taking into account the following aspects: Simplicity/Generation/Enhancements/Acronyms: General Guidance/Acronyms: Consistency/Study/”New WID on”/”Structured Feature”

## Slide 7: Administrative Aspects 2/3
UTRAN specs (25 and some 34 spec. series)
  RAN#95-e agreed NOT to automatically upgrade UTRAN specs (25 and some 34 spec. series) to Rel-17, as endorsed in RP-220906, with LS sent to SA/CT in RP-221015
    25 series: Do not upgrade any 25-series specifications to Rel-17.
    34 series: Do not upgrade RAN4 specs TS 34.124 & 34.926, and RAN2 spec TS 34.109.
  However, after the joint session with SA/CT, the following was concluded:
    It was agreed that all 25 and 34 series specs should be upgraded to R17 and that until the end of R18 there should be a cross-TSG effort to find out if and how the related functionality could not be upgraded to R18. This discussion should also be on whether to update the 2G specifications. It was also agreed to still upgrade the SA4 specifications which were (last week) agreed to not be upgraded. These specs can be discussed over the next months in the same manner as outlined above.

## Slide 8: Administrative Aspects 3/3
TSG RAN ToR update
  A proposal from the RAN chair (RP-220067) was submitted to RAN#95, for information only
  No dedicated email thread, but valuable offline comments were received (e.g. on cross-TSG alignment)
  Final version (noted) in RP-220926

## Slide 9: Planning Aspects

## Slide 10: RAN timeline and Meeting Planning
Based on the latest decision from the meeting hosting decision group, RAN#95-e discussed and endorsed the meeting planning for the rest of 2022 in RP-220857

## Slide 11: TSG-RAN Projects Update

## Slide 12: RAN Rel-17 Projects Update
RAN Rel-17 is functionally frozen
  RAN ASN.1 freeze is planned for RAN#96 (Jun ’22)
  There are some projects with approved exception sheets
Intensive discussion for Rel-17 projects in RAN#94-e and RAN#95-e, particularly regarding:
  RAN#94-e: Potential prioritization/down-scoping
  RAN#95-e: Aspects such as completion level, exception sheet, dependency on other TSGs, etc.
In RAN#95-e, one working agreement (#44) was resolved in a very smooth and constructive manner (see compromise in RP-221003)
  No voting was necessary

## Slide 13: 5Gi Merger
In RAN#94-e, WF on merging 5Gi into 5G was approved in RP-213532, with specific milestones set for both 3GPP and TSDSI
  Email discussion summary in RP-213613
In RAN#95-e, RAN received the LS from TSDSI in RP-220028
  TSDSI confirms their commitment not to further maintain 5Gi as a separate standard for its evolution, as also communicated to PCG, TEC and ITU-R
  TSDSI requests RAN#95e to approve the technically endorsed CRs, as per agreed WF
In RAN#95-e, RAN approved the 2 pending CRs (RP-220920 and RP-220921), along with a reply LS to TSDSI (cc PCG) in RP-220950, informing them of the RAN#95-e outcome.
The 5Gi merger is completed from RAN perspective

## Slide 14: RAN Rel-18 Projects Update
RAN#94-e approved RAN1/2/3-led Rel-18 package in RP-213469
  Along with one RAN4-led WI; and the corresponding RAN4 impact for these RAN1/2/3-led items
  The high-level overview of the corresponding TU budget was endorsed in RP-213697
  All the corresponding SIDs/WIDs were approved in RAN#94-e
RAN#95-e spent limited time on updating RAN1/2/3-led Rel-18 projects
  Primary focus was on RAN4-led Rel-18 projects
RAN#95-e approved RAN4-led Rel-18 package in RP-220068
  The corresponding TU budget was endorsed in RP-220980 and later consolidated in RP-221019
  All the corresponding SIDs/WIDs were approved
Highly appreciate the great efforts and the constructive spirit of all delegates during the overall smooth process of RAN Rel-18 package approval!

## Slide 15: RAN R18 Package: RAN1-led Projects
Tdoc# | Title | Initial Approval
RP-213598 | WI: MIMO Evolution for Downlink and Uplink | Approved in RAN#94-e
RP-213599 | SI: Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR Air Interface | Approved in RAN#94-e
RP-220633 | SI: Study on Evolution of NR Duplex Operation | Approved in RAN#94-e
RP-220300 | WI: NR sidelink evolution | Approved in RAN#94-e
RP-213588 | SI: Study on expanded and improved NR positioning | Approved in RAN#94-e
RP-213661 | SI: Study on further NR RedCap UE complexity/cost reduction | Approved in RAN#94-e
RP-220297 | SI: Study on network energy savings | Approved in RAN#94-e
RP-220937 | WI: Further NR coverage enhancements | Approved in RAN#94-e
RP-213700 | SI: Study on NR Network-Controlled Repeaters | Approved in RAN#94-e
RP-213575 | WI: Enhancement of NR Dynamic spectrum sharing (DSS) | Approved in RAN#94-e
RP-213645 | SI: Study on low-power Wake-up Signal and Receiver for NR | Approved in RAN#94-e
RP-220834 | WI: Multi-carrier enhancements for NR | Approved in RAN#94-e

## Slide 16: RAN R18 Package: RAN2-led Projects
Tdoc# | Title | Initial Approval
RP-213565 | WI: Further NR Mobility Enhancements | Approved in RAN#94-e
RP-220285 | SI: Study on XR Enhancements for NR | Approved in RAN#94-e
RP-221010 | WI: NR sidelink relay enhancements | Approved in RAN#94-e
RP-220953 | WI: NR NTN (Non-Terrestrial Networks) enhancements | Approved in RAN#94-e
RP-220979 | WI: IoT NTN enhancements | Approved in RAN#94-e
RP-213600 | WI: NR Support for UAV | Approved in RAN#94-e
RP-220955 | WI: Dual Tx/Rx MUSIM | Approved in RAN#94-e
RP-213589 | WI: In-Device Co-existence (IDC) enhancements for NR and MR-DC | Approved in RAN#94-e
RP-213583 | WI: Mobile Terminated-Small Data Transmission (MT-SDT) for NR | Approved in RAN#94-e
RP-213568 | WI: Enhancements of NR Multicast and Broadcast Services | Approved in RAN#94-e

## Slide 17: RAN R18 Package: RAN3-led Projects
Tdoc# | Title | Initial Approval
RP-220843 | WI: Mobile IAB | Approved in RAN#94-e
RP-220635 | WI: Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN | Approved in RAN#94-e
RP-221000 | WI: Further enhancement of data collection for SON (Self-Organising Networks)/MDT (Minimization of Drive Tests) in NR and EN-DC | Approved in RAN#94-e
RP-213594 | WI: Enhancement on NR QoE management and optimizations for diverse services | Approved in RAN#94-e
RP-213677 | SI: Study on enhancement for resiliency of gNB-CU | Approved in RAN#94-e

## Slide 18: RAN R18 Package: RAN4-led Projects
Tdoc# | Title | Initial Approval
RP-220987 | WI: Further RF requirements enhancement for NR frequency range 1 (FR1) | Approved in RAN#95-e
RP-220967 | WI: NR RF requirements enhancement for frequency range 2 (FR2), Phase 3 | Approved in RAN#95-e
RP-220974 | WI: Requirement for NR frequency range 2 (FR2) multi-Rx chain DL reception | Approved in RAN#95-e
RP-220977 | WI: Even Further RRM enhancement for NR and MR-DC | Approved in RAN#95-e
RP-221018 | WI: Further Enhancements on NR and MR-DC Measurement Gaps and Measurements without Gaps | Approved in RAN#95-e
RP-220932 | WI: NR demodulation performance evolution | Approved in RAN#95-e
RP-220956 | SI: Study on simplification of band combination specification | Approved in RAN#95-e
RP-221016 | SI: Study on enhancement for 700/800/900MHz band combinations | Approved in RAN#95-e
RP-221001 | SI: NR BS RF requirement evolution | Approved in RAN#95-e
RP-220988 | SI: Study on NR frequency range 2 (FR2) Over-the-Air (OTA) testing enhancements | Approved in RAN#95-e
RP-221012 | WI: Support of intra-band non-collocated EN-DC/NR-CA deployment | Approved in RAN#95-e
RP-220985 | WI: Enhanced NR support for high speed train scenario in frequency range 2 (FR2) | Approved in RAN#95-e
RP-220916 | WI: BS/UE EMC enhancements | Approved in RAN#95-e
RP-220962 | WI: Air-to-ground network for NR | Approved in RAN#95-e
RP-220401 | WI: NR support for dedicated spectrum less than 5MHz for FR1 | Approved in RAN#94-e
Note: the above projects are primarily non-spectrum related; there are also other approved RAN4-led R18 projects, e.g., RP-220461 (SI: Study on efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths), which is an extension from Rel-17; RP-220938 (WI: NB-IoT/eMTC core & performance requirements for NTN), addressing RAN4 aspects for Rel-17 IoT-NTN; RP-220518 (WI: New bands and bandwidth allocation for 5G terrestrial broadcast (part 2)), which was originally approved in RAN#91-e, etc.

## Slide 19: ITU matters

## Slide 20: ITU matters in RAN#94-e
The following LSs were agreed by RAN and sent to SA
  RP-213642: Draft reply LS to ITU-R WP5D/TEMP/482rev1 = RP-212699 on work towards two new recommendations "Generic unwanted emission characteristics of base / mobile stations using the terrestrial radio interfaces of IMT-2020" (to: SA; cc: -; contact: Telecom Italia)
    Submitted to SA and finally to PCG for their approval in time for the submission deadline to WP5D (January 31st, 2022). There was a general agreement to work toward a simplification of the material to be submitted by 3GPP for inclusion in the new Recommendations, and leave to RAN4 and RAN5 how to best manage it
  RP-213643: Draft reply LS to ITU-R WP5D/TEMP/327(Rev.1) = RP-210747 on Revision of Recommendations ITU-R M.2070 and ITU-R M.2071 on Unwanted Emissions of IMT-Advanced (to: SA; cc: -; contact: Telecom Italia)
    Submitted to SA and finally to PCG for their approval in time for the submission deadline to WP5D (January 31st, 2022)
Note:
  RP-212698 (LS on Development of a draft new Report ITU-R M.[IMT.INDUSTRY] - Applications of IMT for specific societal, industrial and enterprise usages)  SA can decide whether to provide an answer to ITU or not
  RP-212741 (Reply LS to RP-211577 on Test methods for over-the-air Total Radiated Power (TRP) field measurements of unwanted emissions from IMT radio equipment utilizing active antennas)  RAN tasks RAN4 to review the document and in case provide an answer by RAN#96 (note the deadline for submission to WP1C is June 21, 2022)
    RP-212741 is forwarded to RAN4 to trigger the discussion

## Slide 21: ITU matters in RAN#95-e
The following LSs were agreed by RAN and sent to SA
  RP-220048: DRAFT reply letter to ITU-R WP5D/TEMP/353-E = RP-211636 on the schedule for updating Recommendation ITU-R M.2150 to Revision ‘After Year 2021’ (to: SA ; cc: -; contact: Telecom Italia)
  RP-220908: DRAFT reply letter to ITU-R WP5D/TEMP/356 = RP-211634 on the schedule for updating Recommendation ITU-R M.2012 to Revision 6 (to: SA; cc: -; contact: Telecom Italia)
  RP-220911: Draft reply LS to ITU-R WP5D/TEMP/482rev1 = RP-212699 (update to RP-213642) on work towards two new recommendations "Generic unwanted emission characteristics of base / mobile stations using the terrestrial radio interfaces of IMT-2020" (to: SA; cc: -; contact: Telecom Italia)
The following LS was approved by RAN and sent to SA
  RP-220912: LS related to 5GAA_WG4_S-220014 = RP-220044 on "online ITS communication standards database from ITU" (to: SA; cc: CT; contact: Deutsche Telekom)

## Slide 22: Questions?