## Slide 1: CT Status Report to PCG #52
Mr Peter Schmitt
TSG CT Chair

## Slide 2: CT Officials

## Slide 3: TSG CT Officials
Peter Schmitt
TSG CT Chair
CCSA
peter.schmitt@huawei.com
Atle Monrad
TSG CT Vice Chair
ATIS atle.monrad@interdigital.com
Announced that he will step down due to his election as SA6 Chair
Chin ChenHO
TSG CT Vice Chair
ETSI
chin.chenho@oppo.com
Biao Long
TSG CT Vice Chair
CCSA
longbiao@chinatelecom.cn
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@etsi.org

## Slide 4: Meeting statistics

## Slide 5: CT#102 Stats CT#103 Stats
Number of handled documents
  363
Approved CRs
  1494
Approved New SID/WID
  8
Approved Revised SID/WID
  15
Approved TS/TR
  1
Attendances:
  184 registered
    103 confirmed participation
Number of handled documents
  307
Approved CRs
  1157
Approved New SID/WID
  1
Approved Revised SID/WID
  15
Noted or Approved TS/TR
  17
Attendances:
  262 registered
    199 confirmed participation

## Slide 6: Release Status

## Slide 7: Rel-8 – Rel-14 Status (Cat F CR)
Approved Rel-8 CRs
  0
Approved Rel-9 CRs
  0
Approved Rel-10 CRs
  0
Approved Rel-11 CRs
  0
Approved Rel-12 CRs
  2
Approved Rel-13 CRs
  0
Approved Rel-14 CRs
  0

## Slide 8: Release 15 Status
Rel-15 CRs (Category F) are less than in last plenary
  4 at CT#102 and 0 at CT#103
Strict enforcement of the FASMO criteria for cat F CRs
Chart: Rel-15 CRs (BCF)
| #76 | #77 | #78 | #79 | #80 | #81 | #82 | #83 | #84 | #85 | #86 | #87 | #88 | #89 | #90 | #91 | #92 | #93 | #94 | #95 | #96 | #97 | #98 | #99 | #100 | #101 | #102 | #103
 | 19 | 71 | 182 | 201 | 285 | 1100 | 1196 | 493 | 381 | 120 | 115 | 24 | 148 | 82 | 68 | 36 | 25 | 16 | 10 | 12 | 17 | 11 | 10 | 6 | 2 | 1 | 4 | 0
Stage 3 freeze at CT#81

## Slide 9: Release 16 Status
Rel-16 stabilization
  6 at CT#102 and 25 at CT#103
    Maintenance of API (x, x)
Strict enforcement of the FASMO criteria for cat F CRs
Chart: Rel-16 CRs (BCF)
| #82 | #83 | #84 | #85 | #86 | #87 | #88 | #89 | #90 | #91 | #92 | #93 | #94 | #95 | #96 | #97 | #98 | #99 | #100 | #101 | #102 | #103
 | 22 | 75 | 403 | 523 | 844 | 763 | 1519 | 544 | 489 | 328 | 209 | 117 | 83 | 120 | 60 | 48 | 37 | 35 | 42 | 11 | 6 | 25
Stage 3 freeze at CT#87

## Slide 10: Release 17 Status
Rel-17 CRs (Category F)
  99 at CT#102 and 74 at CT#103
  2 Backward incompatible CRs for Rel-17 are approved
Strict enforcement of the FASMO criteria for cat F CRs
Chart: Rel-17 CRs (BCF)
| #89 | #90 | #91 | #92 | #93 | #94 | #95 | #96 | #97 | #98 | #99 | #100 | #101 | #102 | #103
 | 132 | 266 | 529 | 818 | 663 | 956 | 1275 | 1220 | 730 | 420 | 177 | 101 | 64 | 99 | 74
Stage 3 freeze at CT#95

## Slide 11: Release 18 Status
CRs (Category B/C/F/D)
  1367 CT#102 and 1926 at CT#103
Approved New SID/WID
  4
New Specification numbers allocated
  1
New TS/TR presented for information/approval
  4
Chart: Rel-18 CRs (BCF)
| #97 | #98 | #99 | #100 | #101 | #102 | #103
 | 103 | 482 | 688 | 1205 | 794 | 1367 | 1926
Stage 3 freeze at CT#103

## Slide 12: For Information to PCG

## Slide 13: CT WG Statistics: Approved CRs by WG
CT1 CRs for approval
  361
CT3 CRs for approval
  359
CT4 CRs for approval
  375
CT6 CRs for approval
  62
Chart: CRs by WG
| #95 | #96 | #97 | #98 | #99 | #100 | #101 | #102 | #103
CT1 | 541 | 565 | 290 | 475 | 376 | 542 | 339 | 553 | 361
CT3 | 404 | 508 | 358 | 368 | 403 | 541 | 304 | 528 | 359
CT4 | 406 | 370 | 263 | 231 | 259 | 380 | 314 | 462 | 375
CT6 | 38 | 23 | 30 | 34 | 27 | 31 | 15 | 28 | 62

## Slide 14: CT WG Statistics: Approved CRs by Release
Rel-18 CRs for approval
  1926
Rel-17 CRs for approval
  74
Rel-16 CRs for approval
  25
Rel-15 CRs for approval
  0
Chart: CR statistics
| #90 | #91 | #92 | #93 | #94 | #95 | #96 | #97 | #98 | #99 | #100 | #101 | #102 | #103
Rel-15 | 68 | 36 | 25 | 16 | 10 | 12 | 17 | 11 | 10 | 6 | 2 | 1 | 4 | 0
Rel-16 | 489 | 328 | 209 | 117 | 83 | 120 | 60 | 48 | 37 | 35 | 42 | 11 | 6 | 25
Rel-17 | 266 | 529 | 818 | 663 | 956 | 1275 | 1220 | 730 | 420 | 177 | 101 | 64 | 99 | 74
Rel-18 | 103 | 482 | 688 | 1205 | 794 | 1367 | 1926

## Slide 15: Information to PCG
CT declared Rel-18 Stage 3 freeze at CT#103.
1 new WID on CT impacts of EVS Codec Extension for Immersive Voice and Audio Services is approved by CT as a late feature for Rel-18 at CT#103.
CT has approved 15 Exceptions sheets on workitems which are less than 95% complete in a WG we did not approve Exception sheets for Workitems with minor outstanding issue.
In Q2 CT WGs will focus on Rel-18 completion

## Slide 16: Information to PCG
CT had an initial discussion on 6G timeline which was continued in a joined session RAN, SA, CT. In Rel-20 6G studies will take place. CT studies will start once SA has provided sufficient input (~9month). CT needs minimum of 9 month for their studies.
CT will have election of one new Vice Chair at CT#103.

## Slide 17: IETF Status
@IETF#118 and 119 (Prag, Brisbane)
  With CT chair, IETF liaison, IESG members, IAB members, WG chairs and delegates. About 40 attendees
  Some issues with the LS sent by IETF.
    Reminder to IETF: LS from IETF have to be sent in a formatted document attached to the email sent to the 3GPP Liaison coordinator
    Recommend IETF WG chairs work with Charles and Peter to post LSs in future
  Remaining dependencies (about 5) under control
Next: @IETF#120 (Vancouver)
  Will be held on 2024, July 22nd
  Remote access will be provided

## Slide 18: IETF - 3GPP IAB group
Group description
  The purpose of this group is to support coordination activities between IETF and 3GPP as documented in RFC 3113.
  led jointly by the 3GPP and IETF liaison managers
  No fixed membership but participation from relevant IETF Area Directors, IETF WG Chairs, 3GPP WG Chairs, and document authors/editors is encouraged.
  See: https://datatracker.ietf.org/group/ietf3gpp/about/
Action Points:
  Update the dependency list tool or create a new one (with IETF support)
  Update of RFC 3113: "3GPP-IETF Standardization Collaboration" (2001) is ongoing

## Slide 19: For Action to PCG

## Slide 20: Action to TSG PCG
None

## Slide 21: Acknowledgement
Thanks to CT vice chairs, CT WG chairs/vice chairs and rapporteurs for the great coordination before and during the meeting. Special thanks to MCC for excellent meeting support.
Thanks to the delegates in CT WGs and CT for achieving all deadlines as promised and delivering an enormous amount of CRs and input papers.
Thanks to Puneet (SA chair) and Wanshi (RAN chair) for the excellent coordination during the plenary week and in-between.

## Slide 22: Thank You!
Peter Schmitt
TSG CT Chair
CCSA
peter.schmitt@huawei.com