## Slide 1: Report from TSG-RAN
Source: TSG RAN Vice-Chair
PCG54_05
Agenda 4.2

## Slide 2: Outline
Administrative aspects
6G Workshop and 5G-Advanced in Rel-20
TSG RAN project update
ITU matters
RAN#106 | 9th – 12th, Dec 2024 | Madric
RAN#107 | 12th – 14th, March 2024 | Incheon

## Slide 3: TSG RAN#106 Highlights
SP-241911
Agenda Item: 4.7

## Slide 4: Outline
Administrative aspects
Planning
TSG RAN project update
ITU matters

## Slide 5: Administrative aspects

## Slide 6: Administrative Aspects
RAN#106 approved the MCC TF 160 report in RP-242428
Progress update on CA framework overhaul is summarized in RP-242483
RAN#106 approved Terms of Reference (2025) of MCC TF160 in RP-242477

## Slide 7: Planning

## Slide 8: 3GPP-ORAN Workshop
In response to the LS from O-RAN in RP-242441, a 3GPP O-RAN Workshop was proposed and endorsed in RP-242436
Reply LS to O-RAN was agreed in RP-243296 and sent to SA
Dates: April 24 – 25 (Thursday – Friday)
Location: ETSI HQ in Sophia Antipolis
Goals
  To share high-level information of 3GPP (e.g., 3GPP structure, 6G schedule, and planned studies (plenary level and working group level), and O-RAN
  To invite contributions regarding interaction and collaboration between 3GPP and O-RAN, including detailed areas (e.g., fronthaul, SMO, RIC, etc.) and time planning
  To establish a high-level understanding of the work split between 3GPP and O-RAN, future cooperations (e.g., work plannings, means of cooperations, etc.), etc., in order to avoid any fragmentation or conflict
Detailed agenda and workshop logistics are to be shared later

## Slide 9: 3GPP 6G Workshop Agenda and More Details
Endorsed in RP-242437
Tdoc request deadline: Monday February 17, 2025, 2359 UTC
  Via 3GU, where the tdocs will have the format 6GWS-25XXXX.zip
Tdoc submission deadline: Monday February 17, 2025, 2359 UTC
Registration deadline: Monday February 17, 2025, 2359 UTC (Mandatory)
  Registration Link: https://portal.3gpp.org/Home.aspx#/meeting?MtgId=60806
  Registration is required to attend this workshop
Dedicated file folder: https://www.3gpp.org/ftp/workshop/2025-03-10_3GPP_6G_WS
Dedicated email distribution list: 3GPP_6G_WS@LIST.ETSI.ORG
  There is no subscription to this list, we will add all people registered to the 6G workshop to the list after the end of the registration deadline – Feb 17, 2359 (UTC).
  Once we have added everyone, we will send an e-mail to the list informing you.
  We will not use this list before the registration deadline.
  We will check for any late registrations on a best-effort basis and add any new ones to the list.
Remote access: One-way (listening only), best effort
  GTW link will be provided to registered participants only over dedicated email distribution list
Draft Agenda
  1. Opening (9:00am, Monday, Mar 10 2025)
  2. SA1 6G Study Status Update
  3. Overall vision & priorities for next generation (Monday Morning Joint Session)
  Up to one contribution led per company/MRP, covering cross-TSG aspects; Presentations are to be prioritized to external orgs (MRPs only), and operators
  4. Vision & priorities for next generation radio technology (RAN Parallel Session)
  Up to one contribution led per company, focusing on RAN-specific aspects
  5. Vision & priorities for next generation system architecture, core networks and protocols (SA/CT Parallel Session)
  Up to one contribution led per company, focusing on SA/CT-specific aspects
  6. Summary
  No contributions please. TSG chairs will prepare a summary document
  7. Closing (no later than 6:00pm, Tuesday, Mar 11 2025)
High-Level Guidance:
  Note: please do not submit the same contribution to multiple AIs. Limited contributions will be selected for online presentation due to time constraints. Contributions co-sourced by multiple companies are welcome.

## Slide 10: TSG-RAN Projects Update

## Slide 11: RAN Projects Update: New RAN4-led Rel-19 Items
As planned, RAN#106 discussed new Rel-19 RAN4-led non-spectrum proposals
  ~11 new items were proposed
After intensive discussion, two items were approved;
  RP‑243317 New WID on low band carrier aggregation via switching Apple, TELUS, Bell Mobility, BT plc, Skyworks Solutions Inc., Anterix, Southern Linc, AT&T, Boost Mobile Network, Murata, Ericsson, Samsung, Qorvo, Nokia, Huawei, HiSilicon, vivo, OPPO, Qualcomm, Google, Sony, ZTE
  RP‑243323 New WID on 7 MHz Channel Bandwidth for n26 and n5 T-Mobile USA, China Telecom
    The corresponding way forward in irregular channel bandwidths was endorsed in RP‑243322

## Slide 12: RAN Projects Update: New RAN4-led R19 Spectrum Items
Besides the set of Rel-19 spectrum items approved in RAN#104 and RAN#105, RAN#106 additionally approved the following RAN4-led spectrum item
  RP‑243268 New bands for LTE based 5G terrestrial broadcast for early deployments EBU, BNE

## Slide 13: RAN Projects Update: New RAN1-led R19 Item
RAN#106 approved New WID on LTE-based 5G Broadcast Phase 2 as in RP‑243290
  Objectives and work plan for 5G Broadcast Phase 2 are summarized in RP‑243306

## Slide 14: RAN Rel-19 Project Update: Ambient-IoT
SI Study on solutions for Ambient IoT (Internet of Things) in NR was successfully completed
  TR 38.769 v2.0.1 on Study on solutions for Ambient IoT (Internet of Things) in NR was approved in RP‑243319
Way forward for Ambient IoT for REL-19 and REL-20 was endorsed in RP‑243280
New WID on Rel-19 Ambient IoT was approved in RP‑243326
TSG RAN to approve a Rel-19 work item for Ambient IoT, with the following scope based on the Rel-19 study:
  Indoor inventory & command, deployment scenario 1 with topology 1 (in D1T1-B)
  Backscattering device with RF-ED receiver: Device 1
  CW node outside topology (D1T1-B case 1-4), single-tone unmodulated waveform without hopping
    FDD spectrum: CW in UL, D2R in UL, R2D in DL
  Device unavailability: direction 1 from TR
  Proximity determination: solution 1 from TR
Workplan for Rel-19:
  No impact to Rel-19 ASN.1 freeze, no impact to the timeline of Rel-20. Rel-20 Ambient IoT starts after the completion of the Rel-19 Ambient IoT WI.
  Completion of the Rel-19 work (Core Part) is targeted at the stage-3 functional freeze for Rel-19 in Sept. 2025, with 3 quarters for RAN2/3/4 and 2 quarters for RAN1.
Workplan for Rel-20:
  Includes D2T2
  Includes Device 2
  A limited number of additional use cases, deployments, connectivity topologies, devices, traffic types in TR38.848 as a starting point
  Note: work on D2T2, device 2 shall follow the Rel-19 study conclusions, and further down-selection of architecture options for topology 2 may be needed. For indoor use cases, deviations from Rel-19 study conclusion shall be well justified and agreed.
  Details to be discussed at a later RAN plenary meeting, including the need for study phase.
For both Rel-19 and Rel-20, co-ordination with SA2/3 is expected

## Slide 15: RAN Rel-19 Project Update: AI/ML for NR Air Interface
WI AI/ML for NR air interface
  Way forward on AIML for data collection in RP‑243307 was endorsed (see right)
  LS on AIML UE sided data collection (to: SA, SA2, SA5; cc: RAN2, SA3; contact: Interdigital) was approved in RP‑243316
The WID is now split into two parts (since some study is now planned for the entire release)
  Revised WID: Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface was approved in RP‑243244
  New SID: Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface part 2 was approved in RP‑243245
For SA
From RAN perspective, transfer of data over UP for Solution 2 in SA2 should be studied and provide feedback on fulfilement of visibility and controllability requirements. Transfer of data over UP for Solution 3 can be studied by SA5
RAN has already concluded that transfer of data over CP for Solution 2 and 3 can meet the visibility and controllability RAN requirements, even though some scalability concerns have been raised for high amount of data transfer. RAN is not expecting SA2 and SA5 to study the transfer of data over CP for now.
For RAN2
During Rel-19 RAN2 continues studies on AIML UE sided data collection (excluding 1b)
  Study RAN aspects related to data transfer over UP
  Discuss level of NG-RAN involvement in the control and configuration of UE side data collection.
  Discuss NG-RAN involvement in the data transfer of UE side data collection (if any) (including visibility discussion).
  Discuss aspects/solutions from RAN perspective that enable the data transfer to CN domain or OAM domain.
  Discuss on the scalability aspects of CP
  RAN2 can Liaise with other WGs if/when needed
General
RAN will make a final decision on way forward taking into account SA inputs when available. RAN will have a checkpoint in Q2, 2025

## Slide 16: RAN Rel-19 Project Update: NR NTN, XR
WI Non-Terrestrial Networks (NTN) for NR Phase 3
  Approved WID in RP‑243300 with updates on DL coverage enhancements as a check point
WI XR (eXtended Reality) for NR Phase 3
  Summary of discussion was captured in RP‑243305 with the following endorsements:
    Adding TUs to cover RAN3 work from SA2 topics
    Agree to add TUs for RAN3, TUs to start from March onwards for 3 RAN3 meetings
    Add the WID objectives at RAN#107 as concluded by SA2 e.g. in PDU set handling, QoS handling or network information exposure.
  RAN2 to continue working on the uplink solution and to liaise with SA2/SA4 if there are issues if the same approach would be extended for the DL as well, assuming the solution extension for DL would not cause issues in RAN2 side (not more work than wat would be needed to prevent use of the solution for downlink direction). RAN3 to be kept informed of the progress
In response to the SA LS in RP‑243313 regarding MMSID, RAN updated the WID in RP‑243318 (to make a decision in RAN#107)

## Slide 17: RAN Rel-19 Project Update: NES, MIMO
WI Enhancements of network energy savings for NR
  Way forward captured in RP‑243297, and endorsed as (shortened version)
    RAN confirms that Case 2 also includes the case where a particular Cell A can switch to become a NES Cell. This means that Cell A can provide UL-WUS configuration for itself before becoming a NES cell.
      No further optimizations will be considered for NES UEs for this scenario.
      No further optimizations to handle non-NES capable UEs will be considered for this scenario. It is assumed that these UEs can be handled by careful deployment.
      No WID update is required
    On RRC Connected mode
      The scope of WID will not be updated to include RRC Connected.
      However, RAN2 will address the specific case of RLF, to use the same procedure as idle/inactive to request OD-SIB1 transmission. No need to change the scope of WI to indicate this.
WI MIMO: Way forward on REL-19 MIMO 3T3R was endorsed in RP‑243265
  RAN clarifies that for ‘3T3R’ antenna switching, SRS configuration i.e., SRS resource/set definition for ‘3T3R’ antenna switching can be discussed and supported as part of Rel-19 MIMO in RAN1.
    where ‘3T3R’ is only applicable for the UE equipped with 4Rx, 6Rx, or 8Rx antenna ports ; No RAN4 impact.

## Slide 18: Other Projects 1/2
Regarding Six Layer Support for Devices with 6Rx in Rel-19: RAN4 to work on another quarter for more informed decision
RAN4 Ku Band:
  Way forward was endorsed in RP‑243301
      Downscoping agreements: compared to the revised WID in RP-242981
      Remove VSAT type 1 (Fixed VSAT mechanically steered)
      Remove VSAT type 2 (Fixed VSAT electrically steered)
        Assumes NGSO support added to type 5 such that type 2 is covered by type 5*
      Remove VSAT type 3 (Fixed VSAT to LEO – small electrically steered)
      Remove conducted requirements – only do radiated
      Upscoping agreements: In addition to dual numerology in revised WID in RP-242981
      For mobile VSAT served by NGSO and GSO in Ku bands only:
        Specify NGSO and GSO connectivity based on existing type 5 RF requirements
        Specify the RRM timing requirements for the considered numerologies.
      Note: There are no new regulatory requirements for mobile VSAT served by NGSO in Ku band that impact RAN4 coexistence studies or RF requirements.
  Updated WID was approved in RP‑243314

## Slide 19: Other Projects 2/2
Revised WID for introduction of IoT-NTN TDD mode was approved in RP‑243293
Way forward on Rel-19 LP-WUS separate band issues was captured in RP‑243266
  For idle/inactive mode, consider a standardized solution for intra-frequency case (e.g. solution 1, 2, and 3 in RP-242656). For Rel-19, inter-frequency solutions (e.g. solution 4) will not be considered.
  Detailed discussions and final solution selection is left up to WGs.
Revised WID on NR power class 2 RedCap (Reduced Capability) UE in FR1 was approved RP‑243267
Revised WID: NR base station (BS) RF requirement evolution for FR1/FR2 and testing was approved RP‑243270
Revised WID: NR channel BW less than 5MHz for FR1 Phase 2 was approved in RP‑243309
Revised WID on Enhancements for Air-to-ground network for NR was approved in RP‑243285
Revised WI: Non-Terrestrial Networks (NTN) for Internet of Things (IoT) Phase 3 was approved in RP‑243278 (regarding full eNB as regenerative payload)
LS on HPUE MSD application for DL CA with 1UL CC (to: RAN5; cc: RAN4; contact: Oppo) was approved in RP‑243308

## Slide 20: 5G-Advanced in Rel-20
A one-day workshop was organized as part of RAN#106 (Tuesday afternoon + Wed. morning)
  The one-day Release 20 RAN workshop, as part of RAN#106, draws 200+ submissions from 50+ different companies/organizations
  The presentations and Q&A focus on RAN1/2/3-led items, followed by a summary as detailed herein
    A similar arrangement for RAN4-led is planned during RAN#107, although the time duration is expected to very limited due to the very tight schedule in RAN#107
Summary of the workshop was discussed and endorsed in RP‑243292
  As a baseline, RAN WG capacity is not expected to increase in Rel-20 due to the parallel tracks of 5G-Advanced and 6G
  RAN WG capacity has to be carefully shared between 5G-Advanced and 6G in Rel-20
    Sufficient TUs should be given to 6G to ensure successful study for future 6G success
    Critical to have reasonable amount of TUs accommodating necessary 5G-Advanced items to address commercial needs
    There are quite different views on how to split the WG capacity between 5G-Advanced and 6G (ranging from 25% to 67% to be allocated to 5G-Advanced)
      Detailed TU split is to be finalized in RAN#107
      Detailed TU split may be different for each RAN WG
  It is necessary to avoid duplicate scope in 5G-Advanced and 6G in Rel-20
    As an example, a study planned for 5G-Advanced (with the intention to convert to specifications later in Rel-20) should not conflict or overlap with the corresponding 6G study

## Slide 21: 5G-A Rel-20: Categorization of topics based on WS contributions (RP‑243292)
AI/ML Air Interface
MIMO Evolution
Ambient IoT
AI/ML mobility
IoT NTN
AI/ML for NG-RAN
Additional RAN1-led Candidate Topics
  Coverage enh. (incl. FR2)
  NES
Additional RAN2-led Candidate Topics
  Mobility Enh.
  XR
  UAV/UAM Enh.
  NR NTN
Additional RAN3-led Candidate Topics
  Sensing/ISAC
  SON/MDTEnh.
Others
  SBFD
  UE aggregation
  CA enhancement (incl. faster scell activation)
  RRC_inactive enh.
  UE energy saving (incl. LP-WUS)
  Sidelink enh. (incl. SL relay)
  QoE enh.
  RIS
  Positioning
  Topological enh. (NCR, femto, WAB)
  UE Tx switching enh.
  Packet priority based access control
  Xn failure handling enh.
  Digital twin
  Ray tracing model
  Other UL enh. (e.g., PA non-linearity, scheduling)
  Others
Another candidate topic: Develop channel bandwidth 200MHz considering n104

## Slide 22: 6G Study – ITU Focused
Dedicated discussion was arranged for 6G study in RAN#106 focusing on ITU related aspects
The guidance document in RP‑243276 as in was endorsed
  As planned, the SID will need to be approved in RAN#106
    A single SID will cover two RP SIs (ITU focused & general), where part I (ITU focused) for approval in RAN#106 and part II (general) for approval in RAN#107
  The ITU-focused study should be based on the Recommendation ITU-R M.2160 (not necessarily aligned) and cover the following aspects
    Identified candidate set of minimum TPRs
      Including the associated high-level assumptions, if any
      Including legacy and new TPRs and the evaluation method (simulations, analysis or inspection)
      Including whether or not to skip some TPRs for this study
    Associated values of the identified TPRs
      Including whether the values are quantitative or qualitative or a mix therein
      Including whether or not some values need to be jointly considered
  The result of the study will be captured in the form of 3GPP TR(s) and official liaison(s) to ITU-R
The 6G SID (part I: ITU focused) was approved in RP‑243327
A Reply to ITUR_WP5D_TEMP_167 = RP-243202 on Minimum requirements related to technical performance for IMT-2030 radio interface(s) (to: SA; cc: -; contact: CMCC) was agreed and sent to SA (in RP‑243325)

## Slide 23: ITU matters

## Slide 24: ITU matters
SR for ITU AH can be found in RP-242430
DRAFT Reply LS to ITU_R_WP5D_TEMP_165rev1 = RP-243204 on process to revise Recommendation ITU-R M.2150-2 and Recommendation ITU-R M.2012-6 – 5G SRIT (to: SA; cc: -; contact: Ericsson) was agreed in RP-243274 and sent to SA
DRAFT Reply LS to ITU_R_WP5D_TEMP_165rev1 = RP-243204 on process to revise Recommendation ITU-R M.2150-2 and Recommendation ITU-R M.2012-6 – 5G RIT (to: SA; cc: -; contact: Ericsson) was agreed in RP-243240 and sent to SA
DRAFT Reply LS to ITU_R_WP5D_TEMP_165rev1= RP-243204 to External Organizations on on process to revise Recommendation ITU-R M.2150-2 and Recommendation ITU-R M.2012-6 – M.2012 (to: SA; cc: -; contact: Ericsson) was agreed in RP-243241 and sent to SA
DRAFT Reply LS to ITUR_WP4B_TEMP_13 = RP-243201 (cc: ITU-R WP5D) on 3GPP “5G-NTN” material for Recommendation ITU-R M.[IMT 2020 SAT.SPECS] -SRIT (to: SA; cc: -; contact: Novamint) was agreed in RP-243281 and sent to SA
DRAFT Reply LS to ITUR_WP4B_TEMP_13 = RP-243201 (cc: ITU-R WP5D) on 3GPP “5G-NTN” material for Recommendation ITU-R M.[IMT 2020 SAT.SPECS] - RIT (to: SA; cc: -; contact: Novamint) was agreed in RP-243282 and sent to SA

## Slide 25: TSG RAN#107 Highlights
SP-250339

## Slide 26: Outline
New leadership elected
Administrative aspects
TSG-RAN Projects Update
ITU matters

## Slide 27: New leadership elected

## Slide 28: New leadership elected
Chair: Dr. Younsun Kim, Samsung Electronics Co. Ltd (TTA), CorpOPD: TTA
Vice Chairs:
Mr. Enrico Buracchini, TELECOM ITALIA S.p.A. (ETSI), CorpOPD: ETSI
Mr. Jerome Vogedes, AT&T (ATIS), CorpOPD: ATIS
Mr. Xutao Zhou, vivo Mobile Communication Co. (CCSA), CorpOPD: CCSA

## Slide 29: Administrative aspects

## Slide 30: Administrative Aspects
RAN#107 approved the MCC TF 160 report in RP-250013
RAN#107 discussed 6G specification format: towards Automation-Native as in RP-250108 (no conclusion)

## Slide 31: TSG-RAN Projects Update

## Slide 32: RAN Projects Update: 5G-Advanced in Rel-20
Extensive discussion was carried out in RAN#107 to improve further the understanding of potential items for 5G-Advanced in Rel-20
  Moderator's summary for RAN1 led REL-20 topics was captured in RP-250802
  Moderator's summary for RAN2 led REL-20 topics was captured in RP-250803
  Moderator's summary for RAN3 led REL-20 topics was captured in RP-250787
  Moderator's summary for other RAN1/RAN2/RAN3 led REL-20 topics was captured in RP-250797
  Moderator's summary for RAN4 led REL-20 topics was captured in RP-250039
Based on the discussion, RANP/WG leadership prepared the summary for RAN REL-20 5G Advanced in RP-250040, which was revised in RP-250812 with slides 7-23 endorsed
  Detailed RAN1/2/3-led potential projects are copied in the subsequent slides

## Slide 33: 5G-Advanced in Rel-20 List of Potential RAN1-led Items for Subsequent Discussion till RAN#108
Title | First-order TU Estimate (# TUs)
Enhancements on AI/ML Air Interface | [2]
NR-MIMO Phase 6 | [1]
Enhancements on Ambient IoT | [3 ~ 3.5]
NR-NTN Enhancement | [1]
Coverage Enhancement | [0.5 for 3 quarters]
(RAN2-led) IoT-NTN | [0.5 for 2 quarters]
ISAC | [1 for 3 quarters]
RAN1 total capacity is 31 TUs
Reserved TUs: 2 TUs per meeting
Miscellaneous impact from other WGs: 1 TU per meeting
Maintenance (12 TUs per meeting in Q3, 8 TUs per meeting in Q4, eventually decreasing to 4 TUs per meeting)
Rel-20 TEI: 0.5 TU per meeting (in last 2~3 quarters of Rel-20)
Additional details can be found in moderator summary in RP-250802
RP-250802 Moderator's summary for RAN1 led REL-20 topics RAN1 Chair (Samsung)

## Slide 34: 5G-Advanced in Rel-20 List of Potential RAN2-led Items for Subsequent Discussion till RAN#108
Additional details can be found in moderator summary in RP-250803
RP-250803 Moderator's summary for RAN2 led REL-20 topics RAN2 Chair (InterDigital)
Title | First-order TU Estimate (# TUs)
AI Mobility | [1.5]
NTN IoT | [1]
Mobility | [1]
XR | [1]
(RAN1 led) AI PHY | [2]
(RAN1 led) Ambient IoT | [2]
(RAN1 led) MIMO | [0.5]
(RAN1 led) NR NTN | [0.5]
RAN2 total capacity is 40 TUs
Maintanence: 14 TUs
Reserved TUs (~10% capacity): 4 TUs
TEI20: 1 TU
Other impacted WGs: 1 TU
TUs left for Rel-20 5G A and 6G: 20

## Slide 35
Title | First-order TU Estimate (# TUs)
AI/ML for NG-RAN | [1-1.5]
(RAN1-led) Ambient IoT | [1]
SON/MDT Enhancements | [0.5-1]
ISAC | [1]
5G-Advanced in Rel-20
List of Potential RAN3-led Items for Subsequent Discussion till RAN#108
RAN3 total capacity is 19 TUs
~10% RAN3 capacity is planned to be reserved
~[1] TU reserved per meeting including additional TU for TEI/maintenances
Additional details can be found in moderator summary in RP-250787
RP-250787 Moderator's summary for RAN3 led REL-20 topics RAN3 Chair (ZTE)

## Slide 36: RAN Projects Update: 6G Study in Rel-20, General
Moderator's summary for part 2 of 6G SI can be found in RP-250785
Proposal for structure for 6G RAN SI skeleton TR endorsed in RP-250809
Reflection on progress of 6G RAN study item endorsed in RP-250813
  Conclusion: The update of 6G RAN-level SID includes work scope for new/existing services and significantly improved 6G radio performance. It reflects the spirits from 6G workshop contributions.

## Slide 37: RAN Projects Update: 6G Study in Rel-20, General – Cont’d
Revised SID: Study on 6G Scenarios and requirements was discussed and approved in RP-250810 (key contents copied on the right)
Identify typical and practical deployment scenarios defined by attributes such as carrier frequency, inter-site distance, user density, maximum mobility speed, and other relevant factors.
Develop 3GPP requirements for 6G Radio for improvement of existing services and for new services.
Determine the applicability of legacy services to 6G Radio, and define radio requirements for these, as appropriate.
Develop 3GPP requirements for 6G Radio for these practical deployment scenarios to ensure substantial gains in all relevant bands: overall performance, user experience, TCO reduction including at least:
  Ensure appropriate set of functionalities, minimize the adoption of multiple options for the same functionality, avoid excessive configurations, excessive UE capabilities and UE capabilities reporting
  Energy efficiency and energy saving: both for network and device
  Enhanced spectral efficiency
  Enhanced overall coverage, focus on cell-edge performance and UL coverage
  Wider channel bandwidth (at least 200MHz) support for 6G deployments at least above 2 GHz, around 7 GHz
  Re-use of existing 5G mid-band (~3.5GHz) site grid for 6G deployments in at least around 7 GHz and targeting comparable coverage to 5G mid-band
  Target scalable and forward compatible design for diverse device types
  Improved spectrum utilization and operations taking into account diverse spectrum allocations
  Aim at using common 6G Radio design, which meets mobile broadband service requirements as high priority, to also meet vertical needs
  Aim at a harmonized 6G Radio design for TN and NTN, including their integration
  System simplification, including reducing configuration complexity, enabling more efficient Cell/UE management, etc.
Define a time plan and steer work as appropriate for the RAN WGs during the 6G WG SI to deliver high-level decisions at least on the following areas:
  Fundamental 6G radio design aspects: waveform, numerology, channel coding, etc…
  Overall high-level aspects of 5G to 6G migration
  RAN architecture and interfaces, including RAN-Core interface
  Coordination of 6G AI/ML framework
Note: The detailed time plan for the high-level decisions above will be decided at RAN#108 at the approval of the 6G RAN WG SI and is to be aligned with the RAN SI progress.

## Slide 38: RAN Projects Update: 6G Study in Rel-20, IMT-2030 TPRs
Moderator's summary for IMT-2030 TPRs can be found in RP-250819, with the seven proposals endorsed (copied below):
  Define positioning accuracy as a quantitative TPR
  Define Sensing-related capabilities as a TPR.
  Define AI-related capabilities as qualitative TPR evaluated by inspection.
  Define energy efficiency as a TPR.
  For user experienced data rate, further discuss applicable deployment scenarios, and revisit the evaluation methodology before setting values for UL
  For bandwidth TPR, it is proposed to set a target value of 400MHz (same definition as IMT-2020)
    TBD on other TPR values
  Define TPR (e.g. joint/composite requirement) related to data rate, latency, reliability, capacity etc. as a candidate IMT-2030 TPR.
    Applicable usage scenario: immersive communication

## Slide 39: RAN Projects Update: 6G Study in Rel-20, IMT-2030 TPRs – Cont’d
Direct submission to ITU-R from RAN #108 of IMT-2030 TPR values was summarized and endorsed in RP-250820
Proposal to PCG for approval
The deadline for submission to WP5D#49 is June 12, 2025. Given that RAN#108 is held 9-13th of June 2025, expedited means are necessary to allow RAN#108 to send an input to WP5D#49 on IMT2030 TPRs by this deadline, if suitable. Therefore, 3GPP RAN requests PCG to grant an exception and allow TSG RAN to correspond directly with WP5D to submit an input on Technical Performance Requirements from RAN#108.
It is noted that the finalization of the MTPRs by ITU-R WP 5D does not occur until its meeting in February of 2026. It is possible that 3GPP TSG-RAN may have subsequent submissions/revisions to ITU-R WP 5D after RAN #108. Subsequent proposals will be addressed individually and are not proposed to be part of this PCG exception process.
Workplan in TSG RAN for 2Q25
To complete the work on TPRs in RAN#108, it is proposed that the work will progress between RAN#107 and RAN#108 by:
E-mail to circulate input documents and summaries of proposals by using RAN ITU AH reflector
Two conference calls to consolidate the proposals aiming to facilitate agreement in RAN#108 (Note: no decision, no Tdoc allocation)
  CC#1 from 14:00 to 16:00 CEST on April 29, 2025 – deadline for contributions on April 24
  CC#2 from 14:00 to 16:00 CEST on June 4, 2025

## Slide 40: RAN Projects Update: New RAN4-led R19 Spectrum Items
New band for 5G Broadcast Utilizing Geosynchronous Satellite was discussed and approved in RP-250788
Way forward on 4.9GHz new band for US was discussed and endorsed in RP-250807

## Slide 41: Update of Rel-19 Projects
Revised SID for Study on AI/ML for NR air interface phase 2 approved in RP-250308
Revised SID: Study on spatial channel model for demodulation performance requirements approved in RP-250577
Revised WID on AI/ML for NR air interface approved in RP-250792
Revised WID on enhancements of network energy savings for NR approved in RP-250343
Revised WID: Solutions for Ambient IoT (Internet of Things) in NR approved in RP-250796
  Moderator's summary on A-IoT WID scope clarification endorsed in RP-250777
Revised Work Item: NR mobility enhancements Phase 4 approved in RP-250339
Revised WID on NR sidelink multi-hop relay approved in RP-250188

## Slide 42: Update of Rel-19 Projects - Cont’d
Revised WID: XR (eXtended Reality) for NR Phase 3 approved in RP-250107
  Way forward for XR Release 19 WI revisions discussion endorsed in RP-250778
Revised WID: Introduction of BDS (BeiDou Navigation Satellite System) B2b Signal in A-GNSS for LTE and NR approved in RP-250767
Revised WID: Enhancements for Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN approved in RP-250326
Revised WID: UE RF enhancements for NR FR1/FR2 and EN-DC, Phase 4 approved in RP-250780
Revised WID: NR channel BW less than 5MHz for FR1 Phase 2 approved in RP-250781
Revised WID: TRP (Total Radiated Power), TRS (Total Radiated Sensitivity) and MIMO OTA (Over the Air) testing enhancement Phase 3 approved in RP-250197

## Slide 43: Update of Rel-19 Projects - Cont’d
Revised WID on Low NR band carrier aggregation via switching approved in RP-250247
Revised WID: Introduction of Ku bands for NR NTN approved in RP-250799
Revised WID: Non-Terrestrial Networks (NTN) for Internet of Things (IoT) Phase 3 approved in RP-250472
Revised WID on LTE-based 5G Broadcast Phase 2 approved in RP-250794

## Slide 44: ITU matters

## Slide 45: ITU matters
SR for ITU AH can be found in RP-250015
DRAFT LTI in reply to ITU-R WP5D/TEMP/265 = RP-250632 on timing of updates to IMT-2020 Recommendation ITU-R M.2150 and IMT-Advanced Recommendation ITU-R M.2012 after year 2025 (to: SA; cc: -; contact: Novamint) agreed in RP-250783
LS Reply on Parameters for 14800 to 15350 MHz of terrestrial component of IMT for sharing and compatibility studies in preparation for WRC-27 (to: ITU-R WP5D; cc: RAN4; contact: Nokia) approved in RP-250086
  TR 38.922 v2.0.0: Study on International Mobile Telecommunications (IMT) parameters for 4400 - 4800 MHz, 7125 - 8400 MHz and 14800 - 15350 MHz approved in RP-250539

## Slide 46: Questions?