## Slide 1: FS_PALS Status Update Study on 5G Networks Providing Access to Localized Services
Jack Nasielski
Qualcomm
FS_PALS Rapporteur
3GPP TSG-SA WG1 Meeting #93e
Electronic Meeting, 22 Feb - 4 Mar 2021
Notes: 1

## Slide 2: FS_PALS Progress
Progress made at this meeting
  Refined existing use cases
  Agreed four new use cases
Work/Study Item Completion: 77%
Controversial issues
  None
Notes: 1

## Slide 3: FS_PALS Planning
Planning for subsequent meetings
  SA1#94e (May 2021): 95%
    Complete use cases and potential requirements
    Consolidation and conclusions.
SA1#95e (Aug 2021): 100%
    Final TR cleanup.
Notes: 1

## Slide 4: Work plan between meetings
Email coordination
  Coordination among interested/contributing companies, about planned inputs, use cases, etc.
  To be moderated by the rapporteur.
Notes: 1

## Slide 5: FS_PALS Completion Date
Current expected completion dates:
  For approval : SA#92e (06/2021)
Have these dates been changed at this meeting? no
  If yes, previous target completion dates:
    For information: <mm/yyyy> SA#xx
    For approval: <mm/yyyy> SA#xx
Notes: 1

## Slide 6: FS_PALS History
This WI was approved at SA#89e
  Approved WID is in tdoc SP-200798
History of completion rates
  SA1#92e (Nov 2020): 35%
  SA1#93e (Feb-Mar 2021): 77%
Notes: 1