## Slide 1: FS_IIoT Status Report
Devaki Chandramouli
Nokia

## Slide 2: FS_IIoT Status at SA#90E
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial Internet of Things | 75% > 87% | December’ 20 | SP-200298
Progress since SA#88E:
  36 approved P-CRs.
  Conclusions agreed for KI#3A, updated conclusions for KI#1, KI#2, KI#3B, KI#5.
  RAN impacts and dependencies:
  LS out to RAN to obtain feedback regarding survival time.
Next steps:
  Aim to resolve the remaining opens for all Key issues, harmonize solutions, where needed.
  Target towards updating & stabilizing conclusions for all KIs
  Agree to a WID, submission of TR 23.700-20 cover sheet for TSG SA approval.

## Slide 3: FS_IIoT status after SA2#141E (1/2)
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial Internet of Things | 75% > 87% | Jun, 20 | SP-200298
General
  FS_IIoT TR 23.700-20 v1.0.0 is available here.
  Total TUs requested for Study Phase in 2020 is 5. 4 TUs used and 1 TU remaining.
  KI#2 conclusion remains controversial.
Key Issue #1 (Uplink Time Synchronization)
  Resolution for BMCA method achieved – user plane based method selected and conclusion updated accordingly
  Next step: Resolution of refinement of the conclusion and resolution of remaining editor‘s notes.
Key Issue #2 (UE-UE TSC communication)
  Solutions updated, updated interim conclusions agreed.
  Next step: Harmonization of solutions, resolution of remaining opens and updates to conclusion needed
Key Issue #3A (Exposure of TSC Services: Exposure of deterministic QoS)
  Conclusion agreed finally
  Way forward for H&F support agreed.
  Next step: resolution of remaining opens and updates to conclusion needed.

## Slide 4: FS_IIoT status after SA2#141E (2/2)
Key Issue #3B (Exposure of TSC Services: Exposure of Time Synchronization):
  Conclusions updated to include uplink time sync, BMCA method supported for PTP
  Next step: Resolution of validity period, remaining ENs and updates to conclusion.
Key Issue #4 (fully distributed configuration model for TSN)
  Downscoped. Will not be progressed during Rel-17
Key Issue #5 (Use of Survival Time for Deterministic Applications in 5GS)
  LS sent to RAN2/3 to obtain feedback regarding survival time.
  Update conclusion based on RAN2/3 feedback.
  RAN impacts and dependencies:
  Survival time format sent over NGAP.
Contentious Issue:
  None so far
Focus for the Next Meeting (SA2#142E):
  Resolving controversial items and open items for all Key issues for an enhanced conclusion.
Overall Plan:
  No new solution.
  SA2#142E (Nov): Improved conclusions. Submit TR 23.700-20 to SA#90 plenary for approval. Agree to a WID.
Risks:
  Remaining aspects of KI#2 remains controversial. KI#5 conclusion has RAN dependency.