## Slide 1: eNPN Status Report
Peter Hedman
Ericsson

## Slide 2: eNPN status after SA2#144E (1/3)
General
  …
Related to Key Issue 1 (Enhancements to Support SNPN along with credentials owned by an entity separate from the SNPN):
  CRs agreed…
  Next Steps: Resolve Editor’s notes as well as …
WI Code | Work Item Title | WP | Target Date | WID#
eNPN | Enhanced support of Non-Public Networks | 20% > xx% | June, 21 | SP-200980

## Slide 3: eNPN status after SA2#144E (2/3)
Related to Key Issue 2 (NPN support for Video, Imaging and Audio for Professional Applications (VIAPA))
  CRs agreed…
  Next Steps: Resolve Editor’s notes as well as …
Related to Key Issue 3 (Support of IMS voice and emergency services for SNPN)
  CRs agreed…
  Next Steps: Resolve Editor’s notes as well as …
Related to Key Issue 4 (UE Onboarding and remote provisioning)
  CRs agreed…
  Next Steps: Resolve Editor’s notes as well as …
WI Code | Work Item Title | WP | Target Date | WID#
eNPN | Enhanced support of Non-Public Networks | 20% > xx% | June, 21 | SP-200980

## Slide 4: eNPN status after SA2#144E (3/3)
  RAN impacts and dependencies:
  As per agreed CRs the RAN impacts are SIB related for changes related to Key issues 1
  …
SA3 dependencies
  SA3 dependencies identified for solutions and conclusions related to key issue 1, 3 and 4.
  ...
Contentious Issue:
  KI#1: Whether AUSF or separate NF is to interact with AAA-S using non-SBI protocol
  KI#4: Selection of CP vs UP provisioning
Focus for the Next Meeting (SA2#145E):
  Progress and complete the normative work
Overall Plan:
  Complete the normative work at SA2#145e
Risks:
  Completion of the work dependent on progress in SA3 (KI#4)

## Slide 5: eNPN Status at SA#92e
Progress since SA#91-e:
  LS reply to xyz
  LS sent to xyz
  x CRs agreed to TS 23.501, x CRs agreed to TS 23.502 related to KI#y
  …
  RAN impacts and dependencies:
  RAN impacts as per agreed CRs:
    Impacts are …
Next steps:
  Maintenance, including addressing any issues and questions raised by other WGs
  …
WI Code | Work Item Title | WP | Target Date | WID#
eNPN | Enhanced support of Non-Public Networks | 20% > xx% | June, 21 | SP-200980