## Slide 1: eNS_Ph3 Status Report after SA2#156e
Jinguo Zhu
ZTE

## Slide 2: eNS_Ph3 status after SA2#156e
General
  18 CRs on KI#1, KI#3, KI#4, KI#5 are approved.
  Two LSs are sent back to RAN2/RAN3
Contentious Issue:
  The following issues have RAN impact:
    KI#1: How to use the existing NG-RAN resource of the replaced S-NSSAI is for FFS.
    KI#3: The need for Registration level control is FFS e.g. requiring S-NSSAI to be deregistered when the UE move out of the Location
    KI#3: The mechanism to use for monitoring the location and any NG-RAN logic is FFS and is dependent on the RAN WG3 reply.
    KI#5: The AMF can provide the Partially Allowed NSSAI and the S-NSSAIs of the rejected S-NSSAI partially in the RA without indication of the TAs where these are supported to the NG-RAN (in addition to providing the Partially Allowed NSSAI to the UE), but this will be evaluated after feedback from RAN WG2 and RAN WG3 whether and how to use the Partially Allowed NSSAI in the NG-RAN.
  The following issue has no RAN impact.
    KI#6: 1) Roaming aspects are FFS. 2) The 502 CR is not approved in this meeting.
Other WG dependencies
  For KI#2, SA2 will do alignment after CT1 complete the work
Focus of the Next Meeting (SA2#157):
  Resolve contentious issues
WI Code | Work Item Title | WP | Target Date | WID#
eNS_Ph3 | Network Slicing Phase3 | 50%->80% | Jun 2023 | SP-221135

## Slide 3: Overall plan
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | Apr,23 | May,23 | 
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | #156 | #157 | 
FS_eNS_Ph3 | 6 | 7.75 | 13.75 | 1 | 1 | 2 | 1 | 1 | 2 | 1 | 2 | 1.25 | 1.5 | 
SA2#149 Feb’22: TR skeleton, arch assumptions, KIs
SA2#150 Apr’22: solutions discussions, and KIs. Finalize the KIs. Last meeting for Kis.
SA2#151 May’22: continue the solution discussions and start to evaluate solutions; SA2#152 Aug’22: solution updates (last meeting for new solution and solution update),finalize the evaluation and conclusion ; TR for information; WID for approval
SA2#153 Oct’22: finalize the conclusions for the KIs
  SA2#154 Nov’22: Evaluation on KI#3 and finalize the conclusions that have interim conclusion, Normative work, TR for approval, WID approval
SA2#154AH: Normative work, focus on 501 CR
SA2#155 meeting: Focus on remaining 501 CRs
SA2#156E meeting: resolve FFS in 23.501 and approve 23.502&23.503 CRs, Update taking RAN WG feedback into account for KI#3+5
SA2#157 meeting: Resolve remaining contentious issues