## Slide 1: TEI18_SLAMUP Status Report (after SA2#158)
Uri Baniel Oracle (Rapporteur)
S2-2310057
3GPP TSG SA WG2 Meeting #158
21-25 August 2023, Gothenburg, Sweden

## Slide 2
TEI18_SLAMUP status (after SA2#158)
WI Code | Work Item Title | WP | Target Date | WID#
TEI18_SLAMUP | Spending Limits for AM and UE Policies in the 5GC | 100% | Apr, 2023 | S2-2207832
  Progress since SA2#158
  General
    The Work Item has already reached completion status after sa2 #157.
    In SA2#158 only alignment papers were brough in:
      One paper (CR) was to correct an inaccuracy in 23.502.
      The other paper (LS OUT) asks SA5 to provide clarifications wrt/ TS 32.256 (pertaining to CHF selection logic by AMF and the possible impact of AMF charging reports on Spending Limits).
  Normative work progress:
  Paper status:
    1 CR for TS 23.502 was agreed,
    1 LS OUT to SA5 was approved.
  Next steps:
  Evaluate LS OUT Response from SA5 once received. Consequently, align 23.501 6.3.11 v18.x correspondently, if needed.
  Roaming aspects of SLAMUP may get addressed as TEI19 or TEI20 (if/when requested by operator(s)).

## Slide 3
Contentious Issue:
  N/A
Focus for the Next->Next Meeting (SA2#159):
  N/A
Overall Plan:
(*) Was discussed as part of 1 TU allocated for all TEI18 papers (17 papers altogether)
  SA2#151-E: initial DP and WID.
  SA2#152-E: DP and WID re-submitted along with 4 draft CRs.
  SA2#153: No SLAMUP work.
  SA2#154AH-E: Normative work - done.
  SA2#155: No SLAMUP work.
  SA2#156-E: No SLAMUP work.
  SA2#157: Alignment CRs - done.
  SA2#158: Alignment CR & LS - done.
  SA2#159: Maintenance if fixes are needed (SA5 inputs are not expected yet).
  SA2#160: Maintenance based on inputs from SA5.
TEI18_SLAMUP Work Plan
 |  |  | May, 22 | Aug, 22 | Jan, 23 | Feb, 23 | April, 23 | May, 23 | Aug, 23
WID | Normative TU | Total TU | #151-E | #152-E | #154AH-E | #155 | #156-E | #157 | #158
SLAMUP | 1 | 1 | 0 | 0 | 0.5 | 0 | 0 | 0.5 | 0.05 (*)