## Slide 1: eNPN_Ph2 Status Report
Peter Hedman
Ericsson (Rapporteur)

## Slide 2: eNPN_Ph2 Status after SA#159
Progress since SA#101:
  15 CRs approved for TS 23.501/23.502/23.503/23.402/23.316
  An LS sent to SA3 (cc to CT1, CT4) on NSWO support in SNPN using CH AAA server, attaching a technically endorsed CR, waiting for SA3 progress and feedback on the topic.
  CR on removal of UDM support of time-based access control for localized services was postponed
  Multiple CRs on changes to SNPN selection for localized services postponed
Impacts and dependencies on other WGs:
  Intra-TSG: SA3 dependencies as per above LS
  Inter-TSG: No new RAN impact identified, some new CT impacts as per approved CRs
Next steps:
  Maintenance, at SA2#160 eNPN_Ph2 planned to be handled as part of agenda item Generic Rel-18 LS
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970015 | Enhanced support of Non-Public Networks | eNPN_Ph2 | 16/06/2023 | 100% | SP-230096 | 100% | Maintenance