## Slide 1: TEI20_5G_ProSe_Ph4-ARC Status Report
Nassima Toumi (KPN N.V.)
Rapporteur

## Slide 2: TEI20_5G_ProSe_Ph4-ARC status after SA2#171
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080058 | 5G ProSe Phase 4 | TEI20_5G_ProSe_Ph4-ARC | 09/2025 | 0% | SP-250839 | 0% | 
  Progress at SA2#171
  This TEI20 WI was not on the agenda, work has not started yet.
  Impacts and dependencies on other WGs
  This WI is subject to coordination with RAN WG2 to determine RAN impact.
  Security aspects will be handled by SA WG3.
Outstanding issues
  None.
Next steps
  Start work in SA2#172 meeting.

## Slide 3
TEI20_5G_ProSe_Ph4-ARC Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#171 | October 2025 | - | - | 
SA2#172 | November 2025 | 1 |  | Endorse CRs and send LSs to RAN WG2 and SA WG3
SA2#173 | February 2026 | 0.5 |  | Formally approve CRs
 | Total | 1.5 |  |