## Slide 1
[FS_AI4Media] Rel-19 Planning and Rel-18 Completion
Eric Yip
2023년 12월 12일

## Slide 2: Rel-19 Planning and Rel-18 Completion
FS_AI4Media Timeline (proposed)
SA4
Dec, 23
Feb, 24
Apr, 24
May, 24
#127
#128-e
#129
Aug, 24
#130-e
Nov, 24
#131
(Rel.19~)
Dec, 25
TR 26.927 to TSG for info
TR 26.927 to TSG for approval
Original FS_AI4Media completion schedule
Functional aspects
Normative for Ai4Media compression aspects
(~Rel.18)
Mar, 24
SA
#102
#103
Jun, 24
#104
Sep, 24
#105
Compression aspects
Conclusions
Normative for AI4Media functional aspects
Track 1
Track 2
Split inference feasibility
Compression evaluations
TR 26.847 to TSG for info
TR 26.847 to TSG for info
Conclusions

## Slide 3: Rel-19 Planning and Rel-18 Completion
1st track: functional aspects:
  Delivery of AI/ML for media
  Split AI/ML inferencing for media
  Federated learning
2nd track: compression aspects:
  Compression of AI/ML model data
  Compression of intermediate data
TR 26.927 to do:
  Architectures and procedures for RTC
  Metadata section for delivery, split inferencing
  Traffic characteristics
  KPIs
TR 26.847 to do:
  Anchors and metrics
  Test scenarios
  Test scenario results
Evaluations
  Split inferencing feasibility:
    Cross checking
    Split of complex model with no bottlenecks
    Documentation of feasibility results
  Compression:
    Scripts and results
    Intermediate data compression?