## Slide 1: SA4 Work and Study Items Status at the start of SA4#123-e
Frédéric Gabin
SA4 Chair (Dolby Laboratories Inc.)
and all SA4 WID/SID Rapporteurs
(Agenda Item 5.1)

## Slide 2: Outline
Rel-18 Work Items
  Status at SA#99
  Rapporteur’s progress report since SA4#122
Rel-18 Study Items
  Status at SA#99
  Rapporteur’s progress report since SA4#122
New Work and Study items

## Slide 3: Overview of work progress Rel-18 Work Items
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950014 | Immersive Real-time Communication for WebRTC | iRTCW | 12/12/2023 | 20% | SP-221032 | 30% | 
950015 | Media Capabilities for Augmented Reality | MeCAR | 12/12/2023 | 30% | SP-220242 | 40% | 
960042 | IMS-based AR Conversational Services | IBACS | 12/12/2023 | 15% | SP-220668 | 20% | Revised WID: SP-230165
960044 | Generic architecture for RT and AR/MR | GA4RTAR | 3/3/2023 -> 6/6/2023 | 60% | SP-220672 | 70% | Stage 2 – no other WG dependencies identified
960045 | Split Rendering Media Service Enabler | SR_MSE | 9/9/2023 -> 12/12/2023 | 15% | SP-220685 | 25% | 
960046 | Real-time Transport Protocol Configurations | 5G_RTP | 6/6/2023 -> 12/12/2023 | 7% | SP-220613 | 15% | 
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | 12/12/2023 | 25% | SP-190040 | 30% | 
770024 | EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 12/12/2023 -> 03/2024 | 45% | SP-220608 | 55% | 
960043 | UE Testing Phase 2 | eUET | 12/12/2023 | 15% | SP-220610 | 20% | 
980009 | 5G Media Streaming Audio codec phase 2 for 5G-Advanced | 5GMS_Audio_Ph2 | 3/3/2023 | 0% | SP-221033 | 100% | Complete
960047 | 5G Media Streaming Architecture Phase 2 | 5GMS_Ph2 | 3/3/2023 -> 6/6/2023 | 25% | SP-220667 | 50% | Revised WID: SP-230164 Stage 2 – CT3 Stage 3 work expected
980007 | Enhanced Multiparty RTT | MP_RTT | 12/12/2023 | 0% | SP-221346 | 5% | 

## Slide 4: Immersive Real-time Communication for WebRTC (iRTCW)
Rapporteur: Kyunghun Jung, Meta Ireland, kyunghun@meta.com
Progress since SA4#122
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Discussed updated skeleton of TS 26.113 (S4aR230047) (telco 1)
  Discussed AR call solution for smartphones or tablets (S4aR230048) (telco 1)
  Discussed functional components for iRTC client (S4aR230058) (telco 2)
  Agreed (into PD) AR call solution for smartphones or tablets (S4aR230060) (telco 2)
Any recommendations based on the agreements?
  S4aR230047 is revised to S4-230452
  S4aR230058 is revised to S4-230449
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Updated PD (450), TP (451), TS (452) can be agreed
  614 is related to 449 and can be noted as 449 which notes the architecture for XR baseline client defined in MeCAR
    iRTCW objectives do not include a definition of reference architecture for the iRTC client (description of functional components similar to fig. 4.2 of 26.114 is the agreed goal)
    iRTCW also refers MeCAR in codec issues but how to “align” 26.113 with the figure, as proposed in 614, is not clear and need more discussions. 26.113 is stage-3 spec designed for the implementers familiar with MTSI and WebRTC apps. Neither 26.114 nor 26.113 includes the Uu interface (used in 614), which typical app developers would not be aware of. Technical terms newly defined in MeCAR, e.g., XR Runtime, XR Application, Device APIs, and Media APIs, are neither known nor accessible to the developers yet. As in objective 2 of iRTCW WID, 26.113 will “leverages sensor information currently provided by mobile operating systems when appropriate” and those terms have related, but not identical, counterparts in the SDKs of OSs. Note that 26.113 can refer 26.506 even if it is stage-2 and has yet to be deployed as app developers do not need to write codes for the network nodes or consider their roles.
  526, 574, 586, 590, 626 (LS) can be e-mail discussed and agreed.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950014 | Immersive Real-time Communication for WebRTC | iRTCW | 12/12/2023 | 20% | SP-221032 | 30% | 

## Slide 5: Media Capabilities for Augmented Reality (MeCAR)
Rapporteur: Emmanuel Thomas, Xiaomi, thomase@xiaomi.com
Progress since SA4#122
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Main agreed documents: Description of MPEG-I Video Decoding Interface (VDI) (S4aV230011), Interop points for visual and audio (S4aV230013).
  Topic not concluded yet: Color conversion (submitted revision S4-230489)
Any recommendations based on the agreements ?
  Use draft Permanent Document v6.0 as basis for SA4#123-e.
  Conclude on color conversion, what aspects are for MeCAR and TS 26.119 and what aspects are not.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Goal should be to produce TS 26.119 v0.2.0 (first version with substance). Necessary steps are:
    Finalizing discussion on architecture in MeCAR: improvement on arrows and API identification, naming of functional bocks and group, definitions etc.
    Agreeing on AR device category definitions (currently 3 categories in the Permanent Document).
    Transferring mature material from Permanent Document to TS, if needed revision of TS structure.
  Continue the development of the Permanent Document with QoE, Metrics, V3C technology and other metadata.
  Encourage discussion for aligning architectures developed in other Work Items with the XR Baseline Client architecture defined in MeCAR.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950015 | Media Capabilities for Augmented Reality | MeCAR | 12/12/2023 | 30% | SP-220242 | 40% | 

## Slide 6: IMS-based AR Conversational Services (IBACS)
Rapporteur: Gunkel, Simon, KPN N.V., Simon.Gunkel@tno.nl
Progress since SA4#122
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Contribution S4aR230066 - IMS-based AR communication split rendering call flow - NOTED
Any recommendations based on the agreements ?
  No follow up actions from the Adhoc calls
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Continue work on PD based on input documents S4-230471, S4-230491, S4-230552
  Discuss WID timeline extension to cope with slow progress and to align with RL18 timeline
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960042 | IMS-based AR Conversational Services | IBACS | 12/12/2023 | 15% | SP-220668 | 20% | Revised WID: SP-230165

## Slide 7: Generic architecture for Real-Time and AR/MR media (GA4RTAR)
Rapporteur: Hakju Ryan Lee, hakju00.lee@samsung.com
Progress since SA4#122
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No input submitted
Any recommendations based on the agreements ?
  Note
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Call flow for collaboration scenario 3 (3 inputs, need to be aligned)
  Improvement on edge processing (contexts, figures, procedures)
  Editorial updates on TS 26.506
  No change in completion date foreseen
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960044 | Generic architecture for RT and AR/MR | GA4RTAR | 3/3/2023 -> 6/6/2023 | 60% | SP-220672 | 70% | Stage 2 – no other WG dependencies identified

## Slide 8: Split Rendering Media Service Enabler (SR_MSE)
Rapporteur: Bouazizi, Imed, Qualcomm Incorporated, bouazizi@qti.qualcomm.com
Progress since SA4#122
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  A contribution on the edge procedures and configuration was agreed as a baseline for future work.
Any recommendations based on the agreements ?
  Refinements to that contribution have been submitted to this meeting.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Progress dependencies in the related work items such as iRTCW, MeCAR, and GA4RTAR
  Refine the split rendering procedures
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960045 | Split Rendering Media Service Enabler | SR_MSE | 9/9/2023 -> 12/12/2023 | 15% | SP-220685 | 25% | 

## Slide 9: 5G Real-time Transport Protocols (5G_RTP)
Rapporteur: Igor Curcio, Nokia Corporation, igor.curcio@nokia.com
Progress since SA4#122
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Document S4aR230057 was agreed and it included some general guidelines and principles for the design of the RTP Header extension for PDU Sets
  Document S4aR2300062 was agreed and it included some deeper observations about PDU sets packet fields.
Any recommendations based on the agreements ?
  Continue to work on RTP Header Extension for PDU sets finalizing the packet structure first (by the end of May) to be communicated to SA2, and then continue to work on the details (semantics, guidelines on how a UE could fill the fields and how the network could interpret them in order to optimize resources).
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  There have been several contributions on RTP Header Extension for PSU Sets. These can be clustered to three topics. The idea is to reach agreement through merging of different proposals in offline meetings in order to save time.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960046 | Real-time Transport Protocol Configurations | 5G_RTP | 6/6/2023 -> 12/12/2023 | 7% | SP-220613 | 15% | 

## Slide 10: Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS)
Rapporteurs:
Stéphane Ragot, Orange, stephane.ragot@orange.com (requirements)
Stefan Bruhn, Dolby Laboratories Inc., stefan.bruhn@dolby.com (test methods)
Progress since SA4#122
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Modified level calculations for multisource spatial audio test was agreed to be included in PD
  New version of ATIAS PD with editorial enhancements in S4aA230043
Any recommendations based on the agreements ?
  Implement modified level calculations in PD.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Continue working on PD based on contributions S4-230543, S4-230544 and S4-230545
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | 12/12/2023 | 25% | SP-190040 | 30% | 

## Slide 11: EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec)
Rapporteurs:
Su, Huan-yu, Huawei Technologies Co Ltd., hs@qosound.com
Varga, Imre, Qualcomm Incorporated, ivarga@qti.qualcomm.com
Progress since SA4#122
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Good progress on Selection Test Plan (IVAS-8a) and Selection Processing Plan (IVAS-7a)
  SWG decision on submission date for selection testing
  Legal framework (NDA) progressed to cover test samples
Any recommendations based on the agreements ?
  Follow Project Plan (IVAS-2) which reflects now the submission date
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Continue towards finalization of Selection Test Plan (IVAS-8a) and Selection Processing Plan (IVAS-7a) (note that completion is scheduled for SA4#124)
  Selection Rules (IVAS-5) and Selection Deliverables (IVAS-6) appear completed (note that completion is scheduled for SA4#124)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
770024 | EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 12/12/2023 -> 03/2024 | 45% | SP-220608 | 55% | 

## Slide 12: Enhancements to UE Testing (eUET)
Rapporteurs:
Stéphane Ragot, Orange, stephane.ragot@orange.com (requirements in 26.131, new TS)
Jan Reimes, HEAD acoustics, Jan.Reimes@head-acoustics.com (test methods in 26.132)
Progress since SA4#122
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  N/A - No Tdoc received on eUET
Any recommendations based on the agreements ?
  N/A - No discussion in Adhoc calls
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss JBM performance based on S4-230617
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960043 | UE Testing Phase 2 | eUET | 12/12/2023 | 15% | SP-220610 | 20% | 

## Slide 13: 5G Media Streaming Architecture Phase2 (5GMS_Ph2)
Rapporteur: Iraj Sodagar, Tencent, irajs@live.com
Progress since SA4#122
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
Any recommendations based on the agreements ?
  Continue the discussion on these topics and progress the work toward completion
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Contributions on 5 topics: Low latency, multiple-manifests, Service URL, Data Collection (new), and AS configuration through M3
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960047 | 5G Media Streaming Architecture Phase 2 | 5GMS_Ph2 | 3/3/2023 -> 6/6/2023 | 25% | SP-220667 | 50% | Revised WID: SP-230164 Stage 2 – CT3 Stage 3 work expected
Low latency | Small fixes and align with latest 26.501. Endorsed
5GMS over 5MBS | Addressing more comments. Endorsed for further work.
AS Configuration via M3 (new) | Text and figures updated wrt M3 through 501 to make it normative. Endorsed for further work
Service URL handling (new) | Two contributions on this new topic.

## Slide 14: Enhanced Multiparty RTT (MP_RTT)
Rapporteur: Huan-yu Su, su.huanyu@huawei.com
Progress since SA4#122
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Agreed to the Multiparty RTT use cases and requirements proposed in S4aR230052
  Updated the PD accordingly, with v0.1.1 agreed
Any recommendations based on the agreements ?
  Proceed to architecture and call flow definitions
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Get the architecture and call flow for IMS data channel solution agreed
  Update the PD for future work
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980007 | Enhanced Multiparty RTT | MP_RTT | 12/12/2023 | 0% | SP-221346 | 5% | 

## Slide 15: Overview of work progress Study Items
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
870013 | Traffic Models and Quality Evaluation Methods for Media and XR Services in 5G Systems | FS_XRTraffic | 3/3/2023 -> 6/6/2023 | 87% | SP-210043 | 90% | Target completion date delayed by 3 months. WP needs to be corrected as the study is now under Rel-18.
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 12/12/2023 | 20% | SP-220328 | 25% | 
960048 | Study on Media Streaming aspects of Network Slicing Phase 2 | FS_MS_NS_Ph2 | 6/6/2023 -> 12/12/2023 | 20% | SP-220675 | 25% | 
950012 | Study on immersive Real-time Communication for WebRTC Phase 2 | FS_eiRTCW | 6/6/2023 -> 3/3/2024 | 30% | SP-220239 | 35% | 
950013 | Study on Smartly Tethering AR Glasses | FS_SmarTAR | 3/3/2023 -> 6/6/2023 | 60% | SP-220240 | 70% | 
960049 | Study on AR and MR QoE Metrics | FS_ARMRQoE | 12/12/2023 | 10% | SP-220616 | 15% | WID Tdoc number corrected
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 9/12/2024 | 0% | SP-221330 | 5% | Rel-19
960050 | Study on Audio Aspects for Glasses-type AR/MR Devices | FS_Audio_5GSTAR | 12/8/2022 | 100% | SP-220617 |  | 
940010 | Study on 5G Media Service Enablers | FS_5G_MSE | 12/12/2022 | 100% | SP-211338 |  | 
XR

## Slide 16: Feasibility Study on Typical Traffic Characteristics for XR Services and other Media (FS_XRTraffic)
Rapporteur: Thomas Stockhammer, tsto@qti.qualcomm.com
Progress since SA4#122
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No Contributions
Any recommendations based on the agreements ?
  Not applicable
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Review one input contribution
  Issue a new TR collecting the agreements from the week
  Update the work plan in order to ensure that completion of the study item can happen during SA4#124
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
870013 | Traffic Models and Quality Evaluation Methods for Media and XR Services in 5G Systems | FS_XRTraffic | 3/3/2023 -> 6/6/2023 | 87% | SP-210043 | 90% | Target completion date delayed by 3 months. WP needs to be corrected as the study is now under Rel-18.
S4-230538 | [FS_XRTraffic] Proposed Updates to TR 26.926 | Qualcomm incorporated
S4-230539 | [FS_XRTraffic] Proposed Updated Time Plan | Qualcomm incorporated

## Slide 17: Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media)
Rapporteur: Eric Yip, eric.yip@samsung.com
Progress since SA4#122
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  One contribution on Initial AI/ML evaluation framework definition (S4aV230016) was discussed, and noted, resulting in recommendations on how to proceed with the evaluation framework in general.
Any recommendations based on the agreements ?
  It was agreed to focus first on the scenarios, similar to that templated in TR 26.955, with priority in implementing the SA1 service requirements (AI model delivery and split inferencing). SI objectives and work plan may need updates accordingly.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  14 contributions in total, 10 related to evaluation framework.
  Evaluation framework: 2 on general details and skeleton of framework, 1 on scenario template, 2 on AI framework/model details, 5 on specific scenarios.
  Plan for #123-e:
    Merge and integrate contributions to create stable draft of evaluation framework, including an agreed scenario template
    Match specific scenarios to scenario template, and include scenarios as working drafts which can be updated at the May SA4 #124 meeting
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 12/12/2023 | 20% | SP-220328 | 25% | 

## Slide 18: Study on Media Streaming aspects of Network Slicing Phase 2 (FS_MS_NS_Ph2)
Rapporteur: Prakash Kolan, p.kolan@samsung.com
Progress since SA4#122
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  None
Any recommendations based on the agreements ?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Study on candidate solutions for agreed key issues #1 (service provisioning) and #3 (network slice replacement)
  Continue study on new key issues in scope of TR 26.941
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960048 | Study on Media Streaming aspects of Network Slicing Phase 2 | FS_MS_NS_Ph2 | 6/6/2023 -> 12/12/2023 | 20% | SP-220675 | 25% | 

## Slide 19: Feasibility Study on the enhancements for immersive Real-time Communication for WebRTC (FS_eiRTCW)
Rapporteur: INOUE, Yoshihiro, NTT(TTC), Yoshihiro Inoue yoshihiro.inoue@ntt-at.co.jp
Progress since SA4#122
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Whole image of the description for eiRTCW signalling protocol are proposed (S4aR230063), it's agreed to use the proposed structure with modification.
  The tentative draft of signalling requirements description is provided (S4aR230064). Normative wording should be modified.
Any recommendations based on the agreements ?
  Progress the study of the signalling protocol for eiRTCW based on the proposed/provided documents during the Adhoc calls.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss the eiRTCW signalling protocol requirements and details of the signalling protocol based on the proposed discussion paper (S4-230513).
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950012 | Study on immersive Real-time Communication for WebRTC Phase 2 | FS_eiRTCW | 6/6/2023 -> 3/3/2024 | 30% | SP-230166 | 35% | 

## Slide 20: Feasibility Study on Smartly Tethering AR Glasses (FS_SmarTAR)
Rapporteur: Thomas Stockhammer, Qualcomm Incorporated, tsto@qti.qualcomm.com
Progress since SA4#122
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Two contributions were agreed during the AHG Period
    S4aI230058, [FS_SmarTAR] Key Issue #5: Compute distribution across UE and network for tethered glasses, Qualcomm Incorporated
      Introduces the Key Issue of statically and dynamically distributing compute load across glass, UE, edge and network
    S4aI230087, [FS_SmarTAR] Latency Measurement and Reporting. Qualcomm Technologies Ireland
      Extends key issue #1 on measuring the latency across different network path end-to-end and addresses also reporting. Different solutions for inband measurements are discussed
Any recommendations based on the agreements ?
  It is recommended to adopt the agreements by agreeing the following input document to SA4#123
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Review three input contributions that progress the key issues
  Update the work plan in order to ensure that completion of the study item can happen during SA4#124
  Issue a new TR collecting the agreements from the week
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950013 | Study on Smartly Tethering AR Glasses | FS_SmarTAR | 3/3/2023 -> 6/6/2023 | 60% | SP-220240 | 70% | 
S4-230537 | [FS_SmarTAR] Editor's Proposed Update of TR 26.806 | Qualcomm incorporated
S4-230458 | [FS_SmarTAR] RTP header extension for in-band delay measurement | Qualcomm Technologies Ireland
S4-230504 | Clarification on non-5G delay measurement | Huawei, HiSilicon
S4-230530 | [FS_SmarTAR] Key Issue #5: Compute distribution across UE and network for tethered glasses | Qualcomm incorporated
S4-230536 | [FS_SmarTAR] Proposed Updated Work Plan | Qualcomm incorporated
S4-230537 | [FS_SmarTAR] Editor's Proposed Update of TR 26.806 | Qualcomm incorporated

## Slide 21: Feasibility Study on AR and MR QoE Metrics (FS_ARMRQoE)
Rapporteur: Shuai Gao (gaos30@chinaunicom.cn)
Progress since SA4#122
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No progress.
Any recommendations based on the agreements ?
  No progress.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discussion on which AR/MR QoE metrics can be agreed.
  Discussion on the parameters that can be monitored via the Observation Point 1.
  Capture the agreements and update the TR 26.812.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960049 | Study on AR and MR QoE Metrics | FS_ARMRQoE | 12/12/2023 | 10% | SP-220616 | 15% | WID Tdoc number corrected

## Slide 22: Study on Diverse audio Capturing system for End-user Devices (FS_DaCED)
Rapporteur: Wang Bin, Xiaomi, email: wangbin23@xiaomi.com
Progress since SA4#122
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Two contributions S4aA230037 and S4aA230040 were agreed
Any recommendations based on the agreements ?
  The text of the two agreed contributions were included in brackets in TR 26.933
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  To Update 26.933 and continue collecting inputs
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 9/12/2024 | 0% | SP-221330 | 10% | Rel-19

## Slide 23: New Work Item(s)
Note: Progress since last SA is shown with blue colour.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
990025 | Immersive Audio for Split Rendering Scenarios | ISAR | 03/03/2024 |  | SP-230167 |  | 

## Slide 24: Immersive Audio for Split Rendering Scenarios (ISAR)
Rapporteur: Stefan Bruhn, Dolby Laboratories Inc., email: stefan.bruhn@dolby.com
Progress since SA4#122
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Initial TP was edited and agreed
  Initial draft requirements TR was edited and agreed as basis for further edits
Any recommendations based on the agreements ?
  Focus on progressing draft requirements TR
  Given a tight TP, schedule conference call(s) prior to SA4#124
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Working on draft requirements TR based on contributions S4-230606 and S4-230650
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
990025 | Immersive Audio for Split Rendering Scenarios | ISAR | 03/03/2024 |  | SP-230167 |  |